NANC 334

**Doc Only Change Order for FRS: Clarification needed in Items L-11.0 F & G in Table C-7 of Appendix C in the FRS.**

**Origination Date :**10/02/2001

**Originator:**ESI

**Description:**

**Doc Only Change Order for FRS: Clarification needed in Items L-11.0 F & G in Table C-7 of Appendix C in the FRS.**

**Currently Item L-11.0 F reads:**

Subscription Version Status Attribute Value Change Notification – Modify active

When an Active SV has been modified in the LSMS and the status of the SV has been re-set to Active (with or without a Fail-SP-List). The notification is sent only to the current SOA.

**Should read:**

Subscription Version Status Attribute Value Change Notification – cancel pending

When an Active SV has been modified in the LSMS or there has been a cancellation of a disconnect-pending SV and the status of the SV has been re-set to Active (with or without a Fail-SP-List). The notification is sent only to the current SOA.

**Currently Item L-11.0 G reads:**

Subscription Version Status Attribute Value Change Notification – cancel pending

When a Pending SV has been cancelled by the Old SP and the NPAC SMS has set the SV status to Cancel-Pending. The notification is sent to both SOAs: Old and New.”

**Should read:**

Subscription Version Status Attribute Value Change Notification – cancel pending

When a Pending or Conflict SV has been cancelled by the Old or New SP and the NPAC SMS has set the SV status to Cancel-Pending. The notification is sent to both SOAs: Old and New.

**Final Resolution:**

Incorporate into the FRS and publish with the next release.

**11/14/01** – Reviewed at November 2001 LNPA WG.  Service Providers to verify internally that this change order does not have an impact on their local systems. Leave in “open” status until December 2001 meeting.

This is post SOW 28 (Release 3.1) but is already in the Release 3.1 software. Has been confirmed that it is being implemented in the software.

**12/12/01** – NeuStar expects to have info for the January 2002 meeting.

**01/09/02** – NeuStar confirmed that this change order does not have any impacts to SOW 28.  Move to “accepted” to be incorporated into the next release of the FRS.

Implemented in FRS 3.2.0.

**Related Release:**

Implemented in FRS 3.2.0.

**Status:** Implemented