**NPIF Meeting**

**October 5, 2022, 11:00 AM ET – 5:00 PM ET**

1. **Attendee Introductions & Agenda Review** - Randee Ryan welcomed everyone and reviewed the agenda
2. **Antitrust Notice** – Randee Ryan read the Antitrust Notice

*Attendees are reminded that participation in industry fora involves the potential for antitrust concerns or risks. To avoid such concerns/risks, participants should not discuss or exchange information on price, costs, business plans, or any other confidential or commercially sensitive topics.*

1. **09/13/2022 Meeting Notes** - Approved. NPIF participants had no changes to the prior meeting notes
2. **Sub Team updates & Industry Groups Liaison Reports**

| **Sub - Committee** | **Updates** | **Next Meeting** |
| --- | --- | --- |
| APT | Teresa P./John M. – Hasn’t met since the last NPIF so no updates | TBD |
| GUST | Cheryl F./Annalyce G./Joy M-C. – Hasn’t met since the last NPIF so no updates | TBD |
| SOS | Lisa Marie M. – The SOS sub team has been terminated and no future meetings are scheduled | No future meetings |
| ATIS OBF | Randee R. presented an update | TBD |
| ATIS INC | Michael D. – ATIS INC did not meet since the last NPIF meeting so no updates | Nov 7, 2022 |

1. Change Management Activities

PIMs Tracking Matrix – There were no objections to accepting the changes to The PIMs Tracking Matrix and posting a clean copy to the website

| PIMs Review | | | |
| --- | --- | --- | --- |
| PIM | Description | Discussion | Status |
| 130 | XML Interface Enhancements – 10X People/iconectiv | iconectiv will propose language for the remaining item from the APT | Accepted |
| 136 | LSMS Performance – Lumen | Joy M-C - GUST may meet after Production Load Test to discuss the testing and possibly propose a Final Resolution | Accepted |
| 137 | Clarification on OLSP removing translations when 10-Digit Triggers can’t be set – Allstream | Kim I. (AllStream) reviewed the proposed Final Resolution.   * Consensus was reached on proposed Final Resolution. * This PIM is now Resolved | ~~Accepted~~ Resolved |
| 142 | DDoS Attacks – SOS Sub Team | * New AI – SOS to propose a Final Resolution for PIM 142 | Accepted |
| 144 | Multi-OCN 976 NXX numbers in the NPAC - iconectiv | * New AI - iconectiv to determine if there are any 976 NPA-NXXs still in the NPAC | Accepted |
| 146 | Load Testing for TPS increase - GUST | * No update to this PIM | Accepted |
| 147 | PAS API Interface Modifications - Somos | Florence W. (Somos) - reviewed the analysis Somos performed on the proposed changes to the PAS-NPAC API.     * Domain name change - Namespace URLs – This change will be implemented * Byte to Character – No issue. This change will be implemented * Change PA to NA - Form will reflect the change from PA to NA but the interface will remain the same * Field Lengths (Pwd & UserID) – Pwd currently 8 (max of 60) increasing to 16 (max of 64). UserID currently 1 (max of 200) changing to 6 (max of 25). This change will be implemented and WSDL is changing but this should not be an issue for the NPAC because NPAC generates the Pwd & UserID * ApplicantName – Reduced characters are not an issue for the NPAC. * Field name changes - PAName – Not allowing special characters is a non-issue for the NPAC * Fields no longer exist – The fields that were removed (Override NPAC validation and For Info Only) can be added back in and the PA can send these fields (Override NPAC validation and For Info Only) with an entry of NO * Fields changing from optional to required – The NPAC can accept these fields today, so this is a non- issue for the NPAC * Address fields (Part 1B & 5 forms) being combined - The new combined fields would be mapped back to the original PAADDR1 field and PAADDR2 field would be blank * City/State/Zip fields will be kept but sent over blank * Comments Field – Was renamed to Comments. This field would be sent over as blank * New AI - Somos to put resolutions for PAS-NPAC API analysis (PIM 147) in the document so it can be reviewed at the November NPIF meeting | Accepted |
| TBD | LNP Admin Process for SPID Migrations – ATT | Renee D. (ATT) – reviewed the draft PIM.   * Consensus was reached to accept this PIM. * PIM was assigned #148 | Accepted |

Change Order Summary – Open COs

| Change Order Review | | | |
| --- | --- | --- | --- |
| CO # | Description | Discussion | Status |
| 556 | New SV Download Reason – 10X People | No update | Requested |
| 557 | SPID Level Outbound Flow Control Tunables - iconectiv | No update | Requested |
| 561 | Portable NPA-NXX Past Effective Date Validation – iconectiv | No update | Requested |
| 562 | Check for Associated -Xs When Deleting an SP - iconectiv | No update | Requested |

| Best Practice Review | | | |
| --- | --- | --- | --- |
| BP # | Description | Discussion | Status |
| TBD | Limit NPAC Porting Activities During the SP Maintenance Windows | Michael D. (iconectiv) reviewed the draft BP.  Consensus was reached to accept the BP and it was assigned #079  Suggestions were made to modify the language under the Decisions/Recommendations section.  New AI - SPs to review how they go in and out of SP maintenance windows and determine if this new BP (079) impacts their work  New AI - iconectiv to draft modified wording for BP 079 | Draft |
| 078 | Service Outage Prevention and Mitigation | Add parentheses to end of paragraph | Complete |
| 053 | Duration of Porting Outages Due to Planned SP Maintenance | Consensus was reached to remove the wording regarding 14 days  BP will be updated to new format | In Progress |
| 054 | Porting prevented because current service in effect for less than 30 days | Put BP into new format  Verify all links | In Progress |
| 056 | Delayed update of SMS message address after porting | Put BP into new format  Verify all links | In Progress |
| 057 | Impact of breaking pooled blocks into individual SVs | This BP was reviewed in 12/2021 is in the new format. No modifications are needed | In Progress |
| 058 | Handling of Disputed Ports | Verify all links  Put into new Format  Add references to the BPs 037, 058, 068 and 073 | In Progress |

1. Production Load Test – Michael D. (iconectiv) presented an update on The Production Load Test



| Action Item Review | | | |
| --- | --- | --- | --- |
| AI # | Description | Discussion | Status |
| 06072022-02 | SPs to reach out to the LNPA if they have available TN resources for testing (39,600 TNs/region) | 4 SPs have volunteered TNs/porting activity to satisfy the requirements for the October 25th Production Load Test  This AI is now closed | ~~Open~~ Closed |
| 09132022-01 | NPIF tri-chairs to reach out to Allstream to draft a Final Resolution for PIM 137 | Consensus was reached on the draft Final Resolution for PIM 137  This AI is now closed | ~~Open~~ Closed |
| 09132022-02 | iconectiv to draft a BP to address SP Porting Activities During Maintenance Window for review at a future NPIF meeting | Draft BP was reviewed and accepted  This AI is now closed | ~~Open~~ Closed |
| New | SOS to propose a Final Resolution for PIM 142 |  | Open |
| New | iconectiv to determine if there are any pooled 976 NPA-NXXs still in the NPAC |  | Open |
| New | Somos to put resolutions for PAS-NPAC API analysis (PIM 147) in the document so it can be reviewed at the November NPIF meeting |  | Open |
| New | SPs to review how they go in and out of SP maintenance windows and determine if this new BP (079) impacts their work |  | Open |
| New | iconectiv to draft modified wording for BP 079 |  | Open |

1. **Unfinished/New Business –** no new business
2. **2022-2023 Meeting Schedule**

|  |  |  |
| --- | --- | --- |
| **Date(s)** | **Time** | **Location** |
| November 8th | 11-2 Eastern | Teleconference |
| December 13th | 11-5 Eastern | Teleconference |
| January 10th | 11-1 | Teleconference |

1. **Meeting Attendees: 29**

| **IP/Phone** | **Name** | **Company** |
| --- | --- | --- |
| Phone | John Nakamura | 10xPeople |
| Phone | Lisa Marie Maxson | 10xPeople |
| Phone | Kim Isaacs | Allstream |
| Phone | Lea Espy | ATL |
| Phone | Renee Dillon | AT&T |
| Phone | Shawyna Hanes | AT&T |
| Phone | Teresa Patton (Tri-chair) | AT&T |
| Phone | Joy McConnell-Couch | CenturyLink/Lumen |
| Phone | Kathy Troughton | Charter |
| Phone | Arnold Monell | Cincinnati Bell |
| Phone | Randee Ryan | Comcast |
| Phone | Diane Alexenberg | Dish Wireless |
| Phone | Kathy Rogers | Dish Wireless |
| Phone | Dan Bowlin | Dish Wireless |
| Phone | Melinda Yost | Dish Wireless |
| Phone | Sherri Pressler | Frontier |
| Phone | Carolyn Knight | iconectiv |
| Phone | Matt Timmermann | iconectiv |
| Phone | Michael Doherty | iconectiv |
| Phone | Steve Koch | iconectiv |
| Phone | Jim Kientz | Neustar |
| Phone | Cheryl Fullerton | Sinch |
| Phone | Tara Farquhar | Somos / nanpa |
| Phone | Kevin Green | Somos |
| Phone | Florence Weber | Somos |
| Phone | Tiffany Meiter | Synchronoss |
| Phone | Trinh Drummer | Syniverse |
| Phone | Bale Pathman | Verizon Wireless |
| Phone | Deborah Tucker (Tri-chair) | Verizon Wireless |