NPIF Meeting Minutes

November 8, 2022, 11:00 – 2:00 PM Eastern – Conference Call

- Attendee Introductions & Agenda Review – Teresa Patton welcomed everyone and reviewed the agenda

- Antitrust Notice   - Teresa P. read the Antitrust Notice

Attendees are reminded that participation in industry fora involves the potential for antitrust concerns or risks. To avoid such concerns/risks, participants should not discuss or exchange information on price, costs, business plans, or any other confidential or commercially sensitive topics.

- 10/05/2022 Meeting Notes – Review/Approval – Consensus was reached on meeting minutes

- Sub Team updates

| Sub - Committee | Updates | Next Meeting |
| --- | --- | --- |
| APT | Teresa P./John M. – On October 12, the group reviewed the LNPA-proposed SPID-level tunables values introduced by CO 557 and will be reviewed during the change management portion of today’s agenda | TBD |
| GUST | Joy M-C./ Cheryl F./Annalyce G. – GUST has not met and sees no reason to meet until the Load Testing Results are ready for review. Annalyce G. has left Bandwidth so GUST chairpersons are now Joy M-C and Cheryl F | TBD |

- Production Load Testing

  - Project Update – LNPA

# Change Management Activities

| # PIMs Review |  |  |  |
| --- | --- | --- | --- |
| # PIM | # Description | # Discussion | # Status |
| # TBD | # LSMS Internal Create Download Reason – 10X People | # John N. (10X People) reviewed the draft PIM # Steve K. (iconectiv) – Would the SOA originate this request with new value? # John N. (10X People) – The SOA would initiate the request with the new value # Renee D. (AT&T) – Don’t we have this functionality today? # John N. (10X People) – The current download on activates does not show both SPIDs # What are the benefits to porting? # John N. (10X People) – The benefit is to the backend systems # Matt T. (iconectiv) – Another option would be to add a new value to an optional feature. # This draft PIM was accepted and assigned #149 # New AI – 10X People to add some additional info/use cases to the PIM | # Accepted |
| # TBD | # End Support for Fax - iconectiv | # Steve K. (iconectiv) reviewed this draft PIM # Fax support has not been utilized in 4 ½ years This draft PIM was accepted and assigned #150 # iconectiv to draft a CO | # Accepted |
| # 130 | # XML Interface Enhancements – 10X People/iconectiv | # Steve K. (iconectiv) reviewed the proposed Final Resolution for this PIM. Consensus was reached on this Final Resolution # This PIM is now closed | # Resolved |
| # 136 | # LSMS Performance – 10X People/iconectiv | # No update | # Accepted |
| # 142 | DDoS Attacks – 10X People | # Michael D. (iconectiv) reviewed the proposed Final Resolution for this PIM. Consensus was reached on this Final Resolution # This PIM is now closed | # Resolved |
| # 144 | # Multi-OCN 976 NXX numbers in the NPAC - iconectiv | # AI – 10052022-02 -iconectiv to determine if there are any pooled 976 NPA-NXXs still in the NPAC # There has been no change in amount of pooled 976 NPA-NXXs in the NPAC. As the LNPA we will not remove these numbers without any guidance from the SPs or the Numbering Administrator # New AI – LNPA reach out to the SPs and work with Pooling Administrator to determine if these Pooled 976 NPA-NXXs can be removed from the NPAC | # Accepted |
| # 146 | # Load Testing for TPS increase - SOS | # No update | # Accepted |
| # 147 | # PAS API Interface Modifications - Somos | # AI 10052022-03 – Somos to put resolutions for PAS-NPAC API analysis (PIM 147) in the document so it can be reviewed at the November NPIF meeting # Florence W. (Somos) reviewed the update to PIM 147. If agreement is reached on this Suggested Resolution, Somos will work on an update to the WSDL for the NPAC. # iconectiv would need to see the updated WSDL before the resolution to this PIM can be approved # Updated WSDL target is end of January 2023. # PIM will be kept open until WSDL has been reviewed # Somos is changing the namespace and will not go back on that # iconectiv went on record that the updates to the namespace are not required. # The namespace change will necessitate changes by the NPAC # There is no benefit from a porting perspective to changing the namespace. That flash cut presents a risk # What is the development effort from an NPAC perspective to update the namespace? # New AI - iconectiv to determine the level of effort to make a change to the namespace or possibly support both namespaces after delivery and review of WSDL # Somos is looking to release the new system in 4Q 2024. A more definitive date should be available by the January NPIF meeting | # Accepted |
| # 148 | # LNP Admin Process for SPID Migrations – ATT | # No update | # Accepted |

| # Change Order Review |  |  |  |
| --- | --- | --- | --- |
| # CO # | # Description | # Discussion | # Status |
| # 556 | # New SV Download Reason – 10X People | # No update | # Requested |
| # 557 | # SPID Level Outbound Flow Control Tunables – iconectiv | - Steve K. (iconectiv) reviewed the presentation that was reviewed at the APT | # Requested |
| # 561 | # Portable NPA-NXX Past Effective Date Validation - iconectiv | # No update | # Requested |
| # 562 | # Check for Associated -Xs When Deleting an SP - iconectiv | # No update | # Requested |

| # Best Practice Review |  |  |  |
| --- | --- | --- | --- |
| # BP # | # Description | # Discussion | # Status |
| # 079 | Limit NPAC Porting Activities During the SP Maintenance Windows | - Michael D. (iconectiv) reviewed the updates to this BP - Consensus was reached to accept the proposed wording, post a clean version of the BP to the website | # Complete |
| # 053 | Duration of Porting Outages Due to Planned SP Maintenance | - Michael D. (iconectiv) reviewed this BP - Consensus was reached to accept the proposed wording, post a clean version of the BP to the website | # Complete |
| # 054 | Porting prevented because current service in effect for less than 30 days | - Michael D. (iconectiv) reviewed this BP - Consensus was reached to accept the proposed wording, post a clean version of the BP to the website | # Complete |
| # 056 | Delayed update of SMS message address after porting | - Michael D. (iconectiv) reviewed this BP - Consensus was reached to accept the proposed wording, post a clean version of the BP to the website | # Complete |
| # 057 | Impact of breaking pooled blocks into individual SVs | - Michael D. (iconectiv) reviewed this BP - Consensus was reached to accept the proposed wording, post a clean version of the BP to the website | # Complete |
| # 058 | Handling of Disputed Ports | - Michael D. (iconectiv) reviewed these BPs (058, 037, 068, 073). - Consensus was reached to accept the proposed wording with one modification to remove the word “different” from the Decisions/Recommendations section of BP 037, then post a clean version of the BP to the website - SPs were asked to think about potentially consolidating all these associated BPs into one. - BPs 068 and 073 require further discussion and will be kept on the BP schedule for review at an upcoming NPIF meeting | # Complete |
| # 059 | Use of Certain SV Optional SV Data Fields and SV Optional Data Parameters | - Put BP in new format for review at next NPIF | # In Progress |
| # 060 | Impact to the Porting Process of SP Assigned Pass Code PINs to End Users | - Put BP in new format for review at next NPIF - This BP needs further assessment/discussion | # In Progress |
| # 061 | Additional Permitted use of Conflict Cause Value 51 | - Put BP in new format for review at next NPIF - Some wording changes were made to the BP | # In Progress |
| # 063 | Sending of the LSR Response to the New Network Service Provider NNSP | - Put BP in new format for review at next NPIF | # In Progress |
| # 064 | Industry Notification of Service Provider LNP System and Process Changes | - Put BP in new format for review at next NPIF - Updates are required to the notification intervals related to when a date changes after the notification is sent. This wording will be discussed at future NPIF meeting - New AI – Providers to review wording in BP 064 and propose modifications | # In Progress |

- Action Item Review

| # Action Items |  |  |  |
| --- | --- | --- | --- |
| # AI # | # Description | # Discussion | # Status |
| # 10052022-01 | SOS to propose a Final Resolution for PIM 142 | # Consensus was reached on the proposed Final Resolution # This AI is now closed | # Closed |
| # 10052022-02 | iconectiv to determine if there are any pooled 976 NPA-NXXs still in the NPAC | # There has been no change in amount of pooled 976 NPA-NXXs in the NPAC # This AI is now closed | # Closed |
| # 10052022-03 | Somos to put resolutions for PAS-NPAC API analysis (PIM 147) in the document so it can be reviewed at the November NPIF meeting | # Somos reviewed updates to PIM 147. # This AI is now closed | # Closed |
| # 10052022-04 | SPs to review how they go in and out of SP maintenance windows and determine if this new BP (079) impacts their work | # This AI is now closed | # Closed |
| # 10052022-05 | iconectiv to draft modified wording for BP 079 | # Consensus was reached on the proposed Final Resolution # This AI is now closed | # Closed |
| # New | 10X People to add some additional info/use cases to PIM 149 |  | # New |
| # New | LNPA to reach out to the SPs and work with Pooling Administrator to determine if these Pooled 976 NPA-NXXs can be removed from the NPA |  | # New |
| # New | iconectiv to determine the level of effort to make a change to the namespace or possibly support both namespaces after delivery and review of WSDL |  | # New |
| # New | Providers to review wording in BP 064 and propose modifications |  | # New |

- Unfinished/New Business

- 2023 SPID Migration Blackout Dates – There were no objections to the SPID Migration Calendar reviewed by the CMA.

- Contact List – CMA reviewed updates to the Contact List.  Consensus was reached to accept the changes and post updated version to the website next week (11/15/2022) to give SPs another few days to send in updates

- Website Modifications – CMA reviewed upcoming changes to the NPIF website currently targeted for mid-December 2022.  Consensus was reached on the mobile friendly version (slide #9 in the attached PowerPoint) of the Software Releases page.

- Randee Ryan has decided to leave Comcast and will no longer be one of the tri-chairs of the NPIF. WE thank her for her contributions to porting over the years and wish her well in all her future endeavors.

  - If anyone is interested in nominating someone to become a tri-chair, they should contact the current co-chairs.

- 2022-2023 Meeting Schedule

| Date(s) | Time | Location |
| --- | --- | --- |
| December 13th | 11-5 Eastern | Teleconference |
| January 10th | 11-1 Eastern | Teleconference |
| February 8th | 11-5 Eastern | Teleconference |

- Attendance

| IP/Phone | Name | Company |
| --- | --- | --- |
| Phone | John Nakamura | 10xPeople |
| Phone | Lisa Marie Maxson | 10xPeople |
| Phone | Kim Isaacs | Allstream |
| Phone | Sara Cleland | ATL |
| Phone | Lea Espy | ATL |
| Phone | Renee Dillon | AT&T |
| Phone | Shawyna Hanes | AT&T |
| Phone | Teresa Patton (Tri-chair) | AT&T |
| Phone | Joy McConnell-Couch | CenturyLink/Lumen |
| Phone | Matt Nolan | Charter |
| Phone | Kathy Troughton | Charter |
| Phone | Arnold Monell | Cincinnati Bell |
| Phone | Bryan Medina | Comcast |
| Phone | Randee Ryan | Comcast |
| Phone | Diane Alexenberg | Dish Wireless |
| Phone | Kathy Rogers | Dish Wireless |
| Phone | Dan Bowlin | Dish Wireless |
| Phone | Melinda Yost | Dish Wireless |
| Phone | Sherri Pressler | Frontier |
| Phone | Renee Berkowitz | iconectiv |
| Phone | Carolyn Knight | iconectiv |
| Phone | Cathy McMahon | iconectiv |
| Phone | Matt Timmermann | iconectiv |
| Phone | Michael Doherty | iconectiv |
| Phone | Steve Koch | iconectiv |
| Phone | Bridgette Alexander | JSITel |
| Phone | Jim Kientz | Neustar |
| Phone | Steve Brock | Oracle |
| Phone | Cheryl Fullerton | Sinch |
| Phone | Tara Farquhar | Somos / nanpa |
| Phone | Kevin Green | Somos |
| Phone | Florence Weber | Somos |
| Phone | Tanya Golub | US Cellular |
| Phone | Bale Pathman | Verizon Wireless |
| Phone | Deborah Tucker (Tri-chair) | Verizon Wireless |