WNPO ISSUES/ACTION ITEM LIST

4/08/03

| Issue # | Date Open | Date Closed | Status | Owner | Issue Description | Update / Resolution |
| --- | --- | --- | --- | --- | --- | --- |
| 0010 | 06/11/01 |  | Open | WNPO | Vendor Readiness | 6/12/01 – Approved letters to be mailed to vendors. 6/12/01 – ACTION: SPs to provide a list of vendors by 6/18/01, and co-chairs to mail letters. – Completed prior to 7/9/01. As of 7/9/01 heard back from one switch vendor (Motorola). 7/9/01 - ACTION: J. Grasser to request confirmation from Motorola on timing. – canceled. 6/12/01 – ACTION: Co-chairs to invite the standard bodies to attend & present at future WNPO meetings. – completed (T1S1 & TR45 presentation at 4/9/02 WNPO mtg) 8/13/01 – Letters were sent in July to vendors about readiness and three responses returned so far from Motorola, Tekelec, and Sema Telecoms. Group asked that the entire list of vendors that the original requests went to be published in the minutes. The team will be issuing a second letter to those non-responding vendors with a conference call to Bob Atkinson, the NANC Chairperson. 11/13/01 - ACTION: Jim G. to request guidance from Mike Alshul at CTIA as to which vendor types the WNPO can contact without causing any anti-trust concerns. Completed – Mike did not see any issues with the letter of the vendors. 11/13/01 - ACTION: Team to email to Brigitte B. (at bbrown@telecorp1.com) by noon eastern on Friday November 16th, vendor name, product type, vendor contact name, and vendor address for initial letters to additional vendors. Closed 11/13/01 - ACTION: Brigitte B. to send out a blank vendor list matrix so that service providers can input their vendor - Closed 11/13/01 - ACTION: Brigitte B. to send letters on 11/19/01 to the vendors specified by the WNPO team that have been approved by Mike Alshul at CTIA.Closed – NANC did not approve of the letter being sent. 11/13/01 - WNPO approved letter to the FCC requesting a mailing to the vendors. NANC did not approve of the letter being sent. 3/4/02 - ACTION: Brigitte Brown to email Holly Hendersen & Rick Dressner Motorola’s response to the WNPO vendor letters that were sent in 2001. 3/4/02 - ACTION: Invite standards bodies (T1S1.3 and TR-45) via email to the April 2002 WNPO meeting. – completed (T1S1 & TR45 presentation at 4/9/02 WNPO mtg) 5/14/02 - CTIA is monitoring vendor readiness for critical network elements. 6/11/02 – continue to track until implementation 3/10/03 – Team will continue to track until implementation 6/10/03 – Team agreed to leave issue open at this time. |
| 0047 | 3/5/02 |  | Open | WTSC | ICP Clearinghouse Issue #1 – Clearinghouse connectivity testing needed prior to intercarrier testing. | 3/5/02 - ACTION: Maggie Lee to provide a contribution on ICP Clearinghouse Interoperability Testing” for discussion at the April 2002 meeting. – completed. 5/14/02 - ACTION: Maggie Lee will introduce all of these ICP Clearinghouse issues at the appropriate group. 5/14/02 - WNPO decided this issue should be handled at the WTSC. 8/13/02 - Clearinghouse testing plans have been established for September 2002. 3/10/03 WNPO agreed to review issue with WTSC for status. 6/10/03 – WNPO would like an update on this issue from the WTSC next month. 8/11/03 Maggie will follow-up with WTSC. |
| 0060 |  |  | OPEN | WNPO | Short Conflict Timers | 6/10/03 – Team needs to determine if the short conflict timer should remain at 24 hours or revert to 6-hours for production, starting Nov. 24, 2003. This will be on agenda until an agreement is reached. 7/7/03 – Discussed again with no conclusion, as there was a mixed bag of opinions, although team did aggress that reviewing internally might provide further insight. Some carries voiced the opinion that we should leave it at 24 hours, determine the impact and at some later date change it. Will be on the August agenda. 8/11/03 – By the end of the discussion team agreed ‘consensus’ could not be reached and the reversion to a 6-hour time would remain. Options to carriers disagreeing with the team decision were provided. |