| Issue Number | Date Open | Date Closed | Status | Owner | Issue Description | Update / Resolution |
| --- | --- | --- | --- | --- | --- | --- |
| 0001 | 04/16/01 |  | Open | WNPO / LNPA WG | NANC Change order 328 for Sunday NPAC business hours | 6/11/01 – Accepted at LNPA WG |
| 0002 | 04/16/01 |  | Open | WNPO | Identify group for ongoing maintenance of ICP document | 7/9/01 - ACTION: Jim Grasser to ask OBF to maintain. Until long-term owner is identified, ICP team will maintain it. |
| 0004 | 04/16/01 |  | Open | LNPA WG | PIM 0012 – Operator Services | 7/9/01 – To be discussed at the LNPA WG on 7/10/01. |
| 0005 | 04/16/01 |  | Open | WNPO | Letter to LLCs requesting support of NPAC business hours for Sunday porting | 7/9/01 - LLC responded to the letter and requested the write up to be incorporated in the change orders for release 3.1. |
| 0007 | 04/16/01 |  | Open | OBF / WNPO | Impact of wireless number portability on directory assistance and directory listings | Will be worked at OBF 75. 6/11/01 – ACTION: SPs to indicate which directory listing requirements they cannot support. 7/9/01 - Completed – Jim Grasser received input from one SP, and is passing that information along. 6/11/01 – ACTION: Jim Grasser to email softcopy of the Directory Listings presentation to the WNPO team. – Completed before 7/9/01. |
| 0008 | 05/15/01 |  | Open | WNPO | Generate a Risk Assessment Document to be forwarded to the NANC; outline risks of implementing porting/pooling w/o every WS SP MIN-MDN split compliant | 6/12/01 – ACTION: Designated team members to prepare contributions for July mtg. 7/9/01 - ACTION: B. Brown to consolidate contributions and put them in a report format. 7/9/01 - ACTION: Gene Perez will check on who has tested with the Ciber X2 record, and what is required in terms of testing. 7/9/01 - ACTION: Gene Perez will ask his Ciber managers to review the Risk Assessment contributions and minutes in order to provide additional input. 7/9/01 - ACTION: J. Grasser & B. Brown to update Section 2. 7/9/01 - ACTION: J. Grasser & B. Brown to include prepay billing in Section 2. 7/9/01 - ACTION: A. Cummins to note that section 3.2 is an example of a serving switch that is not MIN/MDN compliant. Another note should be made that switches must also be IS41 Rev C compliant as well. 7/9/01 - ACTION: A. Cummins to further develop section 3.2.3. 7/9/01 - ACTION: A. Cummins to provide qualifications on section 3.2.4. 7/9/01 - ACTION: Jason Lee to provide percentage information. 7/9/01 - ACTION: H.L. Gouda to provide contribution for IXC impacts in section 4 . 7/9/01 - ACTION: Gene Perez to provide a contribution on section 4. 7/9/01 - ACTION: J. Grasser & B. Brown to refine section 5. |
| 0009 | 05/15/01 |  | Open | WNPO | Generate a Wireless Pooling document based on 99-200 and review of existing industry documents | 7/9/01 - ACTION: All SPs determine if anything is lacking from INC pooling guidelines for wireless. If modifications can be made to existing docs, a separate doc may not be needed. 7/9/01 - ACTION: Anne Cummins to continue to work with CTIA to obtain the number pooling data. |
| 0010 | 06/11/01 |  | Open | WNPO | Vendor Readiness | 6/12/01 – Approved letters to be mailed to vendors. 6/12/01 – ACTION: SPs to provide a list of vendors by 6/18/01, and co-chairs to mail letters. – Completed prior to 7/9/01. As of 7/9/01 heard back from one switch vendor (Motorola). 7/9/01 - ACTION: J. Grasser to request confirmation from Motorola on timing. 6/12/01 – ACTION: Co-chairs to invite the standard bodies to attend & present at future WNPO meetings. |
| 0011 | 06/11/01 |  | Open | WNPO | Only a small number of companies have communicated their intent to test with the NPAC. | 6/11/01 – ACTION: Anne Cummins will check with CTIA regarding future mailings to wireless carriers. As of 7/9/01 no response from CTIA, Anne to resend request. |
| 0012 | 06/12/01 |  | Open | WNPO | Monitoring & Recording Wireless NPAC Turn-Up Testing Status | 6/11/01 – ACTION: NeuStar to make specified changes to status report. |
| 0013 | 06/12/01 |  | Open | WNPO | Inter-Carrier Testing | 6/12/01 – ACTION: Gene Perez to solicit involvement in Testing Subcommittee from carriers. 7/9//01 – TSI is preparing a letter to be sent out. 6/12/01 – ACTION: Rick Dressner to submit issues with new tests to Testing Subcommittee. |
| 0014 | 06/12/01 |  | Open | WNPO | Vendor (Clearinghouse) for Receiving/Submitting Requests for Opening codes for Porting | 6/12/01 – ACTION: All WNPO team members to determine the number of NPAs that are in the Top 100 MSAs (not NXXs). 7/9/01 – one carrier estimated 386; team determined that all team members need to revisit this action item for the August mtg. 6/12/01 – ACTION: Patrick Locket to bring list of NPAs that currently have at least one code open. 7/9/01 – in both non-Top 100 and Top 100 MSAs, 275 NPAs are open for porting. 7/9/01 - ACTION: Jim Grasser to check with CTIA regarding the cost for a vendor to serve as a universal website for communicating requests to open codes for porting. |
| 0015 | 06/12/01 |  | Open | WNPO | Model for Forecasting Porting Activity (NPDB capacity) | 6/12/01 – ACTION: All WNPO team members to review Illuminet’s contribution and provide feedback to Maggie Lee for discussion in July. 7/9/01 - ACTION: Illuminet will prepare revisions, per the July minutes, for discussion at the August meeting. |
| 0016 | 07/09/01 |  | Open | WNPO | Defining a Wireless Bonafide Request Form (BRF) and Process | 7/9/01 - ACTION: Patrick Locket to provide a Bonafide Request Form and/or process contribution. 7/9/01 - ACTION: Jim Grasser to check with CTIA on possible vendors and costs to provide a universal website for handling bonafide requests. |
| 0017 | 07/09/01 |  | Open | WNPO | NPAC maintenance windows: renegotiate when maintenance window should be whether timers should run during the maintenance window | 7/9/01 - ACTION: All WNPO members to be prepared at Aug. mtg to vote on standard maint. window - from 3am to 9am central time or midnight to 6am central time. 7/9/01 - ACTION: J. Grasser to mention at the LNPAWG in July so they are prepared to discuss this in Aug. 7/9/01 - ACTION: J. Grasser to draft a letter to the LLC re: standard maint. window & wireless business day start time & duration. |
| 0018 | 07/10/01 |  | Open | WNPO | Is a contract revision is necessary to provide for NPAC personnel working on Sundays? |  |
| 0019 | 07/09/01 |  | Open | WNPO | Short Messaging | 7/9/01 - ACTION: Gary Sacra to check into standards/ requirements SMS. 7/9/01 - ACTION: Anne Cummins to send Sept 2000 TR45 PN4411 doc to J. Grasser & B. Brown for distribution to group. 7/9/01 - ACTION: If it is determined that standards/requirements have not yet been defined for SMS, then: WNPO provide contribution to T1S1.3 and/or TR45 requesting that requirements for SMS, with an invite to a WNPO mtg. 7/9/01 - ACTION: Anne Cummins to check if invite letter is already drafted. |
| 0020 | 07/10/01 |  | Open | WNPO | Impacts of WLNP on WIN Services |  |
| 0021 | 07/09/01 |  | Open | WNPO | NPAC Tunables for Wireless | 7/9/01 - ACTION: All team members to provide input at the August meeting on what the values should be for each of the eight tunable settings for inter-carrier testing. |
| 0022 | 07/09/01 |  | Open | WNPO | Industry WLNP Schedule & Wireless Progress | 7/9/01 - ACTION: Patrick Locket, Maggie Lee, Jim Grasser, Dave Garner, & Jason Lee to determine who the facilities-based wireless carriers are within the Top 100 MSAs by using wirelessadvisor.com. 7/9/01 - ACTION: Jim Grasser to email how the efforts should be split up between the five volunteers. |
| 0023 | 07/10/01 |  | Open | WNPO | Meeting Hosts | 7/9/01 - ACTION: All WNPO members (esp. wireless SPs) to determine which months they are available to host meetings next year. |
| Closed Items |  |  |  |  |  |
| 0003 | 04/16/01 | 07/09/01 | Closed | ICP | Verizon “clearinghouse” contribution | 07/09/01 – Included in version 2.1.3 of the ICP document, and is being handled by the ICP subcommittee. |
| 0006 | 04/16/01 | 6/11/01 | Closed | OBF / WNPO | Impact of wireless number portability on Operator Services | Same as issue 0004 |