NPIF – Giddy Up Sub Team

Meeting Notes

#### Friday, July 23, 2021   11:00 AM – 12:00 PM (Eastern Time Zone)

Chairpersons:

Cheryl Fullerton (Inteliquent), Annalyce Grogan (Bandwidth), Joy McConnell-Couch (CenturyLink/Lumen)

Meeting Attendance – – 20 Participants

| Name | Company | Name | Company |
| --- | --- | --- | --- |
| Lisa Marie Maxson | 10xpeople | Steve Koch | iconectiv |
| John Nakamura | 10xpeople | Frank Schmidt | iconectiv |
| Renee Dillon | AT&T | Renee Berkowitz | iconectiv |
| Dale Bell | AT&T | Darold Hemphill | iconectiv |
| Larry Turner | AT&T | Deb Lasher | iconectiv |
| Stephen Anderson | AT&T | Doug Babcock | iconectiv |
| Randee Ryan | Comcast | Jim Kientz | Neustar |
| Ken Bade | Lumen | Deb Tucker | Verizon Wireless |
| Brad Smeal | Lumen | Randee Ryan | Frontier |
| Joy McConnell-Couch | Lumen | Sara Cleland | ATL |

Introductions and Agenda Review – All

Notes & Open Action Item Review

PIM 134 – LNP Record Management

- iconectiv reviewed updates regarding current and pending porting projects. Both NPAC and Service Providers are seeing a reduction in LSMS record growth levels. Service Providers are continuing LSMS upgrade efforts. Lumen noted potential development of a best practice to address activities to assist with record growth management. iconectiv would need to do additional research to understand the % of record growth volume associated with STIR/SHAKEN or VoIP providers. iconectiv will provide documentation currently provided to new Users to confirm whether there is any post-onboarding information in addition to the pre-onboarding information. A reminder was also given about upcoming BAU activity such as anticipated product announcements (new wireless device releases) and holiday activity. LSMS record growth activity will continue to be evaluated for any urgent issues in future meetings.

PIM 136 – LSMS Performance

- NPIF 05042021-02 –Giddy Up sub team to review the wording in the PIM 136

  - 10x People and iconectiv provided draft edits to the Problem/Issue Description for PIM 136. Language was reviewed and discussed. Group accepted the updates and draft will be presented for further discussion as needed at the August NPIF meeting.

- GUST 05072021-01 – iconectiv will review recent events for information that would be helpful for additional analysis.

  - iconectiv reviewed updated charts for MW region, including additional information related to deferred disconnects, partial failure events, total SOA notification counts, and LSMS traffic in other regions during same time. Similar presentation for SW region is also attached.

- GUST 05072021-02 – Service Providers to consider what transaction volume is appropriate for today’s business activities.

  - Service providers asked to think about number of transactions in an hour that would satisfy business needs and refer to real world business activities.

Next Meeting: Monday, August 2nd 4:00-5:00 EDT

- Request made from the team to reschedule meetings from Friday morning. Co-Chairs will request input and propose new day/time for ongoing meeting.

- Regularly scheduled on Mondays from 4:00-5:00 EDT