**NPIF – *Giddy Up Sub Team***

Meeting Notes

#### Monday, November 29, 2021 4:00 PM – 5:00 PM (Eastern Time Zone)

**Chairpersons:**

*Cheryl Fullerton (Inteliquent), Annalyce Grogan (Bandwidth), Joy McConnell-Couch (CenturyLink/Lumen)*

**Meeting Attendance** *– – 12 Participants*

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | **Name** | **Company** |  | **Name** | **Company** |
| X | Lisa Marie Maxson | 10xPeople |  | Deb Lasher | iconectiv |
|  | John Nakamura | 10xPeople | X | Matt Timmerman | iconectiv |
| X | Sara Cleland | ATL |  | Frank Schmidt | iconectiv |
|  | Stephen Anderson | AT&T | X | Doug Babcock | iconectiv |
|  | Dale Bell | AT&T |  | Ken Bade | Lumen |
|  | Renee Dillon | AT&T | X | Joy McConnell-Couch | Lumen |
|  | Teresa Patton | AT&T |  | Brad Smeal | Lumen |
|  | Larry Turner | AT&T | X | Jim Kientz | Neustar |
| X | Annalyce Grogan | Bandwidth |  | Steve Brock | Oracle |
| X | Randee Ryan | Comcast |  | Vincent Hamrick | Oracle |
|  | Sheri Pressler | Frontier |  | Holly Nagel | Powernet |
| X | Cheryl Fullerton | Intelliquent |  | Bob Bruce | Syniverse |
|  | Renee Berkowitz | iconectiv |  | Sarah Halko | Telnyx |
| X | Michael Doherty | iconectiv |  | Bale Pathman | Verizon |
| X | Darold Hemphill | iconectiv |  | Deb Tucker | Verizon |
| X | Steve Koch | iconectiv |  |  |  |

**Introductions and Agenda Review – All**

**Notes & Open Action Item Review**

**PIM 134 – LNP Record Management**

* Lumen will submit a proposed final resolution for PIM 134 and an update to BP 057 to close the PIM at the Dec 7 NPIF meeting.

**PIM 136 – LSMS Performance**

* **GUST 05072021-02 –** Service Providers to consider what transaction volume is appropriate for today’s business activities.
	+ iconectiv gave a summary of data that has been provided via the porting transaction worksheets. A total of 6 responses have been received – 5 from service providers and 1 from a service bureau.
	+ A reminder will be sent by the cma encouraging providers to submit porting transaction worksheets by Dec 15.
	+ iconectiv continues discussions with carriers with “slow horse” systems. Progress is slow as carriers gather data and take actions to enable local systems to catch up to current transaction rates. It is unknown whether these local systems will be able to keep up with a higher transaction rate.

**Next Meeting: Monday, December 13, 4:00-4:30 EDT**

Regular meetings are held every other Monday.