Agenda

##### LNPA Transition Oversight Sub-committee (LNPA TOSC)

#### Tuesday, January 9, 2018   9:00 AM – 5:00 PM (Pacific Standard Time Zone)

#### Conference Bridge – 1-800-365-8460, 593 128 035

9:00 AM		Overview of NANC Re-chartering and new NANC Sub-committee

APT Agenda

9:15 AM – 		Architecture Planning Team (APT) – Teresa Patton and John Malyar

11:00 AM

- Certification and Regression Test Plan Updates

- Change Order/PIM discussion

- Inter Carrier Testing Test Plan – Update Group and Round Robin Test Plan

11:00 AM		APT Meeting Adjourned

11:00 AM -	Lunch

1:00 PM

LNPA TOSC Agenda – Day 1 Afternoon

1:00 PM		Introductions and Agenda Review – All

1:15 PM		HARD START – Transition Related Items

Industry testing status – iconectiv

1:45 PM		User Activation Timeline – iconectiv

- Mechanized User Activation Details

- Connectivity Verification Update

2:15 PM		Website Update – iconectiv

- Status of changes

- Short demo/update of the site

2:30 PM		Change Order Summary Review – Change Management Administrator

# (DOCUMENTATION WILL BE DISTRIBUTED AS NEEDED)

- Liaison to other industry committees regarding new website

- Review CO Summary document (new format)

- PIM & CO Status

  - Review PIMS- Open/New

  - Review COs – Open/New

- Review Industry Test Case Document

  - CO 491

  - Any new Updates from APT

- Pending Industry Document updates (FRS/IIS)

  - Timeframes

  - Doc Numbering

4:30 PM		Inter-Carrier Testing Sub-Committee Status – Renee Dillon/Anna Kafka

- Review plan (refer to slide shared at Inter Carrier Testing meeting Friday 12-15-17)

- # providers volunteering to participate

- # providers scheduling testing activity

- Brief ICT testing status

5:00 PM		Day 1 Meeting Adjourned

LNPA TOSC Agenda – Day 2 Morning

##### LNPA Transition Oversight Subcommittee (LNPA TOSC)

#### Wednesday, January 10, 2018   9:00 AM – 12:00 PM (Pacific Standard Time Zone)

#### Conference Bridge – 1-800-365-8460, 593 128 035

9:00 AM		Introductions and Remaining Agenda Review – All

9:15 AM		September 12-13, 2017 Draft Meeting Notes – Review/Approve

9:30 AM	September 27, 2017 Draft Conference Call Meeting Notes – Review/Approve

9:45 AM		Issues from Other Industry Groups:

- OBF Committee Readout – Randee Ryan

- INC Update – Dave Garner

- SHAKEN/STIR, IP Transition effects on Number Portability – Phil Linse

# 10:00 AM		Review 2018 LNPA TOSC Meeting/Call Schedule

# Obtain volunteers to host F2F meetings

- January 9-10, 2018 - F2F – iconectiv, San Diego, CA

- February 7, 2018 – call

- March 6-7, 2018 - F2F

- April 4, 2018 – call

- April 24-25, 2018 F2F

- May ??, 2018 – call (conflict with May 16 – need a different date)

- June 5-6, 2018 – F2F

- July 10-11, 2018 – F2F

- August 8, 2018 – call (if needed)

- September 11-12, 2018 – F2F

- October 10, 2018 – call (if needed)

- November 6-7, 2018 – F2F

- December 5, 2018 – call (if needed)

# 10:30 AM		Action Items Updates/Status

NEW ACTION ITEMS OPENED DURING THE SEPTEMBER 12-13, 2017 LNPA WG and APT MEETINGs:

- Action Item 09122017-01: iconectiv to update NANC CO 506 to reflect that the NOT filter will only apply to queries. Action Item Completed 9/13/2017

- Action item 09122017-03 – Tri-Chairs to forward Change Orders 505, 506, 507, 508, 509, 510, 511, 512, and 513 to the NAPM LLC.  Action Item Completed 9/13/2017

- Action Item 09122017-04: iconectiv to introduce a doc only Change Order to remove the PTO Flag attribute from the requirement. This is related to PIM 93.

- Action Item 09122017-05: Neustar and iconectiv to develop Change Order 504 modifications to address PIM 102.

- Action Item 09122017-06: Neustar and NAPM PEs to update SOW 24. Action Item Completed 9/12/2017

# ACTION ITEMS REMAINING OPEN FROM PREVIOUS LNPA WG MEETINGS:

- Service Provider/Local System Vendor Action Items:

- 07112017-02 - REVISION 3:  Service Providers are to determine if they currently get a “Disconnect Pending” message when the Effective Release Date is in the past. If they are impacted, there is a potential that they will not get the “Disconnect Pending” status as they do today for a period of time after Go-Live.  Impacted providers are to determine if a work around can be devised and implemented in their operations before Go-Live (April 7, 2018) to mitigate the impact of not getting a Disconnect Pending message when the Effective Release Date is in the past.  For example, a periodic report could be used on the Subscription Versions that transition to OLD and contain an Effective Release Date. Under the assumption that iconectiv will provide a Disconnect Pending message when the Effective release Date is in the past through the Change management process, how long can the work around be sustained after April 7? OPEN

# 08222017-01 – iconectiv will complete FRS documentation updates for NANC 495.  OPEN

# 11:00 AM 		Unfinished/New Business – All

12:00p.m. 		Day 2 Meeting Adjourned

Next LNPA WG Conference Call February 7, 2018

Next Meeting …March 6-7, 2018:  Host ??