# JULY 9, 2019 LNPA TRANSITION OVERSIGHT SUB-COMMITTEE ACTION ITEMS ASSIGNED:

**NOTE: FOR THE FOLLOWING ACTION ITEMS THIS NUMBERING SCHEME APPLIES:**

* **FIRST TWO DIGITS DESIGNATE THE MONTH OF THE LNPA TOSC MEETING/CALL**
* **SECOND TWO DIGITS DESIGNATE THE DAY OF THE LNPA TOSC MEETING/CALL**
* **THIRD FOUR DIGITS DESIGNATE THE YEAR OF THE LNPA TOSC MEETING/CALL**
* **LAST TWO DIGITS DESIGNATE THE ACTION ITEM NUMBER**

**NEW ACTION ITEMS OPENED DURING THE JULY 9, 2019 LNPA TOSC MEETING:**

**07092019-01** - Local system vendors and mechanized Service Providers please continue participation in the monthly discussions regarding the Sunset (R5.0) release planning. Current working assumption is to utilize a flash cut to support the mechanized Interface changes given the “sunset” features that were removed do not support backward compatibility.   Active participation in the discussion regarding the “flash cut” coordination is requested for the September meeting.

**07092019-02** - iconectiv to determine how many SPs are impacted by the key exchange file issue.

**07092019-03 –** LNPA TOSC Participants to review Best Practice 075 and be prepared to provide feedback during the September meeting.



**07092019-04** - iconectiv to add the **Referred To** field into the new PIM Tracking Matrix document

**07092019-05 -** iconectiv PE to provide final resolution for PIM 118

# ACTION ITEMS REMAINING OPEN FROM PREVIOUS LNPA TOSC MEETINGS: None

None

**COMPLETED ACTION ITEMS FROM THE MAY 7, 2019 LNPA TOSC MEETING:**

**LNPA TOSC Chair Action Item:**

**01092018-01:** Deb Tucker to discuss with the FCC DFO requirements regarding proper reference of this NANC Sub-Committee and to see if use of “LNPA WG” may continue. **Withdrawn**

**Local Vendor and Service Provider items:**

**05072019-01 –** LNPA TOSC Chair to forward a request for an SOW for NANC 528 and 543 to the NAPM LLC (completed 5/10/2019).  **Closed**

**05072019-02** - Neustar will submit an alternative proposed solution for NPAC Customer ID in CMIP Key Exchange Files. **Closed**

**05072019-03 –** LNPA TOSC Chair to discuss with DFO future plans needed at a NANC level to address interface issues with SPs and vendors regarding the NPAC. **Closed**

**05072019-04** - The LNPA will create a new Resolution Date field and populate the information. **Closed**