# SEPTEMBER 10, 2019 LNPA TRANSITION OVERSIGHT SUB-COMMITTEE ACTION ITEMS ASSIGNED:

**NOTE: FOR THE FOLLOWING ACTION ITEMS THIS NUMBERING SCHEME APPLIES:**

* **FIRST TWO DIGITS DESIGNATE THE MONTH OF THE LNPA TOSC MEETING/CALL**
* **SECOND TWO DIGITS DESIGNATE THE DAY OF THE LNPA TOSC MEETING/CALL**
* **THIRD FOUR DIGITS DESIGNATE THE YEAR OF THE LNPA TOSC MEETING/CALL**
* **LAST TWO DIGITS DESIGNATE THE ACTION ITEM NUMBER**

**NEW ACTION ITEMS OPENED DURING THE SEPTEMBER 10, 2019 LNPA TOSC MEETING:**

09102019-01 - Vendors and SPs to provide comments regarding the CMA’s proposal to convert embedded documents (in the CO Summaries) into hyperlinks

**09102019-02** - LNPA will look to see what data is available and report regarding the frequency of occurrences for this unwanted behavior

**09102019-03 –** LNPA to review their M&P regarding Hold/Replay for potential updates related to informing Service Providers of configuration changes during maintenance windows.

# ACTION ITEMS REMAINING OPEN FROM PREVIOUS LNPA TOSC MEETINGS:

None

**COMPLETED ACTION ITEMS FROM THE JULY 9, 2019 LNPA TOSC MEETING:**

**07092019-01** - Local system vendors and mechanized Service Providers please continue participation in the monthly discussions regarding the Sunset (R5.0) release planning. Current working assumption is to utilize a flash cut to support the mechanized Interface changes given the “sunset” features that were removed do not support backward compatibility.   Active participation in the discussion regarding the “flash cut” coordination is requested for the September meeting.  **CLOSED** – Agreement reached to do a flash cut.

**07092019-02** - iconectiv to determine how many SPs are impacted by the key exchange file issue. **CLOSED**

**07092019-03 –** LNPA TOSC Participants to review Best Practice 075 and be prepared to provide feedback during the September meeting. **CLOSED**



**07092019-04** - iconectiv to add the Referred To field into the new PIM Tracking Matrix document **CLOSED**

**07092019-05** - iconectiv PE to provide final resolution for PIM 118 **CLOSED**