**NPIF – *Giddy Up Sub Team***

Meeting Notes

#### Monday, March 14, 2022 4:00 PM – 5:00 PM (Eastern Time Zone)

**Chairpersons:**

*Cheryl Fullerton (Inteliquent), Annalyce Grogan (Bandwidth), Joy McConnell-Couch (CenturyLink/Lumen)*

**Meeting Attendance** *– – 16 Participants*

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | **Name** | **Company** |  | **Name** | **Company** |
| X | Lisa Marie Maxson | 10xPeople | X | Deb Lasher | iconectiv |
| X | John Nakamura | 10xPeople | X | Matt Timmerman | iconectiv |
|  | Sara Cleland | ATL |  | Frank Schmidt | iconectiv |
|  | Dale Bell | AT&T | X | Doug Babcock | iconectiv |
| X | Renee Dillon | AT&T | X | Ken Bade | Lumen |
|  | Teresa Patton | AT&T | X | Joy McConnell-Couch | Lumen |
|  | Larry Turner | AT&T |  | Brad Smeal | Lumen |
| X | Annalyce Grogan | Bandwidth |  | Jim Kientz | Neustar |
| X | Randee Ryan | Comcast | X | Steve Brock | Oracle |
|  | Sheri Pressler | Frontier |  | Vincent Hamrick | Oracle |
| X | Cheryl Fullerton | Intelliquent |  | Holly Nagel | Powernet |
|  | Renee Berkowitz | iconectiv |  | Bob Bruce | Syniverse |
| X | Michael Doherty | iconectiv |  | Sarah Halko | Telnyx |
| X | Darold Hemphill | iconectiv |  | Bale Pathman | Verizon |
| X | Steve Koch | iconectiv | X | Deb Tucker | Verizon |
|  |  |  |  |  |  |

**Introductions and Agenda Review – All**

**Notes & Open Action Item Review**

**PIM 136 – LSMS Performance**

* **GUST 05072021-02 –** Service Providers to consider what transaction volume is appropriate for today’s business activities.
	+ No additional transaction per second (TPS) worksheets have been received since the last meeting.
	+ iconectiv continues to work with SPs who have lagging LSMS. One SP is moving forward to set up dedicated hardware to resolve their issue.
	+ Regarding the slide deck that was reviewed in the 2/28 meeting, additional discussions will be needed to resolve outstanding questions about requirement updates.
	+ There was discussion about how to balance legacy system concerns and potential impacts with an increased transaction rate. Without testing, AT&T and Verizon stated that they could not support an increased transaction rate.
	+ **GUST 03142022-01**: iconectiv will review peak and off-peak times for potential testing plans.
	+ **GUST 03142022-02**: Lumen will inquire about the ATIS Packet Technology and Systems Committee (PTSC) meeting to coordinate testing efforts as was done in the past.

**Next Meeting: Monday, March 28, 2022 4:00-5:00 EDT**