**NPIF – *Giddy Up Sub Team***

Meeting Notes

#### Monday, May 9, 2022 4:00 PM – 5:00 PM (Eastern Time Zone)

**Chairpersons:**

*Cheryl Fullerton (Inteliquent), Annalyce Grogan (Bandwidth), Joy McConnell-Couch (CenturyLink/Lumen)*

**Meeting Attendance** *– – 15 Participants*

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | **Name** | **Company** |  | **Name** | **Company** |
| X | Lisa Marie Maxson | 10xPeople |  | Deb Lasher | iconectiv |
|  | John Nakamura | 10xPeople | X | Matt Timmerman | iconectiv |
| X | Sara Cleland | ATL |  | Frank Schmidt | iconectiv |
|  | Dale Bell | AT&T |  | Doug Babcock | iconectiv |
|  | Renee Dillon | AT&T |  | Ken Bade | Lumen |
|  | Teresa Patton | AT&T | X | Joy McConnell-Couch | Lumen |
|  | Larry Turner | AT&T |  | Brad Smeal | Lumen |
| X | Annalyce Grogan | Bandwidth | X | Jim Kientz | Neustar |
| X | Randee Ryan | Comcast | X | Steve Brock | Oracle |
| X | Sheri Pressler | Frontier |  | Vincent Hamrick | Oracle |
| X | Cheryl Fullerton | Sinch Voice |  | Holly Nagel | Powernet |
| X | Donna LaFontaine | Sinch Voice |  | Bob Bruce | Syniverse |
|  | Renee Berkowitz | iconectiv |  | Sarah Halko | Telnyx |
| X | Michael Doherty | iconectiv |  | Bale Pathman | Verizon |
| X | Darold Hemphill | iconectiv | X | Deb Tucker | Verizon |
| X | Steve Koch | iconectiv |  |  |  |

**Introductions and Agenda Review – All**

**Notes & Open Action Item Review**

**PIM 136 – LSMS Performance**

* **GUST 05072021-02 –** Service Providers to consider what transaction volume is appropriate for today’s business activities.
	+ iconectiv continues to work with SPs who have lagging LSMS. Adjustments are being made. Will need 3-4 weeks to allow time to evaluate for improvement.
	+ **GUST 03142022-01**: **iconectiv will review peak and off-peak times for potential testing plans.** iconectiv presented a Production Load Testing Presentation. **CLOSED**
	+ **GUST 03142022-02**: **Lumen will inquire about the ATIS Packet Technology and Systems Committee (PTSC).** Joy-Lumen was unable to find SS7 architecture documentation in PTSC library. Details of previous efforts to increase the transaction rate in 2007 and 2012 were found in LNPA WG meeting minutes and included in 4/11/22 meeting notes. **CLOSED**
	+ Initial data with SP adjustments for LSMS performance indicate positive improvements. Will follow up again in June for confirmation of positive impacts.
	+ Discussion about proposing industry load testing at a rate of 11 TPS.
	+ **GUST 05092022-01: GUST co-chairs to draft PIM for load testing.** Plan to review and discuss draft PIM proposing load testing in May 23rd GUST meeting and introduce at the June 7th NPIF meeting.

**Next Meeting: Monday, May 23, 2022 4:00-5:00 EDT**