NPIF Meeting

February 8th, 2023, 11:00 AM ET – 2:00 PM ET

- Attendee Introductions & Agenda Review – Teresa Patton welcomed everyone and reviewed the agenda

- Antitrust Notice – Teresa Patton read the Antitrust notice

Attendees are reminded that participation in industry fora involves the potential for antitrust concerns or risks. To avoid such concerns/risks, participants should not discuss or exchange information on price, costs, business plans, or any other confidential or commercially sensitive topics.

- 01/10/2023 Meeting Notes – Meeting Minutes were approved

- Sub Team updates & Industry Groups Liaison Reports

| Sub - Committee | Updates | Next Meeting |
| --- | --- | --- |
| APT | Teresa P./John M. – APT has not met | TBD |
| GUST | Cheryl F./Joy M-C. – GUST has not met | TBD |
| ATIS OBF | Deb T. – OBF Has not met | March 30, 2023 |
| ATIS INC | Michael D. – Gave a quick readout on the meeting held on 2-7-23 | 2-9-23 |

- Production Load Test Review – LNPA – Steve K. reviewed a PowerPoint presentation of the Production Load Test

- Next step would be to reconvene the GUST to discuss results and any recommended changes

- Industry Specifications review (CO 563 & 564) – Michael D. (iconectiv CMA) reviewed updates to FRS, IIS and EFD

  - Consensus was reached to accept the changes to these documents and post a copy to the website under Release 5.1.1

# Change Management Activities

# PIMs Tracking Matrix – CMA reviewed the PIMS Tracking Matrix.  Consensus was reached to accept the changes and post a clean copy to the website

| # PIMs Review |  |  |  |
| --- | --- | --- | --- |
| # PIM | # Description | # Discussion | # Status |
| # 136 | # LSMS Performance – Lumen | # No Update to this PIM | # Accepted |
| # 144 | # Multi-OCN 976 NXX numbers in the NPAC – iconectiv | # AI 11082022-02 – Steve K. – The LNPA continues to work with SPs on pooled 976 NXXs in the NPAC. 20 NXXs were identified of which 18 have been removed. 90 - 1K blocks have been removed with the concurrence of the providers that have those codes # Teresa P. (AT&T) – AT&T was contacted by a provider that had assigned 976 numbers to one of its customers. They have been experiencing routing issues to these numbers. # AT&T recommends to all providers that if they have 976 numbers that they do not assign them to actual customers. # PA/NANPA (Somos) – all 976 codes are now marked as unassignable | # Accepted |
| # 146 | # Load Testing for TPS increase – GUST | # GUST will reconvene to discuss the results of the Production Load Testing and come to the full NPIF with recommendations and potentially a Final Resolution will be drafted for PIM 146 | # Accepted |
| # 147 | # PAS API Interface Modifications – Somos | # AI 01102023-01 – Matt T. (iconectiv) reviewed a PowerPoint update on review of the revised WSDL # AI is now closed # New AI – Somos to review PIM 147 and make any required modifications including but not limited to a Suggested Resolution | # Accepted |
| # 148 | # LNP Admin Process for SPID Migrations – ATT | # At a future NPIF meeting iconectiv will present the current process for SPID Migrations | # Accepted |
| # 149 | # LSMS Internal Create Download Reason – 10X People | # AI 11082022-01 – John N. (10X People) stated there is no update at this time | # Accepted |
| # 150 | # End Support for Fax – iconectiv | # No update to this PIM | # Accepted |

# Change Order Summary – Open COs - CMA reviewed The CO Summary – Open COs document.  Consensus was reached to accept the changes and post a clean copy to the website

| # Change Order Review |  |  |  |
| --- | --- | --- | --- |
| # CO # | # Description | # Discussion | # Status |
| # 556 | # New SV Download Reason – 10X People | # CO 556 was implemented in Release 5.1.1 - February 5, 2023 | # Implemented |
| # 557 | # SPID Level Outbound Flow Control Tunables - iconectiv | # CO 557 was implemented in Release 5.1.1 - February 5, 2023 | # Implemented |
| # 561 | Portable NPA-NXX Past Effective Date Validation – iconectiv | # No update to this CO | # Requested |
| # 562 | # Check for Associated -Xs When Deleting an SP - iconectiv | # No update to this CO | # Requested |
| # 563 | # End Support for Fax – Doc Only iconectiv | # Consensus was reached to move this CO to Requested status | # Open Requested |
| # 564 | # FRS Appendix G – Deleted Requirements table | # Consensus was reached to move this CO to Requested status | # Open Requested |

| # Best Practice Review |  |  |  |
| --- | --- | --- | --- |
| # BP # | # Description | # Discussion | # Status |
| # 035 | Deleted – Abandoned Ports | 12132022-06 – Teresa P. (AT&T) reviewed a draft BP - Consensus was reached to accept the BP with the changes proposed in the meeting and the BP was assigned #80 | # In Progress |
| # 061 | Additional Permitted use of Conflict Cause Value 51 | 01102023-02 – Deb T. (Verizon) – no other documentation needs to be updated to support the use of Cause Code 51 - A recommendation was made that the proposed code 51 wording doesn’t belong in a BP - Suggested changes were withdrawn | # Complete |
| # 065 | LSR SUPPs, Expedites, Due Date Changes (*) | 12132022-04 – Shawyna H. (AT&T) indicated that a review meeting had not yet been scheduled do no update at this time | # In Progress |
| # 067 | Processing Interval for Simple, Non-Simple, Porting Project and Customer Service Records (CSR) (*) | 12132022-05 – No issues were identified - Consensus was reached not to change the Non-Simple Port – FOC interval to 48 hours. - Changes to BP will not be accepted and a clean copy posted to the website | # Complete |
| # 070 | Required information for Customer Service Record (CSR) requests | - Consensus was reached on proposed wording - Changes to BP will be accepted and a clean copy posted to the website | # Complete |
| # 071 | Wireless Reseller Port Out Validation Requirements | - Consensus was reached on proposed wording - Changes to BP will be accepted and a clean copy posted to the website | # Complete |
| # 072 | Service Provider E-Mail Guidelines | - Consensus was reached on proposed wording - Changes to BP will be accepted and a clean copy posted to the website | # Complete |
| # 074 | Retry Timers and Intervals | - Consensus was reached on proposed wording - Changes to BP will be accepted and a clean copy posted to the website | # Complete |
| # TBD | SV Query Results T2 – AT&T | - AT&T reviewed this draft BP - BP was accepted and assigned #80. | # New |

| # Action Item Review |  |  |  |
| --- | --- | --- | --- |
| # AI # | # Description | # Discussion | # Status |
| # 11082022-01 | 10X People to add some additional info/use cases to PIM 149 | # No update at this time # AI remains open | # Open |
| # 11082022-02 | LNPA to reach out to the SPs and work with Pooling Administrator to determine if these Pooled 976 NPA-NXXs can be removed from the NPA | # LNPA provided an update and is still working with a few providers on 976 codes # AI remains open | # Open |
| # 12132022-04 | Kim I. (Allstream)/Shawyna H. (AT&T) - Propose wording modifications for BP 065 | # Shawyna H. (AT&T) indicated that a review meeting had not yet been scheduled do no update at this time # This AI remains open | # Open |
| # 12132022-05 | SPs to review wording on BP 067 to determine if changes are required | # This AI is now closed | # Closed |
| # 12132022-06 | AT&T to review BP 035 – Abandoned Port process | # This AI is now closed | # Closed |
| # 01102023-01 | iconectiv to review the updated WSDL (once received) and provide feedback | # iconectiv reviewed a PowerPoint presentation on the Production Load Test # This AI is now closed | # Closed |
| # 01102023-02 | Verizon to determine what other documentation needs to be updated to support the use of Cause Code 51 for the purpose identified in BP 061 | # VZ agreed to withdraw proposed changes # This AI is now closed | # Closed |
| # 01102023-03 | SPs to consider impacts of using Cause Code 51 for the purpose identified in BP 061 | # This AI is now closed | # Closed |
| # New | Somos to review PIM 147 and make any required modifications including but not limited to a Suggested Resolution |  | # Open |

- Unfinished/New Business

- Website Migration Update – Michael D. (CMA) gave an update on the migration of the NPIF website to a new CMS platform.  Testing was completed and iconectiv is in the process of finalizing a date for the migration.  Notice will be sent out to Industry email distributions to notify participants of the migration schedule.

- Website meeting minutes document replacement project – Michael D. (CMA)

- Release 5.1.1 Update – Steve K. (iconectiv LNPA) gave an update that R5.1.1 was successfully implemented on 02-05-23.  It included updates for COs 556 and 557.

- 2023 Meeting Schedule

| Date(s) | Time | Location |
| --- | --- | --- |
| March 7th | 11-1 Eastern | Teleconference |
| April 12, 2023 | 11-2 Eastern | Teleconference |

- Meeting Attendees – Meeting was virtual

| Name | Company |
| --- | --- |
| John Nakamura | 10xPeople |
| Kim Isaacs | Allstream |
| Lea Espy | ATL |
| Renee Dillon | AT&T |
| Shawyna Hanes | AT&T |
| Teresa Patton (Tri-chair) | AT&T |
| Joy McConnell-Couch | CenturyLink/Lumen |
| Matt Nolan | Charter |
| Arnold Monell | Cincinatti Bell |
| Bryan Medina | Comcast |
| Dan Bowlin | Dish Wireless |
| Diane Alexenberg | Dish Wireless |
| Kathy Rogers | Dish Wireless |
| Melinda Yost | Dish Wireless |
| Doug Babcock | iconectiv |
| Michael Doherty | iconectiv |
| Carolyn Knight | iconectiv |
| John Malyar | iconectiv |
| Cathy McMahon | iconectiv |
| Matt Timmermann | iconectiv |
| Steve Koch | iconectiv |
| Mike Poling | iconectiv |
| Bridgette Alexander | JSITel |
| Karen Hoffman | JSITel |
| Jim Kientz | Neustar |
| Kathy Troughton | Rogers |
| Cheryl Fullerton | Sinch |
| Tara Farquhar | Somos / NANPA |
| Sherry Zheng | Synchronoss |
| Bob Bruce | Syniverse |
| Trinh Drummer | Syniverse |
| Jason Lee | Verizon Wireless |
| Deborah Tucker (Tri-chair) | Verizon Wireless |
| Chanshini Redmond | Windstream |