Wireless Testing Subcommittee

January 25, 2005 Conference Call

Final Minutes

Attendees:

|  |  |
| --- | --- |
| **Name** | Company |
| Craig Bartell | Sprint |
| Sue Tiffany | Sprint |
| Mindy Bugg | Sprint |
| Roseann Sledd | T-Mobile |
| Lavinia Rotaru | Nextel |
| Deb Tucker | Verizon Wireless |
| Lori Sartini | Verizon Wireless |
| Mark Auslander | Verizon Wireless |
| Darren Paffenroth | Syniverse |
| Amal Abougabal | Syniverse |
| Joe Cudo | Alltel |
| Joe Charles | Cingular |
| Kevin Miracle | Cingular |
| Mubeen Saifullah | NeuStar |
| Chris Neilson | VeriSign |
| Jason Kempson | Telcordia |
| Jean Anthony | Evolving Systems |

WICIS 3.0.0 Test Plan was reviewed. Comments will be incorporated and a new version published by 02/01/05.

Vendor to Vendor testing was discussed. NeuStar indicated that they will be ready for vendor to vendor testing at the end of April.

**Action Item:** On the next conference call (02/28/05), Syniverse and VeriSign are to provide information on when they will be ready.

Participants were made aware of the NPAC technology migration dates. The dates presented at the January LNPA WG meeting are as follows:

* Regression Testing 4/11/05-05/06/05
* Group and Failover Testing 05/09/05-05/20/05
* First Region Deployed 05/22/05
* First Region Burned in for 4 weeks
* Regions 2,3,4 & 5 deployed on 06/19/05
* Regions 6, 7, CA & testbed deployed on 07/10/05

Service Providers need to review these dates internally and discuss with their clearinghouse vendors for potential conflicts. They need to determine if they need to have these dates adjusted and provide feedback to NeuStar, either directly or at the February LNPA WG meeting.

One service provider asked if any providers will be supporting both WICIS 2.1.0 and 3.0.0 in their test labs well in advance of going into production so that 3.0.0 testing can be done early.

**Action Item:** Service Providers are requested to check on this and provide feedback on the next conference call (02/28/05).

Corrections and additions to the minutes should be e-mailed to Roseann.Sledd@T-Mobile.com and/or janthony@evolving.com.

Next Conference Call:

 Date & Time: Monday, February 28, 2005, 3:00PM – 5:00PM EST

Bridge #: 866-846-6192

PIN: 5599046