Wireless Testing Subcommittee

February 28, 2005 Conference Call

Final Minutes

Attendees:

|  |  |
| --- | --- |
| **Name** | Company |
| Mindy Bugg | Sprint |
| Jon Riekenberg | Sprint |
| Roseann Sledd | T-Mobile |
| Lavinia Rotaru | Nextel |
| Deb Tucker | Verizon Wireless |
| Kathy McGinn | RCC |
| Michael Barnett | Syniverse |
| Darren Paffenroth | Syniverse |
| Mariza Cona | Syniverse |
| Joe Cudo | Alltel |
| Brenda Reed | Cingular |
| Mark Kacprowicz | US Cellular |
| Mubeen Saifullah | NeuStar |
| Chris Neilson | VeriSign |
| Chris Elijah | VeriSign |
| Jason Kempson | Telcordia |
| Jean Anthony | Evolving Systems |

January Conference Call minutes were accepted as published.

No additional comments to the second version of the WICIS 3.0.0 Test Plan. Change bars will be accepted and the document re-published as final.

Vendor to Vendor testing was discussed.

* NeuStar and Syniverse will start testing on May 10th.
* VeriSign is unable to commit to a date for WICIS 3.0.0 testing but will be available for WICIS 3.0.0 to WICIS 2.1.0 testing in the May-June timeframe.

Service Providers to Service Provider testing was mentioned. It was determined that it is still too early for service providers to start scheduling testing.

Corrections and additions to the minutes should be e-mailed to [Roseann.Sledd@T-Mobile.com](mailto:Roseann.Sledd@T-Mobile.com) and/or [janthony@evolving.com](mailto:janthony@evolving.com).

Next Conference Call:

Date & Time: Thursday, March 31, 2005, 4:00PM – 5:00PM EST

Bridge #: 866-846-6192

PIN: 5599046