Wireless Testing Subcommittee

March 31, 2005 Conference Call

Final Minutes

Attendees:

|  |  |
| --- | --- |
| **Name** | Company |
| Joe Cudo | Alltel |
| Alisa Morales | Bluegrass Cellular |
| Tami Burba | Bluegrass Cellular |
| Michelle Gwaltney | Cingular |
| Adele Johnston | Cingular |
| Jean Anthony | Evolving Systems |
| Leah Blount | Midwest Wireless |
| Missy Roiger | Midwest Wireless |
| Mubeen Saifullah | NeuStar |
| Lavinia Rotaru | Nextel |
| Craig Bartell | Sprint |
| Mindy Bugg | Sprint |
| Michael Barnett | Syniverse |
| Darren Paffenroth | Syniverse |
| Amal AbouGabal | Syniverse |
| Roseann Sledd | T-Mobile |
| Mark Kacprowicz | US Cellular |
| Chris Elijah | VeriSign |
| Deb Tucker | Verizon Wireless |

* February Conference Call minutes were accepted as published.
* Action Item from January – Will any providers be supporting both WICIS 2.1.0 and 3.0.0 in there test labs in advance of going into production so that testing can be done early? – Some limited information was shared.

**New Action Item:** Service Providers are requested to check and see what environments they will have available and when so that the information can be shared on the next call and we can start working on a preliminary testing schedule for those carriers who wish to participate.

* General Testing Discussion

The following information about testing in general was shared:

**NeuStar** indicated that prior to launch they can provide their customers both environments for gateway testing

**Verizon Wireless** indicated that they will have a 2.1.0 environment available until mid-June. In mid-June they will be moving to 3.0.0 and will no longer have their 2.1.0 environment available

**VeriSign** indicated that they will have their 3.0.0 environment available for vendor-to-vendor testing in July and inter-carrier testing in August. They will still have available a 2.1.0. testing environment in May to assist anyone who wants to do 3.0.0 to 2.1.0 testing

**Syniverse** indicated that they will still have a 3.0.0 system available for vendor-to-vendor testing on May 10th but are still looking at getting resources scheduled to support it. They also indicated that they will want to do some 2.1.0 to 2.1.0 testing prior to going into 3.0.0 testing. For CORBA users there will be a need for an IOR file exchange. Carriers wishing to test will need to submit a ticket to Syniverse, along with their test cases. More information on this will follow in upcoming Syniverse user meetings.

**T-Mobile** will want to do simple connectivity testing with other carriers on July 17 following the upgrade at Syniverse.

Corrections and additions to the minutes should be e-mailed to [Roseann.Sledd@T-Mobile.com](mailto:Roseann.Sledd@T-Mobile.com) and/or [janthony@evolving.com](mailto:janthony@evolving.com).

Next Conference Call:

Date & Time: Wednesday, April 20, 2005, 4:00PM – 5:00PM EST

Bridge #: 866-846-6192

PIN: 5599046