Wireless Testing Subcommittee

April 20, 2005 Conference Call

Final Minutes

Attendees:

|  |  |
| --- | --- |
| **Name** | Company |
| Joe Cudo | Alltel |
| Jean Anthony | Evolving Systems |
| Leah Blount | Midwest Wireless |
| Missy Roiger | Midwest Wireless |
| Mubeen Saifullah | NeuStar |
| Lavinia Rotaru | Nextel |
| Mindy Bugg | Sprint |
| Michael Barnett | Syniverse |
| Roseann Sledd | T-Mobile |
| Chris Elijah | VeriSign |
| Deb Tucker | Verizon Wireless |

March Conference Call minutes were accepted as published.

**March Action Item:** Service Providers are requested to check and see what environments they will have available and when so that the information can be shared on the next call and we can start working on a preliminary testing schedule for those carriers who wish to participate.

Service Providers shared their information available to date and vendor dates and schedules were reviewed. All the testing information has been consolidated into the Testing Schedule document embedded below.



 Highlights from the discussion:

* Vendor – to- vendor testing is now scheduled to start mid-July. Since NeuStar didn’t have another vendor to test with prior to mid-July they have pushed their schedule out to that time.
* Syniverse will have a WICIS 3.0.0 test environment available for service providers in May but they won’t have resources available to support vendor – to-vendor testing until mid-July
* VeriSign is still on schedule to have WICIS 3.0.0 test environment available for vendor-to-vendor testing in July and service provider testing in August. They will have their WICIS 2.1.0 test environment available for testing between May and mid-July.
* Nextel will have their WICIS 2.1.0 test environment available to assist carriers with testing from June 1st until August 14th. Mid-August they plan to have their WICIS 3.0.0 test environment ready and are looking for trading partners on WICIS 2.1.0 and 3.0.0 to test with them.
* T-Mobile will do some connectivity testing with Nextel on July 17th using WICIS 2.1.0 environments to connect to Syniverse’s new SMG 9.0 environment.
* Verizon Wireless will have their WICIS 2.1.0 test environment available to test with anyone until mid-June. After June 13th they will have their WICIS 3.0.0 environment available. They plan to go live mid-August.

Corrections and additions to the minutes should be e-mailed to Roseann.Sledd@T-Mobile.com and/or janthony@evolving.com.

Next Conference Call:

 Date & Time: Monday, May 23, 2005, 4:00PM – 5:00PM EST

Bridge #: 866-846-6192

PIN: 5599046