|  |  |  |  |
| --- | --- | --- | --- |
| **Prepared By :** | Mohamed Samater | **Phone #:** | 206-384-1669 |
| **Date Created:** | 10/11/2007 |  |  |
| **Last Updated By:** | Mohamed Samater | **Last Updated Date:** | 10/11/2007 |
|  |  |  |  |

|  |  |
| --- | --- |
| Meeting Title: | **WTSC MEETING MINUTES** |
| Meeting Date: | 10/11/2007 | Next Meeting Date: | 11/01/2007 |
| Attendees:  | Teresa Patton , Deb Tucker, Kathy McGill, Anh Nguyen, Mohamed Samater, David Lund, Joe Cudo, Tina Plaisance, Mathew Timmermann, Linda Meyn.  |
| **Conducted by:** | Teresa Patton, Mohamed Samater | **Recorded by:** | Mohamed Samater |
|  |  |  |  |

|  |
| --- |
| Action Required |
| Action # | Description | Status | Assigned To | Target Date | Actual Date |
|  | Both carriers and vendors are asked to think about the date they project their WICIS 4.0 testing will ideally be completed.  | OPEN |  ALL | 10/05/2007 | 09/28/2007 |
|  | NeuStar will reach out to it’s customers to ask if they can hold off opening flood gates in the flash-cut night. | CLOSED |  Mubeen | 09/28/2007 | 09/21/2007 |
|  | Everyone is asked to think about some off the test cases they’ll like to see included in WICIS 4.0 test plan document | **Deferred** pending WICIS 3.1 project completion | ALL | 08/23/07 | 08/02/2007 |
|  | Co-Chairs to ask Syniverse if they can conduct testing with NeuStar on the week of August 20th instead of the week of the 27th | CLOSED | Co-Chairs | 08/02/2007 | 08/02/2007 |

|  |
| --- |
| **Record significant Topics, Presenters, Decisions:** |

# Discussions:

* The team discussed if there were any new issues needed to be reported. None at this time.
* Everyone stated that they are ready for WICIS 3.1 deployment.
* Good luck to all of us for a great and faultless deployment.

The following is the finalized WICIS 3.1 ICT Test Schedule:



**Upcoming Meetings**

* Next meeting is scheduled for **Thursday** **November 1st 2007** at **3pm** EST. This meeting will be held at the following conference bridge (**1-888-288-7571 PIN: 146117**

**Test Schedule – Will include in each iteration of our meeting minutes**

**Vendor to Vendor Testing Schedule**

* **NeuStar with Verisign – Sep 17—21 Complete and successful**
* **Verisign with Syniverse – Sep 4—7 Complete and successful**
* **Syniverse with NeuStar – Aug 27—30 Complete and successful**