LNPA WORKING GROUP

April 2006 Conference Call

Final Minutes

**WEDNESDAY 4/12/06**

Wednesday, 4/12/06, Conference Call Attendance:

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Name** | **Company** | **Name** | **Company** | | |
| Joe Cudo | Alltel | Mike Whaley | | Qwest |
| Scotty McDonald | Alltel | Lavinia Rotaru | | Sprint Nextel |
| Tina Plaisance | Alltel | Michael Klappa | | Sprint Nextel |
| Mark Lancaster | at&t | Cyndi Jones | | Sprint LTD |
| Cyd McInerney | at&t | Susan Tiffany | | Sprint Nextel |
| Ron Steen | BellSouth | Rosalee Pinnock | | Syniverse |
| Dave Cochran | BellSouth | Paula Jordan | | T-Mobile |
| Michael Penn | Century Tel | Frank Reed | | T-Mobile |
| Michelle Gwaltney | Cingular | Gary Sacra | | Verizon |
| Renee Dillon | Cingular | Jason Lee | | Verizon |
| Adele Johnson | Cingular | Deb Tucker | | Verizon Wireless |
| Lonnie Keck | Cingular | Sara Hooker | | Verizon Wireless |
| Monica Dahmen | Cox |  | |  |
| Syed Saifullah | NeuStar |  | |  |
| Shannon Sevigny | NeuStar Pooling |  | |  |
| Stephen Addicks | NeuStar |  | |  |
| Dave Garner | NeuStar |  | |  |
|  |  |  | |  |

Attached are the Action Items assigned on the April 2006 LNPA WG conference call. Please note that these Action Items are in addition to the ones assigned at the March 2006 LNPA WG meeting. Both sets of Action Items will be addressed at the May 2006 meeting.

****

NOTE: ALL ACTION ITEMS REFERENCED IN THE MINUTES BELOW HAVE BEEN CAPTURED IN THE “APRIL 2006 LNPA ACTION ITEMS” FILE ATTACHED ABOVE.

**CONFERENCE CALL MINUTES:**

2006 Meeting Schedule:

Following is the meeting schedule for the 2006 LNPA Meetings.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **MONTH/**  **DATE**  **(2006)** | NANC | LNPA-WG | HOST | LOCATION |
|  |  |  |  |  |
| January | 24th | 10th-11th | Syniverse | Tampa, Florida |
| February | No meeting | No meeting.  2/8/06 call from 11am to 3pm Eastern time, dial-in bridge number is 888-412-7808, pin 23272# |  |  |
| March | 14th | 7th-8th | NeuStar | San Diego, California |
| April | No meeting | No meeting.  4/12/06 call from 11am to 3pm Eastern time, dial-in bridge number is 888-412-7808, pin 23272# |  |  |
| May | 16th | 9th-10th | Sprint Nextel | Overland Park, Kansas |
| June | No meeting | No meeting.  6/14/06 reserved for call, if necessary. |  |  |
| July | 18th | 11th-12th | Canadian Consortium | Edmonton |
| August | No meeting | No meeting.  8/9/06 reserved for call, if necessary. |  |  |
| September | 19th | 12th-13th | Verizon | Baltimore |
| October | No meeting | No meeting.  10/11/06 reserved for call, if necessary. |  |  |
| November | 30th | **14th-15th** | at&t | **San Antonio** |
| December | No meeting | No meeting.  12/6/06 reserved for call, if necessary. |  |  |
|  |  |  |  |  |

* Continuing evaluation during 2006 will determine if interim conference calls are needed or if the decision to meet face-to-face every other month should be revisited.

Review of Final Out-of-LATA Porting/Pooling Report (Ron Steen, BellSouth):

* Ron Steen, BellSouth, teed up the attached report, explaining that this final report, developed by the LNPA WG’s Disaster Preparation Subteam, updates and replaces the interim report in its entirety.



* Ron Steen will check the acronym list in the report to ensure that all are spelled out the first time they are used.
* There were no objections on the call to accepting this as the completed final report.
* Gary Sacra, LNPA WG Co-Chair, will forward the accepted ***Final Report on***

***Out of LATA Porting & Pooling For Disaster Relief After Hurricane Katrina*** to NANC Chairman Bob Atkinson, copying the NAPM LLC Co-Chairs and the LNPA WG. He will also have it uploaded to the LNPA WG website.

Discussion of PIMs 32 & 50 for NANC Report (Sue Tiffany, Sprint Nextel) (Action Item 0306-06):



* Sue Tiffany, Sprint Nextel, walked the group through the attached draft report on PIMs 32 and 50, stating that it was her understanding that the draft text was accepted at the March LNPA WG meeting, and what remains is verification of the porting numbers used in the report. There were no objections to this.
* Action Item 0306-06: Sue Tiffany, Sprint Nextel, and Gary Sacra, Verizon, will verify the numbers used in the calculations in the attached PIM 32/PIM 50 report for discussion on the April 12th LNPA WG conference call.
  + Gary Sacra, Verizon, reported on LSMS analysis results for inter-modal wireline to wireless porting from April 2005 through March 2006 and the quantity of Type 1 number migrations via porting in the same timeframe. Type 1 migrations via porting are not competitive ports and would be removed from the total quantity of wireline to wireless ports.
  + Action Item 0306-06 remains open.
  + NeuStar will check internally to see if they can provide wireline to wireless inter-modal port counts from NPAC for the time period of April 2005 through March 2006. The LNPA WG will then attempt to remove Type 1 number migrations via porting from that count.
* This report will be on the agenda for the May 2006 LNPA WG meeting.

Discussion of NANC 399 (Action Items 0306-09 and 0306-10):

* Action Item 0306-09: Service Providers are to determine if they are interested in implementing NANC 399 and/or can support its activation in NPAC Release 3.3 for discussion on the April 12th LNPA WG conference call.
  + T-Mobile, Sprint Nextel, Verizon Wireline, Verizon Wireless, and Cingular expressed support for activation of NANC 399.
  + BellSouth stated they do have some concerns regarding how the Alternate SPID field will be populated initially and would like to discuss further at the May face-to-face meeting. BellSouth did not oppose activation in the NPAC, though. Qwest, at&t, and Century Tel expressed support for more discussion at the May face-to-face meeting.
  + Action Item 0306-09 remains open.
* The LNPA WG needs input from local system vendors on how long it would take to develop in their respective platforms.
* Further discussion on NANC 399 will be on the May 2006 meeting agenda for 2 hours to discuss technical issues and to try to come to consensus.
* Action Item 0306-10: Wireless and Wireline Service Providers who do not require their resellers to obtain an OCN, and are interested in activating NANC 399, are to coordinate with their NECA representative to get the entire master list of assigned NECA codes and determine if their reseller provider customers have an OCN.
  + T-Mobile stated that one of their resellers has an OCN and one does not.
  + Sprint Nextel stated that all of their wireline resellers have an OCN.
  + Verizon Wireless stated that only 2 of their resellers have an OCN out of more than 20.
  + Action Item 0306-10 stays open.

Discussion of PIM 53 (Sara Hooker, Verizon Wireless) (Action Items 0306-02 and 0306-11):

* Action Item 0306-02: Sara Hooker, Verizon Wireless, will update the attached PIM 53 based on the discussion that took place at the March 2006 LNPA WG meeting. The revision will address jeopardy notifications submitted after the FOC. PIM 53 will be discussed on the April 12th LNPA WG conference call. See related Action Item 0306-11.
* Action Item 0306-11: Service Providers are to review internally PIM 53, as revised per Action Item 0306-02, for discussion on the April 12th LNPA WG conference call.
  + Sara Hooker, Verizon Wireless, presented the attached revised PIM 53, which seeks to address instances of providers who are taking back numbers that had ported out from them when they do not have evidence that they issued a Firm Order Confirmation (FOC).



* Action Items 0306-02 and 0306-11 are closed.
* Sara Hooker, Verizon Wireless, will revise the attached PIM 53 to provide text

surrounding the following bullets discussed on the April conference call.

* + This PIM addresses instances where it was the intent of the end user to port to the New SP.
  + Providers should not arbitrarily port back numbers without attempting to contact and work with the New SP to resolve any disputes/issues related to the port.
  + For an activated port that is disputed by the Old SP or not recognized in the systems of the Old SP, if it is determined that it was in fact the intent of the end user to port his/her number to the New SP, both providers should work together in resolving any systems true-up issues without impacting the end user’s service to the extent possible.
  + In any case resulting in the double assignment of a TN, the first assignee of the TN will retain that TN.
  + In any case of an inadvertent port, defined here as a port where it was not the intention of the end user to port his/her number to the New SP, both providers will work together to restore the end user’s service with the Old SP as quickly as possible, regardless of the time interval between activation of the inadvertent port and discovery of the inadvertent port.
* Service Providers are to come to the May LNPA WG meeting prepared to discuss the revised PIM 53.

SPID Migration Limitation Discussion (Action Item 0306-12):

* Action Item 0306-12: Service Providers that have an issue with the maximum quantity of impacted TNs during SPID migrations are to come prepared for the April 12th LNPA WG conference call to suggest a limit.
  + BellSouth proposed a limit of 200K SVs that can be modified in an 8 hour window.
  + NeuStar stated that at least one vendor has a limitation less than 200K, perhaps around 100K. NeuStar will attempt to contact that vendor for representation at the May 2006 LNPA WG meeting.
  + This item will be on the May 2006 meeting agenda.
  + Action Item 0306-12 remains open.

Date Change Request for November 2006 LNPA WG Meeting:

* Due to a conflict with the November OBF meeting, the November 2006 LNPA WG meeting dates will be changed from November 7-8 to November 14-15.
* The meeting location has been changed from St. Louis, Missouri to San Antonio, Texas. The host remains at&t.

***Next LNPA Meeting …******May 9-10, 2006, Overland Park, Kansas – Hosted by***

***Sprint Nextel***