|  |  |  |  |
| --- | --- | --- | --- |
| **Prepared By :** | Mohamed Samater | **Phone #:** | 206-384-1669 |
| **Date Created:** | 05/09/2008 |  |  |
| **Last Updated By:** | Mohamed Samater | **Last Updated Date:** | 05/12/2008 |
|  |  |  |  |

|  |  |
| --- | --- |
| Meeting Title: | **WTSC MEETING MINUTES** |
| Meeting Date: | 05/09/2008 | Next Meeting Date: | 05/19/2008 |
| Attendees:  | Teresa Patton, Chris Elijah, Mohamed Samater, Mubeen Saifullah, David Lund, Doug Babcock, Mathew Timmermann, Chip Nelson, Joel Lavalley, Sasskya Filgueira. |
| **Conducted by:** | Teresa Patton, Mohamed Samater | **Recorded by:** | Mohamed Samater |
|  |  |  |  |

|  |
| --- |
| Action Required |
| Action # | Description | Status | Assigned To | Target Date | Actual Date |
|  | Both carriers and vendors are asked to report if there are any changes to their WICIS 4.0 testing schedules.  | **CLOSED** | ALL | 1/11/2008 | 1/24/2008 |
|  | Regarding test case# 14 in the WNP test plan document, evaluate the feasibility of how this test case can be carried out | **CLOSED** | Carriers | 01/11/2008 | 1/11/2008 |
|  | Vendors are asked if they can support Intermodel/fax testing for WICIS 4.0, if so, what are the Wireline carriers that would be ideal for such effort | **CLOSED** | Vendors | 12/13/2007 | 12/13/2007 |
|  | Carriers are asked to go back and assess whether SOA/NPAC regression testing will be needed for WICIS 4.0 | **CLOSED** | ALL | 12/13/2007 | 11/02/2007 |

|  |
| --- |
| **Record significant Topics, Presenters, Decisions:** |

# Discussions:

* The vendors reported issues pertaining to environment connectivity. However, at this time the issues have been corrected and testing is in progress. Also, the project dates are not expected to be impacted and all vendor to vendor testing will be completed as originally planned
* There was question pertaining to the number orders/requests that should be transmitted for the load/performance testing. All have agree that 25 per carrier and total of 100 should be sufficient.
* At this time, the venders haven’t found any interoperability issues.

**Upcoming Meetings**

* Next meeting is scheduled for **Monday** **May 19th 2008** at **11am – 1130am** ET. This meeting will be held at the following conference bridge **((877) 888-4443 PASSCODE 6230424# )**

**Test Schedule – Will include in each iteration of our meeting minutes**

**Vendor to Vendor Testing Schedule**

**NeuStar with VeriSign – Apr 11th to Apr 18th**

**NeuStar with Syniverse – Apr 21stto May 2nd**

**Syniverse with NeuStar – May 2nd to May 9th**

**Overall project timeline**

