|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Prepared By :** | Mohamed Samater | **Phone #:** | 206-384-1669 | |
| **Date Created:** | 05/19/2008 |  | |  | |
| **Last Updated By:** | Mohamed Samater | **Last Updated Date:** | | 05/21/2008 | |
|  |  |  | |  | |

|  |  |  |  |
| --- | --- | --- | --- |
| Meeting Title: | **WTSC MEETING MINUTES** | | |
| Meeting Date: | 05/19/2008 | Next Meeting Date: | 06/13/2008 |
| Attendees: | Teresa Patton , Jessica Tinker, Mohamed Samater, Mubeen Saifullah, David Lund, Joe Cudo, Sasskya Filgueira, Joel Lavalley, Doug Babcock, Lonnie Keck, Mathew Timmermann. | | |
| **Conducted by:** | Teresa Patton, Mohamed Samater | **Recorded by:** | Mohamed Samater |
|  |  |  |  |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Action Required | | | | | | | |
| Action # | Description | Status | Assigned To | | Target Date | | Actual Date |
|  | Both carriers and vendors are asked to report if there are any changes to their WICIS 4.0 testing schedules. | **CLOSED** | ALL | 1/11/2008 | | 1/24/2008 | |
|  | Regarding test case# 14 in the WNP test plan document, evaluate the feasibility of how this test case can be carried out | **CLOSED** | Carriers | 01/11/2008 | | 1/11/2008 | |
|  | Vendors are asked if they can support Intermodel/fax testing for WICIS 4.0, if so, what are the Wireline carriers that would be ideal for such effort | **CLOSED** | Vendors | 12/13/2007 | | 12/13/2007 | |
|  | Carriers are asked to go back and assess whether SOA/NPAC regression testing will be needed for WICIS 4.0 | **CLOSED** | ALL | 12/13/2007 | | 11/02/2007 | |

|  |
| --- |
| **Record significant Topics, Presenters, Decisions:** |

# Discussions:

* All the vendors confirmed that vendor to vendor regression testing is complete except the optional component(s) of WICIS. Vendors confirmed that they intend to test the optional features such as the Broadcast Messages and Test Messages capabilities.
* Additionally, the subcommittee finalized the schedule for WICIS 4.0 Inter Carrier Peak Load (Volume) Test.
* Here is the latest schedule that the carriers have reported:



**Upcoming Meetings**

* Next meeting is scheduled for **Friday** **June 13th 2008** at **3PM – 3:30PM** ET. This meeting will be held at the following conference bridge **((877) 888-4443 PASSCODE 6230424# )**

**Test Schedule – Will include in each iteration of our meeting minutes**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **VENDOR** | **VENDOR** | **START DATE** | **END DATE** | **STATUS** |
| Neustar | Verisign | 11-Apr-08 | 14-May-08 | Completed\* |
| Neustar | Syniverse | 21-Apr-08 | 2-May-08 | Completed\* |
| Verisign | Syniverse | 2-May-08 | 13-May-08 | Completed\* |
| Syniverse | Neustar | 5-Jun-08 | 6-Jun-08 | Volume Testing |
| Syniverse | Verisign | 16-Jun-08 | 17-Jun-08 | Volume Testing |
| Neustar | Verisign | 2-Jun-08 | 6-Jun-08 | Volume Testing |

**Overall project timeline**

