|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Prepared By :** | Mohamed Samater | **Phone #:** | 206-384-1669 | |
| **Date Created:** | 07/09/2008 |  | |  | |
| **Last Updated By:** | Mohamed Samater | **Last Updated Date:** | | 07/09/2008 | |
|  |  |  | |  | |

|  |  |  |  |
| --- | --- | --- | --- |
| Meeting Title: | **WTSC MEETING MINUTES** | | |
| Meeting Date: | 07/09/2008 | Next Meeting Date: | 07/18/2008 |
| Attendees: | Teresa Patton , Chris Alijah, Mohamed Samater, Joe Cudo, Adam Newman, Tina Plaisance, Anh Nguyen, Kathy McGinn, Kelly Cummings, Deb Tucker, Lavinia Rotaru, Lonnie Keck, David Lund, Mubeen Saifullah. | | |
| **Conducted by:** | Teresa Patton, Mohamed Samater | **Recorded by:** | Mohamed Samater |
|  |  |  |  |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Action Required | | | | | |
| Action # | Description | Status | Assigned To | Target Date | Actual Date |
|  | Provide information and updated status’ on issues identified during testing | **OPEN** | All Carriers |  |  |

|  |
| --- |
| **Record significant Topics, Presenters, Decisions:** |

# Discussions:

* Industry Inter-Carrier Testing is in progress. Two carriers noted that there are vendor specific issues pertaining to RCodes that was discovered while testing. The carrier’s respective vendors are engaged to fix the issues.
* Another major carrier reported issue pertaining to DDT time stamp. Port requests are getting stamped on a GMT time instead of the local time. Vendors are engaged.
* All vendor level load/ performance testing is complete apart from current on going test effort between VeriSign and NeuStar.
* Here is the latest WICIC 4.0 ICT schedule:



**Upcoming Meetings**

* Next meeting is scheduled for **Friday** **July 18th 2008** at **11AM – 11:30AM** ET. This meeting will be held at the following conference bridge **((877) 888-4443 PASSCODE 6230424# )**

**Overall project timeline**

