|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Prepared By :** | Mohamed Samater | **Phone #:** | 206-384-1669 | |
| **Date Created:** | 07/18/2008 |  | |  | |
| **Last Updated By:** | Mohamed Samater | **Last Updated Date:** | | 07/18/2008 | |
|  |  |  | |  | |

|  |  |  |  |
| --- | --- | --- | --- |
| Meeting Title: | **WTSC MEETING MINUTES** | | |
| Meeting Date: | 07/18/2008 | Next Meeting Date: | 07/25/2008 |
| Attendees: | Teresa Patton , Chris Alijah, Mohamed Samater, Joe Cudo, Tina Plaisance, Anh Nguyen, Kelly Cummings, Lonnie Keck, David Lund, Doug Babcock, Mathew Timmermann, Jessica thinker. | | |
| **Conducted by:** | Teresa Patton, Mohamed Samater | **Recorded by:** | Mohamed Samater |
|  |  |  |  |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Action Required | | | | | |
| Action # | Description | Status | Assigned To | Target Date | Actual Date |
|  | Provide information and updated status’ on issues identified during testing | **OPEN** | All Carriers |  |  |

|  |
| --- |
| **Record significant Topics, Presenters, Decisions:** |

# Discussions:

* The Interoperability issue pertaining to Validation Message (or acknowledgement) has been fixed and the affected carriers are expected to resume ICT efforts as soon as possible.
* Another major carrier reported issue pertaining to DDT time stamp. Port requests are getting stamped on a GMT time instead of the local time. Vendors are engaged and waiting for a fix.
* All vendor level load/ performance testing is complete apart from current on going test effort between VeriSign and NeuStar.
* Here is the latest WICIC 4.0 ICT schedule:



**Upcoming Meetings**

* Next meeting is scheduled for **Friday** **July 25th 2008** at **1PM – 1:30PM** ET. This meeting will be held at the following conference bridge **((877) 888-4443 PASSCODE 6230424# )**

**Overall project timeline**

