NPIF Meeting

June 7th, 2023, 11:00 AM ET – 2:00 PM ET

- Attendee Introductions & Agenda Review - Deb Tucker welcomed everyone and reviewed the agenda

- Antitrust Notice – Deb Tucker read the Antitrust Notice

Attendees are reminded that participation in industry fora involves the potential for antitrust concerns or risks. To avoid such concerns/risks, participants should not discuss or exchange information on price, costs, business plans, or any other confidential or commercially sensitive topics.

- 04/12/2023 Meeting Notes – Meeting notes were accepted

- Sub Team updates & Industry Groups Liaison Reports

| Sub - Committee | Updates | Next Meeting |
| --- | --- | --- |
| APT | Teresa P./John M. – APT has not met | TBD |
| GUST | Cheryl F. reviewed a PowerPoint presentation with status of GUST efforts. Notes and presentation are included below in the Unfinished/New Business section of these minutes |  |
| ATIS WSO | Deb T. – WSO has not met |  |
| ATIS INC | Michael D. - gave a readout of the May 9 & 11 ATIS INC meetings | August 8 & 9 |

# Change Management Activities

# PIMs Tracking Matrix - CMA reviewed the PIMS Tracking Matrix.  Consensus was reached to accept the changes and post a clean copy to the website

| # PIMs Review |  |  |  |
| --- | --- | --- | --- |
| # PIM | # Description | # Discussion | # Status |
| # 136 | # LSMS Performance – Lumen | # No update | # Accepted |
| # 144 | # Multi-OCN 976 NXX numbers in the NPAC – iconectiv | # Steve K (iconectiv) reviewed proposed final resolution. # There were no objections to the proposed Final Resolution # This PIM is now closed # CMA to accept changes to this PIM and post updated version to the website | # Resolved |
| # 148 | # LNP Admin Process for SPID Migrations – ATT | # No update | # Accepted |
| # 149 | # LSMS Internal Create Download Reason – 10X People | # John N. (10X People) – !0X People s/w their customers and they have workarounds in place so this feature is not needed and 10X People would like to withdraw it # This PIM is now Withdrawn # CMA to accept changes to this PIM update the PIMs Tracking Matrix and post update version to the website # The associated AI 11082022-01 is also now closed | # Withdrawn |
| # 150 | # End Support for Fax – iconectiv | # Matt T. (iconectiv) reviewed proposed final resolution. # There were no objections to the proposed Final Resolution # This PIM is now closed # CMA to accept changes to this PIM and post updated version to the website | # Resolved |
| # 151 | # SV Query Results T2 – 10X People | # John N (10X People) – This issue occurs half a dozen times per month and ranges from 10-100s/month # Matt T. (iconectiv) had several questions # The Ancillary system doesn’t get the notification (T2 expiration info) - Would having an indicator be a simpler way to provide the info/status instead of providing a timer. # Rather than storing an entire timestamp with the SV object using an indicator might be an easier implementation. Adding a number of characters to the SV would make it that much longer. An indicator would not impact the length of the SV. # 10X People indicated that an “indicator” showing the status of the Timer (T2 has expired or OSP has concurred) would work. # How often would queries be performed? Response - Up to a half dozen times per month # Indicator would be just for the SOA and only the XML interface # !0X People to provide an updated version of the PIM for review at the August NPIF | # Accepted |

# Change Order Summary – Open COs – There were no updates to this document

| # Change Order Review |  |  |  |
| --- | --- | --- | --- |
| # CO # | # Description | # Discussion | # Status |
| # 561 | Portable NPA-NXX Past Effective Date Validation – iconectiv | # No update | # Requested |
| # 562 | # Check for Associated -Xs When Deleting an SP - iconectiv | # No update | # Requested |
| # 563 | # End Support for Fax – Doc Only iconectiv | # Consensus reached to move this CO to Implemented # CMA to update the CO Summaries with this status change and to change status on the website to implemented | # Implemented |
| # 564 | # FRS Appendix G – Deleted Requirements table – Doc Only | # Consensus reached to move this CO to Implemented # CMA to update the CO Summaries with this status change and to change status on the website to implemented | # Implemented |

| # Best Practice Review |  |  |  |
| --- | --- | --- | --- |
| # BP # | # Description | # Discussion | # Status |
| # 065 | LSR SUPPs, Expedites, Due Date Changes (*) | - 12132022-04 – AT&T had no additional updates - Kim I. (Allstream) to provide updates to BP 065 to CMA for distribution to NPIF and review at next NPIF meeting | # In Progress |

| # Action Item Review |  |  |  |
| --- | --- | --- | --- |
| # AI # | # Description | # Discussion | # Status |
| # 11082022-01 | 10X People to add some additional info/use cases to PIM 149 | # PIM 149 has been withdrawn and this AI is now closed | # Closed |
| # 11082022-02 | LNPA to reach out to the SPs and work with Pooling Administrator to determine if these Pooled 976 NPA-NXXs can be removed from the NPA | # The LNPA followed up on the remaining 976 number and it cannot be removed at this time. # This AI is now closed | # Closed |
| # 12132022-04 | Kim I. (Allstream)/Shawyna H. (AT&T) - Propose wording modifications for BP 065 | # Kim I. (Allstream) to provide updates to BP 065 to CMA for distribution to NPIF and review at next NPIF meeting | # Open |
| # 04120223-01 | AT&T to draft a BP to address proposed additional communication guidelines/process associated with SPID Migrations | # No update | # Open |
| # 04122023-02 | 10X People to gather information of how often the T2 notification query is needed re: PIM 151 | # 10X People provided the additional information and will update PIM 151 for distribution and discussion at the next NPIF meeting # This AI is now closed | # Closed |
| # New | Cheryl F. to send GUST presentation to co-chairs for distribution to full NPIF |  | # New |
| # New | Vendors and SPs to review the GUST presentation and be prepared to discuss at the August NPIF |  | # New |
| # New | Local system operators to review NANC 397 and IIS related expectations for local systems |  | # New |

- Unfinished/New Business

- Website meeting minutes document replacement project – CMA reviewed PowerPoint presentation on status of this project

  - CMA to replace 2009 meeting minutes with updated versions and to send this presentation to the NPIF distribution

- Record Growth Update – CMA reviewed PowerPoint presentation on status of this project

  - CMA to modify Duplicate Records tables to show Service Providers as letters (ex: A, B, C, …) instead of numbers and show in rank order so participants can see if an SP has moved up or down in terms of # of duplicate records.

  - CMA to send this presentation to the NPIF distribution

- New Business - Verizon asked providers to please be mindful of transaction volumes when implementing large project porting activities

- GUST review discussion – Cheryl F. chairperson of GUST reviewed the attached presentation

  - A rate of 11 tps for a sustained period could cause local and downstream systems to struggle to keep up.  Especially if it occurs across all 7 regions

  - A lot more discussion needs to occur before a final decision can be made on a potential tps increase

  - The GUST is asking for the NPIF to have more conversation on specifics of any proposed tps increase and to address the open items in the presentation

  - If we experience call routing issues due to volume what are the parameters/rules that would apply.  What is the right approach.  Throttling?

  - NPAC is the only system aware of all activity so it would be the only place for that “policing/throttling” to occur

  - Any throttling activity would need to be very clearly vetted and defined before any changes can be considered.

  - New AI - Cheryl F. to send GUST presentation to co-chairs for distribution to full NPIF

  - New AI – Vendors and SPs to review the presentation and be prepared to discuss at the August NPIF

  - Need to have further discussion on the items that GUST could not reach consensus

  - Should this be brought to the NAOWG or some other governing body?

  - New AI – Local system operators to review NANC 397 and IIS related expectations for local systems

- 2023 Meeting Schedule

| Date(s) | Time | Location |
| --- | --- | --- |
| August 2, 2023 | 11-2 ET | Virtual |

- Attendees – 29 Participants

| Name | Company |
| --- | --- |
| Allen Nimmo |  |
| Adil Vasania | AT&T |
| Lisa Marie Maxson | 10x People |
| John Nakamura | 10x People |
| Kim Isaacs | Allstream |
| Arnold Monell | AltaFiber |
| Lea Espy | ATL |
| Renee Dillon | AT&T |
| Brandon East | AT&T |
| Shawyna Hanes | AT&T |
| Kathy Troughton | Charter |
| Dan Bowlin | Dish Wireless |
| Amissa Webster | Dish Wireless |
| Kathy Rogers | Dish Wireless |
| Melinda Yost | Dish Wireless |
| Sherri Pressler | Frontier |
| John Malyar | iconectiv |
| Cathy McMahon | iconectiv |
| Matt Timmermann | iconectiv |
| Michael Doherty | iconectiv |
| Steve Koch | iconectiv |
| Mike Poling | Iconectiv |
| Bridgette Alexander | JSITel |
| Phil Linse | Lumen |
| Alyson Blevins | Sinch |
| Cheryl Fullerton | Sinch |
| Tara Farquhar | Somos / NANPA |
| Jason Lee | Verizon Business |
| Deborah Tucker (Co-chair) | Verizon Wireless |