|  |  |  |  |
| --- | --- | --- | --- |
| **Prepared By :** | Mohamed Samater | **Phone #:** | 206-384-1669 |
| **Date Created:** | 04/01/2010 |  |  |
| **Last Updated By:** | Mohamed Samater | **Last Updated Date:** | 04/01/2010 |
|  |  |  |  |

|  |  |
| --- | --- |
| Meeting Title: | **Inter-carrier Testing Committee MEETING MINUTES** |
| Meeting Date: | 03/30/2008 | Next Meeting Date: | 04/01/2010 |
| Attendees:  | Dawn Lawrence, Deb Tucker, Jan Doell, Lonnie Keck, Anh Ngo, Ron Steen, Bridget Alexander, Bob Bruce, Mubeen S, Matt Timmerman, Joel Lavalley, Jennifer Hutton, Jason Lee, Tanya Golub, Jessica Walzer, Mohamed Samater, Teresa Patton |
| **Conducted by:** | Teresa Patton, Mohamed Samater and Bridget Alexander | **Recorded by:** | Mohamed Samater |
|  |  |  |  |

|  |
| --- |
| Action Required |
| Action # | Description | Status | Assigned To | Target Date | Actual Date |
|  | Participants are asked to come to the next meeting prepared to discuss their availability to participate in Intercarrier testing at the same time as the ITP (SOA <->NPAC)  | OPEN | Carriers | 03/15/10 | 01/27/10 |
|  | Participants need to determine what types of testing they will be able to support (Simple and/or complex).  | OPEN | Carriers | 03/15/10 | 01/27/10 |
|  | Carriers need to provide dates when they plan to support/start performing intercarrier testing |  OPEN | Carriers  | Ongoing | 01/27/10 |
|  |  |  |  |  |  |

|  |
| --- |
| **Record significant Topics, Presenters, Decisions:** |

# Discussions:

The ITC subcommittee participants reviewed/updated the Wireline-Intermodal Test Plan document:

* Within the wireline and intermodal test plan, VOIP carriers will be defined as Intermodal entity as they are defined as such in the FCC 09-41Order (see footnote one for more details )
* Section 3.8: Participants agreed to point out that carriers will negotiate the appropriate required account information (such as CSRs) for any particular test LSR Order submission
* Section 4: It was deemed necessary to add the fact that specific testing dates and times should be negotiated between Service Providers
* Section 5: the first part of the section five was updated to reflect, ‘service Providers will provide the necessary resources to execute the LNP test cases outlined in Appendix A as agreed to with the testing partners’
* Additional test case was added S11, which covers LSR Single line port with optional data formatted correctly followed by a FOC response test scenario
* Test case#S8 will be on the schedule on our upcoming meetings as there could be changes dependent on the Due Date & Time discussion at the LNPA-WG, which is scheduled to be discussed at the next LNPA-WG call (scheduled for April 13th)

The following is the latest version of the Wireline-Intermodal Test Plan document:



Please note that there are additional comments from the ITC participants pertaining to the above Wireline-Intermodal Test plan document. The document will be updated to reflect any feedback and discussion of changes will occur in our upcoming ITC check point meeting

**Upcoming Meeting**

* Wireless to Wireless Test Plan review is scheduled for **April 1st, 2010** at **3PM** to **5PM** ET. This meeting will be held at the following conference bridge **((877) 888-4443 PASSCODE 6230424# )**
* Additional checkpoint meeting is scheduled forthe **April 8th, 2010** at **4PM** to **4:30PM** ET. This meeting will be held at the following conference bridge **((877) 888-4443 PASSCODE 6230424# )**

**Current tentatively planned Test Schedule**



**Vendor to Vendor Testing Schedule**

To be published soon