|  |  |  |  |
| --- | --- | --- | --- |
| **Prepared By :** | Mohamed Samater | **Phone #:** | 206-384-1669 |
| **Date Created:** | 06/10/2010 |  |  |
| **Last Updated By:** | Mohamed Samater | **Last Updated Date:** | 06/10/2010 |
|  |  |  |  |

|  |  |
| --- | --- |
| Meeting Title: | **Inter-carrier Testing Committee MEETING MINUTES** |
| Meeting Date: | 06/10/2008 | Next Meeting Date: | 06/24/2010 |
| Attendees:  | Deb Tucker, Jan Doell, Matt Timmerman, Jessica Walzer, Mohamed Samater, Teresa Patton, Tina Plaisance, Joel Lavalley, Lonnie Keck, Syed Mubeen, Jason Lee, Tanya Golub, Dave Lund, Beth Woltmann, Bridget Alexander, Bob Bruce |
| **Conducted by:** | Teresa Patton, Mohamed Samater and Bridget Alexander | **Recorded by:** | Mohamed Samater |
|  |  |  |  |

|  |
| --- |
| Action Required |
| Action # | Description | Status | Assigned To | Target Date | Actual Date |
|  | Participants are asked to come to the next meeting prepared to discuss their availability to participate in Intercarrier testing at the same time as the ITP (SOA <->NPAC)  | OPEN | Carriers | 03/15/10 | 01/27/10 |
|  | Participants need to determine what types of testing they will be able to support (Simple and/or complex).  | OPEN | Carriers | 03/15/10 | 01/27/10 |
|  | Carriers need to provide dates when they plan to support/start performing intercarrier testing |  OPEN | Carriers  | Ongoing | 01/27/10 |
|  |  |  |  |  |  |

|  |
| --- |
| **Record significant Topics, Presenters, Decisions:** |

# Discussions:

The ITC subcommittee participants reviewed ICT Test Schedule Document:

* It was noted that most of the wireline to wireline testing for FCC Order 09-41 will be starting in early July
* ATT shared that their test executions thus far were all successful. In particular, carriers are encouraged to test with different carriers that reside behind other industry vendors. For example, Syniverse customers are asked to at least test with customer of either NeuStar or TNSI
* Couple of carriers announced that they have conducted test effort for both 4.0 🡪 4.0 as well as 4.0 🡪 5.0. At this time, there weren’t any reported defects

Vendor to Vendor Testing:

* NeuStar reported the completion of their test effort with both Syniverse and TNS

Here is the latest ICT schedule:



**Upcoming Meeting**

Next checkpoint meeting is scheduled forthe **June 24th, 2010** at **3:30PM** to **4PM** ET. This meeting will be held at the following conference bridge **((877) 888-4443 PASSCODE 6230424#)**

**Current tentatively planned Test Schedule**

