LNPA WORKING GROUP

June 7, 2017 Conference Call

Final Minutes

**Attendance**

| **Name** | **Company** | **Name** | **Company** |
| --- | --- | --- | --- |
| Lisa Marie Maxson | 10X People | Pat White | iconectiv |
| David Alread | AT&T | Bridget Alexander | JSI  |
| Renee Dillon | AT&T | Dave Garner | Neustar  |
| Teresa Patton | AT&T | John Nakamura | Neustar |
| Jackie Wohlgemuth | ATIS | Anand Rathi | Neustar |
| Mark Bilton-Smith | ATL | Gary Sacra | Neustar |
| Nancy Cornwell | Cellcom | Mubeen Saifullah | Neustar |
| Joy McConnell-Couch | CenturyLink | Jim Rooks | Neustar |
| Glenn Clepper  | Charter | Lavinia Rotaru | Neustar |
| Betty Sanders | Charter | Shannon Sevigny | Neustar Pooling |
| Kathy Troughton | Charter | Suzanne Addington | Sprint |
| Erik Chuss | ChaseTech Consulting | Paul Nejedlo | TDS Telecom |
| Randee Ryan | Comcast | Bill Reilly | Transition Oversight Manager |
| Doug Babcock | iconectiv | Jonathan Turner | Transition Oversight Manager |
| Michael Doherty | iconectiv | Paula Campagnoli | T-Mobile |
| Dave Gorton | iconectiv | Dave Lund | US Cellular |
| Steve Koch | iconectiv | Deb Tucker | Verizon  |
| John Malyar | iconectiv | Kathy Rogers | Verizon Wireless |

**LNPA WORKING GROUP CONFERENCE CALL MINUTES:**

In order to align more closely with the Federal Advisory Committee Act (FACA), the FCC received a list of nominees for membership and membership approval was completed. Below are the names of vetted and approved voting members of the LNPA WG.

**Local Number Portability Administration (LNPA) WG**

Approved Co-Chairs:   Paula Jordan Campagnoli, T-Mobile, Deb Tucker, Verizon, and Glenn Clepper, Charter

|  |  |  |
| --- | --- | --- |
| **Organization**  | **Primary**  | **Alternate**  |
| 800 Response | David Greenhaus | N/A |
| AT&T | Teresa Patton | N/A |
| ATL | Brian Lynott | N/A |
| Bandwidth.com | Lisa Jill Freeman | Anna-Valeria Kafka |
| CenturyLink | Joy McConnell-Couch | Phil Linse |
| Charter | Glenn Clepper | Allyson Blevins |
| Comcast | Randee Ryan | N/A |
| Cox | Jennifer Hutton | Beth O’Donnell |
| Integra Holdings/Zayo | Kim Isaacs | Laurie Roberson |
| JSI | Bridget Alexander | N/A |
| LNP Alliance | Dave Malfara | James Falvey |
| Minnesota DOC | Bonnie Johnson | N/A |
| SIP Forum | Richard Shockey | N/A |
| Sprint | Suzanne Addington | Rosemary Leist |
| T-Mobile | Paula Campagnoli | Luke Sessions |
| Townes Telecommunications Service Corp.   | Amanda Molina  | N/A |
| Verizon | Deborah Tucker | Jason Lee |
| Vonage | Imanu Hill | N/A |
| Windstream | Scott Terry | N/A |
|  |  |  |
|  |  |  |

**2018 SPID Migration Black-Out Dates**

Dave Gorton, iconectiv, walked through the presentation sent out previously for the May meeting. The weekends before, during, and after the regional migrations will need to be blacked out. No objections were noted. Verizon does not have any issues with the black-out dates that were listed. Sprint mentioned that the only concern they had is that toward the end of the migrations there is a potential for having a 4 week black-out if the first Sunday of the month is also blacked out. Sprint suggested looking at the potential for not blacking out the weekend of 6/3/2018. iconectiv mentioned they do not want to alter normal planning processes, but they wouldn’t have a problem with going in that direction.

This item will be discussed further during the July LNPA WG meeting.

**Action Item 06072017-01** captured for stakeholders to consider implications to not having a SPID migration blackout on 6/3/2018 and come prepared to respond during the July meeting.

iconectiv also suggested a best practice to limit the volume of activity during each regional cutover by avoiding large projects (i.e. MUMP activity) where possible one week before and after each regional NPAC cutover.

**LNPA Transition Testing**

John Malyar, iconectiv, provided a high level summary of the testing progress to date. Vendor certification began on schedule and one vendor has completed certification testing. Five other Systems Under Test (SUTs) are actively being tested and the remaining SUTs will start over the next few weeks. Some minor start up connectivity testing issues were addressed and there has been good collaboration between the different parties. Some unexpected discoveries related to syntax of protocol have surfaced that may become topics of discussion at the WG. It was reported that iconectiv will work with the incumbent LNPA to work through items for better understanding of the situation.

**New Business/Walk-Ons**

No new business or walk-on items were presented or announced during the call.

The LNPA WG portion of the conference call was adjourned at 10:25a.m. EDT.

***Next Meeting … July 11-12, 2017: Location Durham, NC…Hosted by Bandwidth.com***