NPIF Meeting

November 1st, 2023, 11:00 AM ET – 2:00 PM ET

- Attendee Introductions & Agenda Review - Deb T. welcomed everyone and reviewed the agenda

- Antitrust Notice – Deb T. reviewed the Antitrust Notice

Attendees are reminded that participation in industry fora involves the potential for antitrust concerns or risks. To avoid such concerns/risks, participants should not discuss or exchange information on price, costs, business plans, or any other confidential or commercially sensitive topics.

- 10/11/2023 Meeting Notes – There were no objections to the minutes.  CMA to post 10/11/23 NPIF minutes to the website

- Sub Team updates & Industry Groups Liaison Reports

| Sub - Committee | Updates | Next Meeting |
| --- | --- | --- |
| GUST | Cheryl F. – Met October 23 & 30th. LNPA provided tps data for April-June timeframe | Nov. 6, 2023 |
| ATIS OBF | Deb T. – No meetings since last NPIF | Nov 2, 2023 |
| ATIS INC | Michael D. – Gave a readout on the October 24-26 ATIS INC meeting. Several updates were made to the document. Michael D. (iconectiv) to send updated document to NPIF distribution. | Nov 16, 2023 |

# Change Management Activities

# PIMs Tracking Matrix - CMA (Michael D.) reviewed this document.  There were no objections to the changes.  CMA will accept changes and post a clean copy to the website

| # PIMs Review |  |  |  |
| --- | --- | --- | --- |
| # PIM | # Description | # Discussion | # Status |
| # 136 | # LSMS Performance – 10X People/iconectiv | # 08022023-02, 10112023-01 | # Accepted |
| # 148 | # LNP Admin Process for SPID Migrations – ATT |  | # Accepted |
| # 151 | # SV Query Results T2 – 10X People | # Since this resulted in a Change Order (565) a proposed resolution to this PIM will be drafted for review at December NPIF meeting | # Accepted |
| # 152 | # NANPA to request NPAC data each business day as needed - Verizon | # AI - 09132023-02 | # Accepted |

# CO Summary - CMA

| # Change Order Review |  |  |  |
| --- | --- | --- | --- |
| # CO # | # Description | # Discussion | # Status |
| # 561 | Portable NPA-NXX Past Effective Date Validation – iconectiv | # No update | # Requested |
| # 562 | # Check for Associated -Xs When Deleting an SP - iconectiv | # No update | # Requested |
| # 565 | # Add SV Concurrence Indicator to SV Query Reply – 10X People/iconectiv | # 10X People is ok with the last updates that iconectiv provided to this CO. # No further updates are anticipated. # Consensus was reached to move this CO to Requested status. # New AI – NPIF co-chairs to ask the NAPM LLC to request an SOW from iconectiv for Change Order 565 # CMA to change status on website and in CO Summary | # Requested |

| # Best Practice Review |  |  |  |
| --- | --- | --- | --- |
| # BP # | # Description | # Discussion | # Status |
| # 073 | Unauthorized Port Flow – v3 | - FCC Draft Report and Order and FNPRM - Protecting Consumers from SIM Swap and Port-out Fraud - Suggestion was made to send the document to the NPIF distribution so participants can review - CMA will send to the NPIF email distribution - This item will be kept on the agenda for future NPIF meetings |  |

| # Action Item Review |  |  |  |
| --- | --- | --- | --- |
| # AI # | # Description | # Discussion | # Status |
| # 04120223-01 | AT&T to draft a BP to address proposed additional communication guidelines/process associated with SPID Migrations | # Waiting on additional information from AT&T # AI Remains open | # Open |
| # 08022023-02 | SPs to make recommendations on upper transaction per second limit | # Keep this AI open to provide SPs more time to make their tps recommendations | # Open |
| # 09132023-02 | SPs/Pooling Admin/ATIS INC/LNPA to determine if there are other steps within the code/block reclamation process that can be streamlined to improve the overall process interval | # This AI remains open | # Open |
| # 10112023-01 | GUST (chairperson - Cheryl F) to work with SPs and LNPA on recommendations for remaining open issues in GUST recommendations | # GUST continues to work this issue # This AI remains open | # Open |

- Unfinished/New Business

- 2023 Meeting Schedule

| Date(s) | Time | Location |
| --- | --- | --- |
| December 6, 2023 | 11:00 – 2:00 ET | Virtual |

- Attendees – 31 Participants

| Name | Company |
| --- | --- |
| John Nakamura | 10X People |
| Kim Isaacs | Allstream/Zayo |
| Carrie Schock | Allstream/Zayo |
| Lea Espy | ATLC |
| Allen Nimmo | ATLC |
| Renee Dillon | AT&T |
| Shawyna Hanes | AT&T |
| Teresa Patton (Co-chair) | AT&T |
| Adil Vasania | AT&T |
| Kathy Troughton | Charter |
| Kasha Fauscett | Comcast |
| Bryan Medina | Comcast |
| Dan Bowlin | Dish Wireless |
| Kathy Rogers | Dish Wireless |
| Amissa Webster | Dish Wireless |
| Sherri Pressler | Frontier |
| Renee Berkowitz | iconectiv |
| Carolyn Knight | iconectiv |
| Michael Doherty | iconectiv |
| Steve Koch | iconectiv |
| Matt Timmermann | iconectiv |
| Bridgette Alexander White | JSITel |
| Phil Linse | Lumen |
| Cheryl Fullerton | Sinch |
| Tara Farquhar | Somos / NANPA |
| Kevin Green | Somos |
| Bob Bruce | Syniverse |
| Sreetal Brahmadevaiah | Transunion |
| Dana Crandall | Verizon |
| Deborah Tucker (Co-chair) | Verizon |
| Erla Erlingsdottir | WideVoice |