**NPIF Meeting**

**January 8, 2025, 11:00 AM ET – 1:00 PM ET**

1. **Attendee Introductions & Agenda Review** – Teresa P. (AT&T) welcomed participants and read the agenda
2. **Antitrust Notice** – Teresa P. (AT&T) read the Antitrust Notice

*Attendees are reminded that participation in industry fora involves the potential for antitrust concerns or risks. To avoid such concerns/risks, participants should not discuss or exchange information on price, costs, business plans, or any other confidential or commercially sensitive topics.*

1. **12/04/2024 Meeting Notes –** Meeting minutes were accepted. CMA to post to website

[**https://workinggroup.numberportability.com/sites/workinggroup/files/2025-01/12-04-24%20NPIF%20Meeting%20Minutes%20-%20Final.docx**](https://workinggroup.numberportability.com/sites/workinggroup/files/2025-01/12-04-24%20NPIF%20Meeting%20Minutes%20-%20Final.docx)

1. **Sub Team updates & Industry Groups Liaison Reports**

| **Sub – Committee** | **Updates** | **Next Meeting** |
| --- | --- | --- |
| APT | John M. (iconectiv)/Renee D. (AT&T) - Renee D. (AT&T) gave a readout stating:* The APT met 1/6/24
* Discussed several action items including information from SPs and vendors to send responses to LNPA issued questionnaire to the CMA
* Michael D. (CMA) reviewed a PowerPoint with anonymized responses to LNPA questionnaire
* Renee D. (AT&T) will send a copy of that PowerPoint to APT participants
* LNPA presented results of large port notification emails
 | February 10, 2025 |
| GUST | Cheryl F. (Sinch) – Has not met. Pending update from APT | TBD |
| ATIS OBF | Deb T. (Verizon)/Teresa P. (AT&T) – Deb T. (Verizon) gave a readout stating:* ATIS WSO met 1/6/25
* No new issues or business
* ATIS LSO has not met
 | April 7, 2025 |
| ATIS INC | Michael D. (iconectiv) – ATIS INC has not met since last NPIF | February 4-6, 2025 |

1. **Change Management Activities**
* PIMs Tracking Matrix – CMA (Michael D.) reviewed this document. There were no objections to the updates. CMA will accept changes and post a clean copy to the website

| **PIMs Review** |
| --- |
| **PIM** | **Description** | **Discussion** | **Status** |
| 136 | LSMS Performance – 10X People/iconectiv | * APT is working tps related issues
* No discussion of this PIM at this meeting
 | Accepted |
| 152 | NANPA to request NPAC data each business day as needed - Verizon | * This PIM awaits approval of the Somos Change Order
 | Accepted |
| 155 | Pooled SV Modification – 10X People | * AI 09112024-02
* PIM originator was unable to attend today’s NPIF meeting so no discussion on this PIM
 | Accepted |
| 156 | SPID Migration Count - Transunion | * See update for AI 10022024-01 below
 | Accepted |
| 157 | Suggested Language SOA LSMS Constraints - APT | * Reviewed draft Change Order for this PIM
* See CO TBD - SOA TPS Impact on LSMS – Doc Only below for update
 | Accepted |
| TBD | Pseudo-LRN SVs in SPDI Migrations – AT&T | * Renee D. (AT&T) reviewed this draft PIM
* PIM was discussed, accepted and assigned # 158
* PIM recommends updates to the associated M&Ps and possibly a Best Practice related to this issue
* One SP suggested adding to the PIM a flow or diagram depicting the process/issue
* Renee D. (AT&T) – to add a flow/diagram to the PIM
* Steve K. (LNPA) - only code or block holder (if one exists) can create a pseudo-LRN. Thus because of this rule, if the pseudo-LRN is part of this migration it would need to move with the block migration. Thus, transferring ownership to the new SP.
* The LNPA could look at updates to the M&Ps related to SPID Migrations and pseudo LRN treatment
* New AI – LNPA to compile information on pseudo-LRNs that were impacted/moved as a result of a SPID Migration
* CMA to update PIM and post to website
 | Accepted |

| **Change Order Review** |
| --- |
| **CO #** | **Description** | **Discussion** | **Status** |
| 565 | Add SV Concurrence Indicator to SV Query Reply – 10X People/iconectiv | * This CO is being targeted for implementation in the upcoming R5.2.1
 | Requested |
| 566 | SPID Migration Pending-Like SV-NPB File Email - iconectiv | * This CO is being targeted for implementation in the upcoming R5.2.1
 | Requested |
| 567 | New Pseudo-LRN NPA-NXX-X SIC-SMURF File - iconectiv | * No update
 | Accepted |
| TBD | SOA TPS Impact on LSMS – Doc Only - iconectiv | * Michael D. (LNPA) - reviewed this draft CO.
* CO was discussed, accepted and assigned # 568
* An SP stated that the proposed wording related to use of the word ‘constrained’ sounds like the NPAC throttles tps today – which it does not
	+ iconectiv to propose different wording in place of the word ‘constrained’
* CMA will update the Change Order but not post to website to allow for edits to proposed wording
 | New |

| **Best Practice Review** |
| --- |
| **BP #** | **Description** | **Discussion** | **Status** |
| 073 | Unauthorized Port Flow – v4 | * 12082024-02 - Cricket to provide suggested wording for the BP on what information could be gathered
* Devin C. (Cricket) – Cricket does not have an update ready for this meeting
 | Open |

| **Action Item Review** |
| --- |
| **AI #** | **Description** | **Discussion** | **Status** |
| 10112023-01 | GUST (chairperson - Cheryl F) to work with SPs and LNPA on recommendations for remaining open issues in GUST recommendations | * No update for this meeting
* This AI remains open
 | Open |
| 05082024-01 | SPs to discuss internally the questions raised in LNPA presentation on porting in disconnected pool blocks and pool blocks in new CO Codes | * Being worked by APT
* This AI remains open
 | Open |
| 09112024-02 | SPs and vendors to review PIM 155 and be prepared to discuss at future NPIF meetings | * No update for this meeting
* Need 10X People on the call before discussing this issue
* This AI remains open
 | Open |
| 09112024-03 | Alyson B. to reach out to NPIF co-chairs to set up a joint discussion on AI 05082024-01 (INC Issues 972 & 973) | * Allyson B. (Sinch) stated that this will be discussed at upcoming ATIS INC meeting in February and she would like to wait for feedback from that meeting
* This AI remains open
 | Open |
| 10022024-01 | SPs to consider impact of making a change to the TN counts as recommended in PIM 156 | * Jennifer M. (Transunion) – The SPID Migration Calendar is full for several months
* Second issue - Could the amount of TNs in SPID Migrations as presented by the LNPA at the December 4, 2024, meeting be implemented immediately would require a software change
* First issue – this would not require a software change
	+ This is a tunable parameter (SPID Migration Tunable – Quota all regions) and can be changed at any time if consensus is reached by the NPIF
	+ Is it possible to go from 25 to 49 migrations/week and leave the total at 500K rather than the 750K proposed by the LNPA?
		- LNPA responded that yes, this can be done
		- There was no objection to increasing the quota from 25 – 49 but leaving the SV quota at 500K
* New AI – LNPA to change the SPID Migration – Quota – All regions tunable from 25 to 49 migrations/week
* CMA to work with PIM originator to add language to Final Resolution stating the tunable parameter was updated
* New AI –SPs to consider the proposed change from 500K to 750K transactions in SPID Migrations. LNPA will update SPID Migration Calendar language on website and associated documentation
* LNPA stated that once this change goes into effect it would allow SPID Migration slots to open up going forward
* This AI is now closed
 | Closed |
| 12082024-01 | SPs and those that manage local systems to determine impacts of the LNPA’s proposal to increase the weekly cross-regional SPID migration quota from 25 migrations/week to 49 migrations/week and increase the weekly per-region SPID migration SV quota from 500,000 SVs to 750,000 SVs | * See update to AI 10022024-01
* This AI is now closed
 | Closed |
| 12082024-02 | Cricket to provide suggested wording for the BP on what information could be gathered | * This AI remains open
 | Open |

1. **Unfinished/New Business**
* Total and Redundant Record update – Michael D. (CMA) reviewed the attached PowerPoint. CMA to send PowerPoint to NPIF distribution



* Data Center Update – Steve K. (LNPA) gave an update on the Data Center progress and notification schedule
	+ Mechanized Users or users that have a Mechanized system - If you think you should be part of those communication updates and you and or your company have not received these updates then please reach out to the LNPA or Steve K. (iconectiv) directly
* Release 5.2.1 – Steve K. (LNPA) gave an update on R5.2.1
	+ R5.2.1 is currently scheduled for February 2, 2025
	+ This release will contain functionality updates for CO 565 & 566
	+ If there are vendors that wish to test functionality for CO 565, please reach out to the NPAC HelpDesk
	+ Reminder - There will be changes to SPID Migration emails based on CO 566
1. **2025 Meeting Schedule**

|  |  |  |
| --- | --- | --- |
| **Date(s)** | **Time** | **Location** |
| February 12, 2025 | 11:00 – 1:00 ET | Virtual |
| March 5, 2025 | 11:00 – 1:00 ET | Virtual |

1. **Attendees – 41 Participants**

| **Attended** | **Name** | **Company** |
| --- | --- | --- |
|  | John Nakamura | 10X People |
| Y | Tonja Pierce | Allstream |
|  | Carrie Schock | Allstream |
|  | Deborah Anstead | Altice |
|  | Lea Espy | ATLC (Numhub) |
|  | Sara Hutchinson | ATLC (Numhub) |
|  | Allen Nimmo | ATLC (Numhub) |
|  | Arnold Monell | Alta Fiber |
| Y | Renee Dillon | AT&T |
|  | Brandon East | AT&T |
| Y | Shawyna Haynes | AT&T |
| Y | Teresa Patton (Co-chair) | AT&T |
| Y | Adil Vasania | AT&T |
|  | Taylor Bradshaw | Bandwidth |
| Y | Ian Fernandez | Brightspeed |
|  | Sheila Seidl | Cellcom |
|  | Tami Zwicky | Cellcom |
| Y | Matt Nolan | Charter |
|  | Kathy Troughton | Charter |
| Y | Devin Crozier | Cricket |
| Y | Katlyn Antonelli | Comcast |
|  | Judi Bostic | Comcast |
| Y | Rosetta Knudsen | Comcast |
| Y | Bryan Medina | Comcast |
| Y | Andrea Smith | Comcast |
| Y | Dan Bowlin | Dish Wireless |
|  | Jarred Engelholm | Dish Wireless |
| Y | Kathy Rogers | Dish Wireless |
| Y | Melinda Yost | Dish Wireless |
|  | Elshaday Yacob | Dish Wireless |
|  | Erla Erlingsdottir | Freeconferencecall |
| Y | Sheri Pressler | Frontier |
| Y | Renee Berkowitz | iconectiv |
| Y | Douglass Babcock | iconectiv |
| Y | Michael Doherty (CMA) | iconectiv |
| Y | Cynthia Gipson Lee | iconectiv |
| Y | Carolyn Knight | iconectiv |
| Y | Steve Koch | iconectiv |
|  | John Malyar | iconectiv |
| Y | Cathy McMahon | iconectiv |
| Y | Crystal Morgan | iconectiv |
|  | Mike Poling | iconectiv |
| Y | Mathew Timmermann | iconectiv |
|  | Himabindu Yarlagadda | iconectiv |
| Y | Mathew Bridenbaugh | Lumen |
| Y | Phil Linse | Lumen |
| Y | Bridget Alexander White | JSI |
|  | Sherry Zhang | Razorflow |
| Y | Alyson Blevins | Sinch |
| Y | Cheryl Fullerton | Sinch |
|  | Riley Fallin | Solarus |
|  | Brian Krubsack | Solarus |
| Y | Tara Farquhar | Somos |
| Y | Kevin Greene | Somos |
|  | Florence Weber (NANPA) | Somos |
| Y | Bob Bruce | Syniverse |
| Y | Julia Korunets | Syniverse |
|  | Margie Mersman | TcaTel |
| Y | Paul Nejedlo | TDS |
|  | Nicole Febles | T-Mobile |
|  | Shaunna Forshee | T-Mobile |
| Y | Rosemary Leist | T-Mobile |
|  | Niraj Prakesh | T-Mobile |
|  | Karen Riepenkroger | T-Mobile |
| Y | Sreetal Brahmadevaiah | Transunion |
|  | Marcel Champagne | Transunion |
|  | Rogerio Jaques | Transunion |
| Y | Jennifer Marino | Transunion |
| Y | Darren Krebs | Turningpoint |
|  | Dana Crandall | Verizon |
| Y | Jason Lee | Verizon |
| Y | Deborah Tucker (Co-chair) | Verizon  |
|  | Josh W |  |