**NPIF Meeting**

**May 1, 2025, 11:00 AM ET – 1:00 PM ET**

1. **Attendee Introductions & Agenda Review** – Deb T. (Verizon) welcomed participants and reviewed the agenda
2. **Antitrust Notice** – Deb T. (Verizon) read the Antitrust Notice

*Attendees are reminded that participation in industry fora involves the potential for antitrust concerns or risks. To avoid such concerns/risks, participants should not discuss or exchange information on price, costs, business plans, or any other confidential or commercially sensitive topics.*

1. **4/2/2025 Meeting Notes** – Meeting minutes were accepted. CMA to post to website

[**https://workinggroup.numberportability.com/sites/workinggroup/files/2025-05/04-02-25%20NPIF%20Meeting%20Minutes%20-%20Final.docx**](https://workinggroup.numberportability.com/sites/workinggroup/files/2025-05/04-02-25%20NPIF%20Meeting%20Minutes%20-%20Final.docx)

1. **Sub Team updates & Industry Groups Liaison Reports**

| **Sub – Committee** | **Updates** | **Next Meeting** |
| --- | --- | --- |
| APT | John M. (iconectiv)/Renee D. (AT&T) – Renee D (AT&T) gave an update stating that the last meeting was April 7, 2025.   * LNPA (Michael D.) presented updated TPS questionnaire responses. * Steve K. (LNPA) presented requirements for TPS increase * APT reviewed GUST presentation to discuss the 2 outstanding items. Consensus was reached on SB Primary & Secondary SPID Option A | May 19, 2025 |
| GUST | Cheryl F. (Sinch) – No update | TBD |
| ATIS OBF | Deb T. (Verizon)/Teresa P. (AT&T) – Deb T. (Verizon) shared OBF has not met since last NPIF | July 14, 2025 |
| ATIS INC | Michael D. (iconectiv) – INC has not met since last NPIF meeting | May 6-8, 2025 |

1. **Change Management Activities**

* PIMs Tracking Matrix - CMA (Michael D.) - reviewed the PIMs Tracking Matrix. There were no objections to the updates. CMA to accept changes and post clean copy to the website

| **PIMs Review** | | | |
| --- | --- | --- | --- |
| **PIM** | **Description** | **Discussion** | **Status** |
| 136 | LSMS Performance – 10X People/iconectiv | * No update for this meeting | Accepted |
| 155 | Pooled SV Modification – 10X People | * AI 09112024-02 - SPs and vendors to review PIM 155 and be prepared to discuss at future NPIF meetings * 04022025-01 – SPs to review high-level flows for scenario in PIM 155 and come to the next NPIF meeting prepared to discuss * LNPA presented and reviewed the flows again * One SP indicated that they would utilize this new Create/Activate functionality. * This functionality is a nice to have but it’s up to the PIM originator 10X People to decide to push it forward or not * One SP asked if there was any thought to the potential increase in LSMS traffic this could cause * LNPA shared a concern that there is a potential for SPs to never use the Create and separate Activate messages but to utilize the new combined Create/Activate message and thus it could have an impact on the Local Systems * LSMS vendors should review this proposed functionality to determine impacts * New AI - LNPA to create a list of potential unintended consequences of implementing the new combined Create/Activate SV type | Accepted |
| 156 | SPID Migration Count - Transunion | * 02122025-01 - SPs to consider impacts to their local and back-end systems of changing how NPAC counts SVs for SPID Migration quota * 02122025-02 - LNPA to share the level of effort to change how NPAC counts SVs for SPID Migration quota   + LNPA (Steve K.) shared that they have spoken with Transunion and continues to work the issue and should have updates at future meetings * AI 03052025-03 – Local System vendors to identify issues/impacts to their local systems if SPID Migration quota raised to 750K   + No update * 04022025-02 - LNPA to review the SPID Migration Calendar to see any 1st Sunday of the month could be utilized for this migration   + LNPA (Steve K.) – We do not see an opportunity to free up a first Sunday blackout weekend to accomplish this SPID migration   + Deb A. (Altice) – Has the industry considered forfeiting their SPID Migrations to allow this 1.8M in LATA 132 (would require 4 windows)   + Jennifer M. (Transunion) Forfeiting their pending SPID Migrations would require a large amount of additional rebuild work for all SPs that have pending SPID migrations   + Can the quota be waived to allow for 950K to support this large SPID migration? This would reduce the number of migrations required to 2 weekends with larger amounts? (LATA 132 – 1.8M LATA 224 – 950K)   + SPs indicated that they could possibly support the increase as an exception   + New AI - Altice to investigate doing these large SPID migrations in the proposed windows   + Is there a preferred time to do this exception?     - SPs stated that February & April are generally the best times since volumes are generally lower. The Holiday season (Thanksgiving & Christmas) are the busiest and should be avoided   + There were no objections to allowing Altice to do this large SPID Migration over fewer weekends by temporarily allowing an increase to the limit. The exception was approved. Timing will need to be discussed further and a plan developed to notify the Industry. | Accepted |
| 158 | Pseudo-LRN SVs in SPID Migrations – AT&T | * AI 03052025-04 – AT&T to provide additional suggestions in PIM 158 on Process/M&P modifications   + Renee D. (AT&T) shared suggested updates to PIM 158   + New AI – LNPA to investigate potential updates to the SPID Migration M&Ps   + New AI – Re-execute the pseudo-LRN reports and distribute to the SPs   + There are currently no BPs regarding pseudo-LRNs | Accepted |

* Change Order Summary – Open COs – No update for this meeting

| **Change Order Review** | | | |
| --- | --- | --- | --- |
| **CO #** | **Description** | **Discussion** | **Status** |
| 567 | New Pseudo-LRN NPA-NXX-X SIC-SMURF File - iconectiv |  | Accepted |
| 568 | SOA TPS Impact on LSMS – Doc Only - iconectiv | * Consensus was reached to change status to Implemented * CMA to update CO Summaries & website with CO status change | Implemented |

| **Best Practice Review** | | | |
| --- | --- | --- | --- |
| **BP #** | **Description** | **Discussion** | **Status** |
| 073 | Unauthorized Port Flow – v4 | * Devin C. (Cricket) has received internal guidance and awaiting response from their legal team. * Cricket is developing their internal processes. They feel the unauthorized port flow is fine, but they still think updates to the BP may be required. * Consensus was reached to close AI 12082024-02 with the note that if Cricket feels there are updates required to the BP they can bring in suggested updates later. * Leave BP as current (v4) and remove from agenda | Closed |

| **Action Item Review** | | | |
| --- | --- | --- | --- |
| **AI #** | **Description** | **Discussion** | **Status** |
| 10112023-01 | GUST (chairperson - Cheryl F) to work with SPs and LNPA on recommendations for remaining open issues in GUST recommendations | * No update for this meeting | Open |
| 05082024-01 | SPs to discuss internally the questions raised in LNPA presentation on porting in disconnected pool blocks and pool blocks in new CO Codes | * No update for this meeting | Open |
| 09112024-02 | SPs and vendors to review PIM 155 and be prepared to discuss at future NPIF meetings | * No update for this meeting | Open |
| 09112024-03 | Alyson B. to reach out to NPIF co-chairs to set up a joint discussion on AI 05082024-01 (INC Issues 972 & 973) | * No update for this meeting | Open |
| 12082024-02 | Cricket to provide suggested wording for the BP on what information could be gathered | * See notes included in BP 073 above in these minutes * This AI is now closed | Closed |
| 02122025-01 | SPs to consider impacts to their local and back-end systems of changing how NPAC counts SVs for SPID Migration quota (refer to PIM 156 for additional context) | * No update for this meeting | Open |
| 02122025-02 | LNPA to share the level of effort to change how NPAC counts SVs for SPID Migration quota (refer to PIM 156 for additional context) | * No update for this meeting | Open |
| 03052025-03 | Local System vendors to identify issues/impacts to their local systems if SPID Migration quota were raised to 750K (refer to PIM 156 for additional context) | * No update for this meeting | Open |
| 03052025-04 | AT&T to provide additional suggestions in PIM 158 on Process/M&P modifications | * Renee D. (AT&T) reviewed edits to PIM 158 LNPA took a new AI to propose updates to the M&Ps/BPs * This AI is now closed | Closed |
| 04022025-01 | SPs to review high-level flows for scenario in PIM 155 and come to the next NPIF meeting prepared to discuss | * Flows were reviewed by LNPA and no issues were identified * This AI is now Closed | Closed |
| 04022025-02 | LNPA to review the SPID Migration Calendar to see any 1st Sunday of the month could be utilized for this migration | * LNPA (Steve K.) – The LNPA reviewed the SPID Migration Calendar anddoes not see an opportunity to free up a first Sunday blackout weekend to accomplish additional large SPID migrations * This AI is now closed | Closed |

1. **Unfinished/New Business**

* Data Center Modernization Update – LNPA (Steve K.) – We encourage SPs and vendors to please read emails from the LNPA regarding updates on the DC Modernization
* Discuss sunsetting use of SPID Migration Workbook for submitting SPID migration requests to the NPAC Help Desk LNPA (Steve K.) -
  + In 2023, LNPA introduced a second option for submitting SPID Migration requests through the Help Desk that does not require use of the SPID Migration workbook
  + 80% of people utilize the new method of adding info into a ticket
  + LNPA is asking whether anyone has an initial objection to investigating sunsetting the SPID Migration workbook option
  + There were no objections to removing the multiple page SPID Migration workbook so iconectiv will open a PIM for this issue. SPs will have the opportunity to discuss/object after the PIM is opened

1. **2025 Meeting Schedule**

|  |  |  |
| --- | --- | --- |
| **Date(s)** | **Time** | **Location** |
| June 4, 2025 | 11-1 ET | Virtual |
| July 9, 2025 | 11-1 ET | Virtual |

1. **Attendees – 31 Participants**

| **Attended** | **Name** | **Company** |
| --- | --- | --- |
|  | John Nakamura | 10X People |
| Y | Tonja Pierce | Allstream |
|  | Carrie Schock | Allstream |
| Y | Deborah Anstead | Altice |
|  | Lea Espy | ATLC (Numhub) |
|  | Sara Hutchinson | ATLC (Numhub) |
|  | Allen Nimmo | ATLC (Numhub) |
|  | Arnold Monell | Alta Fiber |
| Y | Devin Crozier | AT&T |
| Y | Renee Dillon | AT&T |
| Y | Brandon East | AT&T |
|  | Shawyna Haynes | AT&T |
| Y | Teresa Patton (Co-chair) | AT&T |
|  | Adrian Rudd | AT&T |
|  | Adil Vasania | AT&T |
|  | Taylor Bradshaw | Bandwidth |
|  | Ian Fernandez | Brightspeed |
|  | Holly Smith | Caltel |
|  | Sheila Seidl | Cellcom |
| Y | Tami Zwicky | Cellcom |
|  | Matt Nolan | Charter |
| Y | Kathy Troughton | Charter |
|  | Louis A Campos Centeno | Claro |
|  | Katlyn Antonelli | Comcast |
|  | Judi Bostic | Comcast |
|  | Rosetta Knudsen | Comcast |
| Y | DS Littlefield | Comcast |
|  | Bryan Medina | Comcast |
| Y | Andrea Smith | Comcast |
|  | David Shuman | Comcast |
|  | Dan Bowlin | Dish Wireless |
|  | Jarred Engelholm | Dish Wireless |
| Y | Kathy Rogers | Dish Wireless |
|  | Sravani Gopisetti | Dish Wireless |
|  | Melinda Yost | Dish Wireless |
|  | Elshaday Yacob | Dish Wireless |
|  | Erla Erlingsdottir | Freeconferencecall |
|  | Sheri Pressler | Frontier |
| Y | Renee Berkowitz | iconectiv |
|  | Anthony Christiano | iconectiv |
| Y | Michael Doherty (CMA) | iconectiv |
| Y | Cynthia Gipson Lee | iconectiv |
| Y | Roland Guegel | iconectiv |
|  | Carolyn Knight | iconectiv |
| Y | Steve Koch | iconectiv |
|  | John Malyar | iconectiv |
|  | Cathy McMahon | iconectiv |
|  | Crystal Morgan | iconectiv |
|  | Mike Poling | iconectiv |
| Y | Mathew Timmermann | iconectiv |
|  | Himabindu Yarlagadda | iconectiv |
|  | Eunice Musyoki | iRISTEL |
| Y | Mathew Bridenbaugh | Lumen |
| Y | Phil Linse | Lumen |
|  | John Wharton | Lumen |
| Y | Bridget Alexander White | JSI |
|  | Lea Espy | Numhub |
|  | Sara Hutchinson | Numhub |
|  | Sherry Zhang | Razorflow |
|  | Michael Drummond | Rogers |
|  | Alyson Blevins | Sinch |
| Y | Cheryl Fullerton | Sinch |
|  | Riley Fallin | Solarus |
|  | Brian Krubsack | Solarus |
|  | Tara Farquhar | Somos |
|  | Kevin Greene | Somos |
| Y | Florence Weber (NANPA) | Somos |
| Y | Ed Arroyo | Syniverse |
|  | David Johnson | Syniverse |
| Y | Julia Korunets | Syniverse |
| Y | Logan Laietta | Syniverse |
|  | Margie Mersman | TcaTel |
|  | Paul Nejedlo | TDS |
|  | Nicole Febles | T-Mobile |
|  | Shaunna Forshee | T-Mobile |
|  | Rosemary Leist | T-Mobile |
| Y | Niraj Prakesh | T-Mobile |
|  | Karen Riepenkroger | T-Mobile |
| Y | Sreetal Brahmadevaiah | Transunion |
|  | Marcel Champagne | Transunion |
|  | Jaques Rogerio | Transunion |
| Y | Jennifer Marino | Transunion |
|  | Jacques Rogerio | Transunion |
| Y | Ning Zhang | Transunion |
|  | Darren Krebs | Turningpoint |
| Y | Jason Lee | Verizon |
|  | Sharon Pistachio | Verizon |
| Y | Deborah Tucker (Co-chair) | Verizon |
|  | Keith Hacker | WTRT |
|  | Josh W |  |