**NPIF Meeting**

**June 4, 2025, 11:00 AM ET – 1:00 PM ET**

1. **Attendee Introductions & Agenda Review** – Teresa P. (AT&T) welcomed participants and reviewed the agenda
2. **Antitrust Notice** – Teresa P. (AT&T) read the Antitrust Notice

*Attendees are reminded that participation in industry fora involves the potential for antitrust concerns or risks. To avoid such concerns/risks, participants should not discuss or exchange information on price, costs, business plans, or any other confidential or commercially sensitive topics.*

1. **5/1/2025 Meeting Notes**– Meeting minutes were accepted. CMA to post to website



1. **Sub Team updates & Industry Groups Liaison Reports**

| **Sub – Committee** | **Updates** | **Next Meeting** |
| --- | --- | --- |
| APT | John M. (iconectiv)/Renee D. (AT&T) – Renee D. (AT&T) gave a readout   * APT met 2 times since last NPIF * APT has been going through the action items * New PIM will be discussed today * On May 9 there was a spike in porting volume as reported by LNPA | July 14, 2025 |
| GUST | Cheryl F. (Sinch) – No update | TBD |
| ATIS OBF | Deb T. (Verizon)/Teresa P. (AT&T) – OBF has not met since last NPIF | July 14, 2025 |
| ATIS INC | Michael D. (iconectiv) gave the attached readout for the last ATIS INC meeting | June 25-26, 2025 |

1. **Change Management Activities**

* PIMs Tracking Matrix - CMA (Michael D.) - reviewed the PIMs Tracking Matrix. There were no objections to the updates. CMA to accept changes and post clean copy to the website

| **PIMs Review** | | | |
| --- | --- | --- | --- |
| **PIM** | **Description** | **Discussion** | **Status** |
| 136 | LSMS Performance – 10X People/iconectiv | * This PIM continues to be worked by the APT | Accepted |
| 155 | Pooled SV Modification – 10X People | * AI 09112024-02 - SPs and vendors to review PIM 155 and be prepared to discuss at future NPIF meetings * 05012025-01 - LNPA to create a list of potential unintended consequences of implementing the new combined Create/Activate SV type   + LNPA (Steve K.) reviewed a PowerPoint for AI 05012025-01      * + LNPA will send presentation to NPIF email distribution after the meeting | Accepted |
| 156 | SPID Migration Count - Transunion | * 02122025-01 - SPs to consider impacts to their local and back-end systems of changing how NPAC counts SVs for SPID Migration quota * 02122025-02 - LNPA to share the level of effort to change how NPAC counts SVs for SPID Migration quota   + LNPA (Steve K.) presented a PowerPoint with an update on AI 0212025-02      * + LNPA will send presentation to NPIF email distribution after the meeting   + LNPA proposed that there should still be a limit on the quantity of pooled SVs and proposes creating a new system tunable defining the maximum number of SVs that the NPAC would need to process in a single Maintenance Window   + LOE is difficult to define without additional input from the NPIF on how to proceed   + PIM originator (Transunion) will discuss this internally and respond to the NPIF   + No comment from SPs or vendors on this proposed solution   + One SP indicated that they have been testing higher SPID Migration counts with the NPAC. They recommended that other SPs also test these limits with the NPAC.   + AI remains open * AI 03052025-03 – Local System vendors to identify issues/impacts to their local systems if SPID Migration quota raised to 750K   + No comment from SPs or vendors * 05012025-02 - Altice to investigate doing these large SPID migrations in the proposed windows (February and/or April 2026)   + No update | Accepted |
| 158 | Pseudo-LRN SVs in SPID Migrations – AT&T | * 05012025-03 – LNPA to investigate potential updates to the SPID Migration M&Ps   + LNPA (Michael D.) stated that updates to the M&P wording are in progress. In addition, the LNPA is investigating adding a check box to the Service Portal where SPs enter SPID Migration requests asking them to indicate that they have investigated the existence of p-LRNs that would be impacted by a SPID Migration   + One SP likes the addition of the checkbox and positive affirmation   + LNPA will have additional updates on M&P wording and system checkbox changes for the next NPIF meeting   + This AI remains open * 05012025-04 – Re-execute the pseudo-LRN reports and distribute to the SPs * LNPA sent out the p-LRN reports to those SPs with p-LRNs * This AI is now closed | Accepted |
| TBD | Sunsetting of SPID Migration Workbook - iconectiv | * Steve K. (iconectiv) reviewed the draft PIM * PIM was discussed, accepted and assigned # 159 * This PIM suggests sunsetting the SPID Migration workbook * SPs would receive the same information, status and email updates as they receive today * The only difference is that the migration information would be entered into the Service Portal rather than entering it into the SPID Migration workbook * In 2025 to date, 88% of SPID Migration requests utilize the new process implemented in 2023 (without SPID Migration workbook) * LNPA can provide high level presentation to assist users on the SPID Migration process * Consensus was reached to sunset the workbook as of August 4, 2025 * iconectiv will draft a Final Resolution for PIM 159 and create a Doc Only CO for the FRS updates * CMA will add PIM # and post PIM to website | Accepted |
| TBD | Update Language to Clarify Primary SPID TPS Requirements – iconectiv on behalf of the APT | * Steve K. (iconectiv) reviewed the draft PIM * PIM was discussed, accepted and assigned #160 * This PIM suggests clarifying the Primary SPID TPS requirements * New AI – SPs should reach out to their local system vendors re: PIM 160 to discuss potential impacts and come to the July NPIF prepared to discuss * CMA will add PIM # and post PIM to website | Accepted |

* Change Order Summary – Open COs – CMA (Michael D.) reviewed this document. There were no objections to the updates. CMA to accept changes and post clean copy to the website
* Change Order Summary Post Transition – Implemented COs – CMA (Michael D.) reviewed this document. There were no objections to the updates. CMA to accept changes and post clean copy to the website

| **Change Order Review** | | | |
| --- | --- | --- | --- |
| **CO #** | **Description** | **Discussion** | **Status** |
| 567 | New Pseudo-LRN NPA-NXX-X SIC-SMURF File - iconectiv | * No update | Accepted |

| **Best Practice Review** | | | |
| --- | --- | --- | --- |
| **BP #** | **Description** | **Discussion** | **Status** |
|  |  |  |  |

| **Action Item Review** | | | |
| --- | --- | --- | --- |
| **AI #** | **Description** | **Discussion** | **Status** |
| 10112023-01 | GUST (chairperson - Cheryl F) to work with SPs and LNPA on recommendations for remaining open issues in GUST recommendations | * No update. Issues being worked by APT * This AI remains open | Open |
| 05082024-01 | SPs to discuss internally the questions raised in LNPA presentation on porting in disconnected pool blocks and pool blocks in new CO Codes | * No further input from SPs * This AI is now closed | Closed |
| 09112024-02 | SPs and vendors to review PIM 155 and be prepared to discuss at future NPIF meetings | * Refer to PIM 155 discussion for details of this AI * This AI is now closed | Closed |
| 09112024-03 | Alyson B. to reach out to NPIF co-chairs to set up a joint discussion on AI 05082024-01 (INC Issues 972 & 973) | * Allyson B. (ATIS INC co-chair) stated they will reach out to the NPIF co-chairs * This AI remains open | Open |
| 02122025-01 | SPs to consider impacts to their local and back-end systems of changing how NPAC counts SVs for SPID Migration quota (refer to PIM 156 for additional context) | * This was discussed earlier in the meeting and a new AI was created * PIM 156 remains open, but this AI is now closed | Closed |
| 02122025-02 | LNPA to share the level of effort to change how NPAC counts SVs for SPID Migration quota (refer to PIM 156 for additional context) | * Refer to PIM 156 discussion above for details of this AI * This AI remains open | Open |
| 03052025-03 | Local System vendors to identify issues/impacts to their local systems if SPID Migration quota were raised to 750K (refer to PIM 156 for additional context) | * Refer to PIM 156 discussion above for details of this AI * AI is now closed | Closed |
| 05012025-01 | LNPA to create a list of potential unintended consequences of implementing the new combined Create/Activate SV type | * LNPA presented data on this AI * Refer to discussion on PIM 155 above for details of this AI * This AI is now closed | Closed |
| 05012025-02 | Altice to investigate doing these large SPID migrations in the proposed windows discussed | * No update | Open |
| 05012025-03 | LNPA to investigate potential updates to the SPID Migration M&Ps | * LNPA shared they are working on proposed updates to the M&Ps and checkbox for Service Portal * They will provide additional updates in the July NPIF meeting * This AI remains open | Open |
| 05012025-04 | Re-execute the pseudo-LRN reports and distribute to the SPs | * The LNPA redistributed the reports * This AI is now closed | Closed |

1. **Unfinished/New Business**

* Data Center Modernization Update – LNPA (Steve K.) – There were 2 rounds of communications sent in May
  + The Data Center switchover is planned for Q1 2026
  + Connectivity testing schedule was also shared
  + Starting June through July there may be increased unavailability of test beds due to test bed data migration which is scheduled to complete in early July
  + Any data changes to existing test beds after early July may not be included in new test beds
* Uses of Delegate SPIDs during transition of CMIP to XML
  + Since this will be discussed by APT it will be removed from future NPIF agendas

1. **2025 Meeting Schedule**

|  |  |  |
| --- | --- | --- |
| **Date(s)** | **Time** | **Location** |
| July 9, 2025 | 11-1 ET | Virtual |
| August 6, 2025 | 11-1 ET | Virtual |

1. **Attendees – 43 Participants**

| **Attended** | **Name** | **Company** |
| --- | --- | --- |
|  | John Nakamura | 10X People |
|  | Tonja Pierce | Allstream |
|  | Carrie Schock | Allstream |
|  | Deborah Anstead | Altice |
| Y | Dell Purdy | AMA Techtel |
|  | Lea Espy | ATLC (Numhub) |
|  | Sara Hutchinson | ATLC (Numhub) |
|  | Allen Nimmo | ATLC (Numhub) |
| Y | David Wood | ATLC (Numhub) |
|  | Arnold Monell | Alta Fiber |
| Y | Carmelita Arboleda | AT&T |
| Y | Devin Crozier | AT&T |
|  | Renee Dillon | AT&T |
| Y | Brandon East | AT&T |
| Y | Shawyna Haynes | AT&T |
| Y | Teresa Patton (Co-chair) | AT&T |
|  | Adrian Rudd | AT&T |
|  | Adil Vasania | AT&T |
|  | Taylor Bradshaw | Bandwidth |
|  | Ian Fernandez | Brightspeed |
|  | Holly Smith | Caltel |
|  | Sheila Seidl | Cellcom |
|  | Tami Zwicky | Cellcom |
| Y | Matt Nolan | Charter |
| Y | Kathy Troughton | Charter |
| Y | Louis A Campos Centeno | Claro |
|  | Katlyn Antonelli | Comcast |
|  | Judi Bostic | Comcast |
| Y | Rosetta Knudsen | Comcast |
|  | DS Littlefield | Comcast |
|  | Bryan Medina | Comcast |
| Y | Andrea Smith | Comcast |
|  | David Shuman | Comcast |
|  | Dan Bowlin | Dish Wireless |
|  | Jarred Engelholm | Dish Wireless |
| Y | Kathy Rogers | Dish Wireless |
|  | Sravani Gopisetti | Dish Wireless |
| Y | Melinda Yost | Dish Wireless |
|  | Elshaday Yacob | Dish Wireless |
|  | Erla Erlingsdottir | Freeconferencecall |
| Y | Sheri Pressler | Frontier |
| Y | Renee Berkowitz | iconectiv |
| Y | Eddie Chen | iconectiv |
|  | Anthony Christiano | iconectiv |
| Y | Michael Doherty (CMA) | iconectiv |
| Y | Cynthia Gipson Lee | iconectiv |
|  | Roland Guegel | iconectiv |
| Y | Carolyn Knight | iconectiv |
| Y | Steve Koch | iconectiv |
| Y | John Malyar | iconectiv |
| Y | Cathy McMahon | iconectiv |
|  | Crystal Morgan | iconectiv |
|  | Mike Poling | iconectiv |
|  | Mathew Timmermann | iconectiv |
|  | Himabindu Yarlagadda | iconectiv |
|  | Eunice Musyoki | iRISTEL |
| Y | Mathew Bridenbaugh | Lumen |
| Y | Phil Linse | Lumen |
|  | John Wharton | Lumen |
| Y | Bridget Alexander White | JSI |
| Y | Lea Espy | Numhub |
|  | Sara Hutchinson | Numhub |
|  | Sherry Zhang | Razorflow |
|  | Michael Drummond | Rogers |
| Y | Alyson Blevins | Sinch |
| Y | Cheryl Fullerton | Sinch |
|  | Riley Fallin | Solarus |
|  | Brian Krubsack | Solarus |
| Y | Tara Farquhar | Somos |
|  | Kevin Greene | Somos |
|  | Florence Weber (NANPA) | Somos |
| Y | Sherry Zheng | Synchronoss |
|  | Ed Arroyo | Syniverse |
| Y | David Johnson | Syniverse |
| Y | Julia Korunets | Syniverse |
|  | Logan Laietta | Syniverse |
| Y | Sheena Strickland | Syniverse |
|  | Margie Mersman | TcaTel |
| Y | Paul Nejedlo | TDS |
|  | Nicole Febles | T-Mobile |
| Y | Shaunna Forshee | T-Mobile |
|  | Rosemary Leist | T-Mobile |
| Y | Niraj Prakesh | T-Mobile |
| Y | Karen Riepenkroger | T-Mobile |
| Y | Claudia Trinidad | TPX Communications |
| Y | Sreetal Brahmadevaiah | Transunion |
|  | Marcel Champagne | Transunion |
|  | Jaques Rogerio | Transunion |
| Y | Jennifer Marino | Transunion |
|  | Ning Zhang | Transunion |
|  | Darren Krebs | Turningpoint |
| Y | Tanya Golub | US Cellular |
|  | Jason Lee | Verizon |
|  | Sharon Pistachio | Verizon |
| Y | Deborah Tucker (Co-chair) | Verizon |
|  | Keith Hacker | WTRT |
|  | Josh W |  |