NPIF Meeting

August 6, 2025, 11:00 AM ET – 1:00 PM ET

________________________________________________________________________________

Microsoft Teams Need help?

Join the meeting now

Meeting ID: 298 480 409 098 9

Passcode: Mo7A5n6d

Dial in by phone

+1 856-288-1923,,308466019# United States, Camden

Find a local number

Phone conference ID: 308 466 019#

For organizers: Meeting options | Reset dial-in PIN

________________________________________________________________________________

- Attendee Introductions & Agenda Review – Teresa P. (AT&T)

- Antitrust Notice

Attendees are reminded that participation in industry fora involves the potential for antitrust concerns or risks. To avoid such concerns/risks, participants should not discuss or exchange information on price, costs, business plans, or any other confidential or commercially sensitive topics.

- Data Center Modernization Update – LNPA

- 7/9/2025 Meeting Notes

- Sub Team updates & Industry Groups Liaison Reports

| Sub – Committee | Updates | Next Meeting |
| --- | --- | --- |
| APT | John M. (iconectiv) |  |
| GUST | Cheryl F. (Sinch) | TBD |
| ATIS OBF | Deb T. (Verizon)/Teresa P. (AT&T) |  |
| ATIS INC | Michael D. (iconectiv) | August 19-21, 2025 |

# Change Management Activities

# PIMs Tracking Matrix - CMA

| # PIMs Review |  |  |  |
| --- | --- | --- | --- |
| # PIM | # Description | # Discussion | # Status |
| # 136 | # LSMS Performance – 10X People/iconectiv |  | # Accepted |
| # 155 | # Pooled SV Modification – 10X People | - 07092025-01 – Local System vendors review what was presented by the LNPA at the June NPIF meeting (unintended consequences of making changes proposed in PIM 155) and provide feedback at upcoming NPIF meetings | # Accepted |
| # 156 | # SPID Migration Count - Transunion | - 02122025-02 - LNPA to share the level of effort to change how NPAC counts SVs for SPID Migration quota - 05012025-02 - Altice to investigate doing these large SPID migrations in the proposed windows (February and/or April 2026) - 07092025-02 - LNPA to work with PIM originator to update language in PIM 156 and to draft a Change Order | # Accepted |
| # 158 | Pseudo-LRN SVs in SPID Migrations – AT&T |  | # Accepted |
| # 160 | Update Language to Clarify Primary SPID TPS Requirements – iconectiv on behalf of the APT | - 06042025-01 - SPs should reach out to their local system vendors re: PIM 160 to discuss potential impacts and come to the July NPIF prepared to discuss | # Accepted |

- Change Order Summary – Open COs - CMA

| # Change Order Review |  |  |  |
| --- | --- | --- | --- |
| # CO # | # Description | # Discussion | # Status |
| # 567 | # New Pseudo-LRN NPA-NXX-X SIC-SMURF File – iconectiv |  | # Accepted |
| # 569 | # Sunset SPID Migration Workbook – Doc Only - iconectiv | # Review changes to FRS for this CO | # Accepted |
| # TBD | # SPID Migration Count | # Review draft CO (PIM 156 follow up) | # New |

| # Best Practice Review |  |  |  |
| --- | --- | --- | --- |
| # BP # | Description | # Discussion | # Status |
| # 67 | Processing Interval for Simple, Non-Simple, Porting Project and Customer Service Records (CSR) | # Review updates to document links | # Open |

| # Action Item Review |  |  |  |
| --- | --- | --- | --- |
| # AI # | # Description | # Discussion | # Status |
| # 10112023-01 | GUST (chairperson - Cheryl F) to work with SPs and LNPA on recommendations for remaining open issues in GUST recommendations |  | # Open |
| # 09112024-03 | Alyson B. to reach out to NPIF co-chairs to set up a joint discussion on AI 05082024-01 (INC Issues 972 & 973) |  | # Open |
| # 02122025-02 | # LNPA to share the level of effort to change how NPAC counts SVs for SPID Migration quota (refer to PIM 156 for additional context) | # 07092025-02 - LNPA to work with PIM originator to update language in PIM 156 and to draft a Change Order | # Open |
| # 05012025-02 | # Altice to investigate doing these large SPID migrations in the proposed windows discussed |  | # Open |
| # 06042025-01 | # SPs should reach out to their local system vendors re: PIM 160 to discuss potential impacts and come to the July NPIF prepared to discuss |  | # Open |
| # 07092025-01 | # Local System vendors review what was presented by the LNPA at the June NPIF meeting (unintended consequences of making changes proposed in PIM 155) and provide feedback at upcoming NPIF meetings |  | # Open |
| # 07092025-02 | # LNPA to work with PIM originator to update language in PIM 156 and to draft a Change Order |  | # Open |

- Unfinished/New Business

- NPIF Website references to NANC - CMA

  - The NPIF works with the Number Administration Oversight Working Group (NAOWG) on any issues that require the involvement of the NANC and continues its mission to manage processes/procedures, and any issues related to Number Portability.

- NPIF Website Search capability issue from March 5, 2025 NPIF meeting

- 2025 Meeting Schedule

| Date(s) | Time | Location |
| --- | --- | --- |
| September 10, 2025 | 11-1 ET | Virtual |