**NPIF Meeting**

**September 10, 2025, 11:00 AM ET – 1:00 PM ET**

1. **Attendee Introductions & Agenda Review & Announcements** – Deb T. (Verizon) welcomed participants and reviewed the agenda
2. **Antitrust Notice** – Deb T. (Verizon) read the Antitrust Notice

*Attendees are reminded that participation in industry fora involves the potential for antitrust concerns or risks. To avoid such concerns/risks, participants should not discuss or exchange information on price, costs, business plans, or any other confidential or commercially sensitive topics.*

1. **Data Center Modernization Update** – Steve K. (LNPA) gave an update on the DC Modernization project

* As we shared at the August NPIF meeting, the LNPA completed another migration of testbed data on September 2, copying data from the Testbed One (ad hoc) and Testbed Two environments in the current data centers to the new data centers.
* The next day, September 3, the LNPA announced that the testbeds were available for Users and PTRS Users that are ready to perform ad hoc testing and for any vendors that wish to perform regression testing (vendor testing is optional for this release). If any mechanized user that has completed both their phase 1 and phase 2 network activities would like to access the new LNPA data center testbed for ad hoc testing, please open a request with the LNPA help desk. Similarly, if you use the testbeds via the LTI and would like to access the new testbed LTI, please open a request with the LNPA help desk.
* As a side note, if anyone would like a copy of the presentation shared at the last NPIF meeting regarding the new data centers and testbeds, please send an e-mail to the CMA account and we’ll get a copy to you.
* Looking ahead, as the phase 1 and phase 2 network activities complete for more users with mechanized systems, the LNPA will look to schedule application level connectivity testing. During this application level connectivity testing, users will be asked to coordinate with the LNPA during a pre-scheduled Sunday maintenance window to reconfigure their local systems to send a message to the new production data center NPAC regions. Once this testing is complete, users will update their local system configurations to point back to the existing data centers before the end of the scheduled maintenance window. The LNPA will share additional details about this testing with mechanized users as we get closer to scheduling the first maintenance window for these application connectivity tests.

Reminder we’re still targeting 1Q 2026 for the switchover to the new DC. The date of the switchover will be shared in the upcoming weeks.

1. **8/6/2025 Meeting Notes** – Meeting minutes were accepted. CMA to post to website

[**https://workinggroup.numberportability.com/sites/workinggroup/files/2025-09/08-06-25%20NPIF%20Meeting%20Minutes%20-%20Final.docx**](https://workinggroup.numberportability.com/sites/workinggroup/files/2025-09/08-06-25%20NPIF%20Meeting%20Minutes%20-%20Final.docx)

1. **Sub Team updates & Industry Groups Liaison Reports**

| **Sub – Committee** | **Updates** | **Next Meeting** |
| --- | --- | --- |
| APT | John M. (iconectiv) – APT has not met since last NPIF   * APT is looking for another co-chair to fill the open position. One volunteer from 10x People was received for the APT position * There were no concerns with the one volunteer- Kayla Hahn (10x People), so she was elected by acclamation. * John M. will reach out to Kayla | TBD |
| GUST | Cheryl F. (Sinch) – GUST has not met since last NPIF | TBD |
| ATIS OBF | Deb T. (Verizon) – OBF-WSO has not met since last NPIF | October 13, 2025 |
| ATIS INC | Michael D. (iconectiv) gave the attached readout | October 28-30, 2025 |

1. **Change Management Activities**

* PIMs Tracking Matrix - CMA (Michael D.) reviewed the PIMs Tracking Matrix. There were no objections to the updates. CMA to accept changes and post clean copy to the website

| **PIMs Review** | | | |
| --- | --- | --- | --- |
| **PIM** | **Description** | **Discussion** | **Status** |
| 136 | LSMS Performance – 10x People/iconectiv | * No update | Accepted |
| 155 | Pooled SV Modification – 10x People | * 07092025-01 – Local System vendors review what was presented by the LNPA at the June NPIF meeting (unintended consequences of making changes proposed in PIM 155) and provide feedback at upcoming NPIF meetings * A vendor responded to the CMA– They reviewed the presentation which shared the effects of SPs using a new Create/Activate request instead of a Modify Active request on non-pooled SVs. They agree and see that increased usage and adoption of the Create/Activate request (even in use cases outside of the original intent), would result in larger volumes of messaging and larger download file sizes. From their perspective, we don’t anticipate issues with an increased volume. Their LSMS processes downloads as they are received. It does adhere to FRS requirements, which supports an average rate of at least seven transactions per second and has been tested to process even upwards of 28 SVs/second. From a SOA CMISE perspective, through conversations with their customer base they would determine their interest in implementing an optional feature such as this and then determine the best course of action for the product. * No other vendor comments were provided * This AI remains open to give Local System vendors time to review further | Accepted |
| 156 | SPID Migration Count - Transunion | * 08062025-02 – LNPA to investigate making a change to the SPID Migration tunable (increase to 850K) for the large SPID Migration and then returning it to the original value   + Steve K. (LNPA) shared that this is a one-time exception and the tunable would be changed for this exception only and the existing settings for this tunable (500K) would be in effect in every other region for every other weekend. The LNPA can support this one-time exception for the region requested   + This AI is now closed * 08062025-03 – Altice to provide exact weekend for this fall’s (2025) MA region large SPID Migration exception at September NPIF meeting   + Deb. A. (Altice) – Altice is looking to do the SPID Migration on November 16, 2025. 818,000 TNs in MA region (LATA 224) will be migrated.   + There were no objections to the dates/volumes for this large SPID Migration exception   + This AI is now closed * The large SPID Migration exception for LATA 132 will be investigated for 2026. * New AI – Altice to notify NPIF of the exact date/volume for the 2026 LATA 132 large SPID Migration exception request * Once this information is provided it can be discussed further by the NPIF to determine if the exception will be allowed * Matt T. (iconectiv) & Jennifer M. (Transunion) reviewed an update to PIM 156 as a follow up to AI 08062025-06 * Consensus was reached on the proposed changes to PIM 156 * CMA to accept the changes in the PIM and post a clean copy to the website | Accepted |
| 158 | Pseudo-LRN SVs in SPID Migrations – AT&T | * 08082025-04 – Michael D. (iconectiv) to draft a Final Resolution stating what was done for PIM 158   + Michael D. (iconectiv) reviewed the proposed Final Resolution   + There were no objections to the proposed Final Resolution * This PIM is now closed * CMA to accept changes to PIM 158, update the PIMs Tracking Matrix and post a clean copy of the PIM to the website | Closed |
| 160 | Update Language to Clarify Primary SPID TPS Requirements – iconectiv on behalf of the APT | * 08062025-05 - LNPA to draft a Doc-Only Change Order for PIM 160   + Matt T. (iconectiv) reviewed the draft CO   + This AI is now closed * New AI - iconectiv to draft a proposed Final Resolution for PIM 160 | Accepted |

* Change Order Summary – Open COs - CMA (Michael D.) reviewed the CO Summary – Open COs. There were no objections to the updates. CMA to accept changes and post clean copy to the website

| **Change Order Review** | | | |
| --- | --- | --- | --- |
| **CO #** | **Description** | **Discussion** | **Status** |
| 567 | New Pseudo-LRN NPA-NXX-X SIC-SMURF File – iconectiv | * John N. (10x People) asked if this CO can be moved to Requested status * Consensus was reached to move CO 567 to requested status * New AI – NPIF co-chairs to reach out to the NAPM LLC to ask them to request an SOW for CO 567 from the vendor | Requested |
| 569 | Sunset SPID Migration Workbook – Doc Only - iconectiv | * Michael D. (iconectiv) reviewed updates to the FRS for CO 569   + Consensus was reached on proposed changes   + CMA will accept the changes and post a clean copy of the FRS to the website | Accepted |
| 570 | SPID Migration SV Counting - iconectiv | * 08062025-06 – LNPA to investigate what SVs are included in the post-migration report * Matt T. (iconectiv) reviewed the updates to CO 570 * Consensus was reached on proposed updates to CO 570 * Consensus was reached to move this CO to requested status * This AI is now closed * New AI – NPIF co-chairs to reach out to the NAPM LLC to ask them to request an SOW for CO 570 from the vendor | Requested |
| TBD | Update Language to Clarify Primary SPID TPS Requirements – Doc Only - iconectiv | * Matt T. (iconectiv) reviewed the draft CO * The draft CO was discussed, accepted and assigned # 571 * CMA to update this CO with # assigned, update CO Summary – Open COs and post a copy of CO 571 to the website | Accepted |

| **Best Practice Review** | | | |
| --- | --- | --- | --- |
| **BP #** | **Description** | **Discussion** | **Status** |
|  |  |  |  |

| **Action Item Review** | | | |
| --- | --- | --- | --- |
| **AI #** | **Description** | **Discussion** | **Status** |
| 10112023-01 | GUST (chairperson - Cheryl F) to work with SPs and LNPA on recommendations for remaining open issues in GUST recommendations | * No further discussion * This AI remains open | Open |
| 09112024-03 | Alyson B. to reach out to NPIF co-chairs to set up a joint discussion on AI 05082024-01 (INC Issues 972 & 973) | * ATIS INC co-chairs spoke with NPIF co-chairs * ATIS INC co-chairs plan to draft a PIM for consideration by the NPIF * This AI is now closed | Closed |
| 07092025-01 | Local System vendors review what was presented by the LNPA at the June NPIF meeting (unintended consequences of making changes proposed in PIM 155) and provide feedback at upcoming NPIF meetings | * CMA shared the anonymous comments from one vendor * See notes from PIM 155 discussion earlier in these meeting notes * This AI remains open | Open |
| 08062025-01 | NPIF co-chairs to create an email to send to NPIF distro requesting volunteers to co-chair the APT | * NPIF co-chairs sent out an email to the NPIF email distribution on August 8, 2025 requesting volunteers to co-chair the APT * This AI is now closed | Closed |
| 08062025-02 | LNPA to investigate making a change to the SPID Migration tunable (increase to 850K) for the large SPID Migration and then returning it to the original value | * LNPA shared details of the tunable change * See PIM 156 discussion earlier in these notes * This AI is now closed | Closed |
| 08062025-03 | Altice to provide exact weekend for this fall’s (2025) MA region large SPID Migration at September NPIF meeting | * Altice shared details of the MA region SPID Migration exception (818K TNs on November 16, 2025) * See PIM 156 discussion earlier in these notes * This AI is now closed | Closed |
| 08062025-04 | Michael D. (iconectiv) to draft a Final Resolution stating what was done for PIM 158 | * Michael D. (iconectiv) reviewed the proposed Final Resolution for PIM 158 * Consensus was reached on proposed Final Resolution for PIM 158 * This AI is now closed | Closed |
| 08062025-05 | LNPA to draft a Doc-Only Change Order for PIM 160 | * Matt T. (LNPA) reviewed draft CO * Consensus was reached to accept the CO and assign it #571 * This AI is now closed | Closed |
| 08062025-06 | LNPA to investigate what SVs are included in the post-migration report | * Matt T. (LNPA) reviewed a draft CO * Consensus was reached on the proposed modifications to PIM 160 and the draft CO (571) * This AI is now closed | Closed |
| 08062025-07 | LNPA to provide suggested website language updates to remove references to the NANC for next NPIF meeting | * Michael D. (LNPA) reviewed proposed modifications to the NPIF website wording to remove references to NANC/NAOWG * Alternate wording was suggested and will be sent to the CMA for distribution and consideration of the NPIF * This AI is now closed | Closed |

1. **Unfinished/New Business**

* NPIF Website references to NANC and NAOWG- CMA
  + Existing Wording:
    - The NPIF works with the Number Administration Oversight Working Group (NAOWG) on any issues that require the involvement of the NANC and continues its mission to manage processes/procedures, and any issues related to Number Portability.
  + *Recommended wording:*
    - *The NPIF works on any issues that require the involvement of the number portability industry experts and continues its mission to manage processes/procedures, and any issues related to Number Portability.*
  + John M. (iconectiv) suggested alternate wording and will send a draft to the CMA to share with the NPIF distribution
* NPIF Website Search capability issue from March 5, 2025, NPIF meeting – Michael D. (CMA) shared the new Search capability on the NPIF website that allows the user to search on key word(s) on any NPIF webpage
  + Feedback was very positive stating that new Search capability will be very helpful
* SPID Migration Calendar update – Michael D. (LNPA) shared that the SPID Migration Calendar is still being finalized to ensure that it doesn’t conflict with DC Modernization data migrations. It will be shared at the October NPIF meeting.
* NPIF is seeking a volunteer for the NPIF co-chair position being vacated by Teresa Patton
* NPIF agreed to Kayla Hahn (10x People) as new APT co-chair

1. **2025 Meeting Schedule**

|  |  |  |
| --- | --- | --- |
| **Date(s)** | **Time** | **Location** |
| October 8, 2025 | 11-1 ET | Virtual |
| November 5, 2025 | 11-1 ET | Virtual |

1. **Attendees – 55 Participants**

| **Attended** | **Name** | **Company** |
| --- | --- | --- |
| Y | John Nakamura | 10x People |
| Y | Tonja Pierce | Allstream |
|  | Carrie Schock | Allstream |
|  | Dell Purdy | Amatechtel |
|  | Lea Espy | ATLC (Numhub) |
|  | Sara Hutchinson | ATLC (Numhub) |
|  | Allen Nimmo | ATLC (Numhub) |
|  | David Wood | ATLC (Numhub) |
| Y | Arnold Monell | Alta Fiber |
|  | Carmelita Arboleda | AT&T |
| Y | Devin Crozier | AT&T |
| Y | Brandon East | AT&T |
|  | Scott Hillman | AT&T |
| Y | Shawyna Haynes | AT&T |
|  | Jeffrey Lasuer | AT&T |
| Y | Ashley Vance-King | AT&T |
| Y | Ian Moody | AT&T |
|  | Ross Olsen | AT&T |
|  | Vijay Patel | AT&T |
| Y | Teresa Patton (Co-chair) | AT&T |
|  | Adrian Rudd | AT&T |
|  | Robert Sheridan | AT&T |
|  | Larry Turner | AT&T |
|  | Adil Vasania | AT&T |
|  | Xiaofeng Wang | AT&T |
|  | Kristen Wolf-Cook | AT&T |
| Y | Taylor Bradshaw | Bandwidth |
|  | Ian Fernandez | Brightspeed |
|  | Holly Smith | Caltel |
| Y | Sheila Seidl | Cellcom |
| Y | Tami Zwicky | Cellcom |
| Y | Matt Nolan | Charter |
| Y | Kathy Troughton | Charter |
| Y | Louis A Campos Centeno | Claro |
|  | Windy E Perez Encarnacion | Claro |
|  | Katlyn Antonelli | Comcast |
|  | Judi Bostic | Comcast |
| Y | Rosetta Knudsen | Comcast |
|  | DS Littlefield | Comcast |
| Y | Bryan Medina | Comcast |
| Y | Andrea Smith | Comcast |
|  | David Shuman | Comcast |
| Y | Dan Bowlin | Dish Wireless |
|  | Jarred Engelholm | Dish Wireless |
|  | Kathy Rogers | Dish Wireless |
|  | Sravani Gopisetti | Dish Wireless |
| Y | Melinda Yost | Dish Wireless |
|  | Elshaday Yacob | Dish Wireless |
|  | Amanda Elrod | ETC |
| Y | Erla Erlingsdottir | Freeconferencecall |
| Y | Sheri Pressler | Frontier |
| Y | Renee Berkowitz | iconectiv |
|  | Maureen Butler | iconectiv |
| Y | Eddie Chen | iconectiv |
|  | Anthony Christiano | iconectiv |
|  | Jayashree Devarajan | iconectiv |
| Y | Michael Doherty (CMA) | iconectiv |
| Y | Cynthia Gipson Lee | iconectiv |
|  | Loretta Graff | iconectiv |
|  | Mike Grimshaw | iconectiv |
|  | Roland Guegel | iconectiv |
| Y | Carolyn Knight | iconectiv |
| Y | Steve Koch | iconectiv |
| Y | John Malyar | iconectiv |
|  | William McGlinn | iconectiv |
| Y | Cathy McMahon | iconectiv |
|  | Crystal Morgan | iconectiv |
|  | Mike Poling | iconectiv |
|  | Chris Spuler | iconectiv |
| Y | Mathew Timmermann | iconectiv |
|  | Himabindu Yarlagadda | iconectiv |
|  | Joel Zamlong | iconectiv |
|  | Lori S. Deal | Interstatetelcom |
|  | Eunice Musyoki | iRISTEL |
| Y | Mathew Bridenbaugh | Lumen |
|  | Doyt Duncan | Lumen |
|  | Phil Linse | Lumen |
| Y | John Wharton | Lumen |
| Y | Bridget Alexander White | JSI |
| Y | Tammy Withrow | MBO One |
|  | Rick Fotino | NetNumber |
|  | Egavinti Anjaneyulu | NumHub |
|  | Lea Espy | Numhub |
|  | Sara Hutchinson | Numhub |
|  | Madhu Varigonda | NumHub |
| Y | Deborah Anstead | Optimum |
| Y | Jasmin McIntosh-Page | Optimum |
|  | Laurie Haller | Optimum |
|  | Michael Drummond | Rogers |
|  | Alyson Blevins | Sinch |
| Y | Cheryl Fullerton | Sinch |
|  | Riley Fallin | Solarus |
|  | Brian Krubsack | Solarus |
| Y | Tara Farquhar | Somos |
|  | Kevin Greene | Somos |
|  | Florence Weber (NANPA) | Somos |
|  | Ed Arroyo | Syniverse |
| Y | David Johnson | Syniverse |
| Y | Julia Korunets | Syniverse |
|  | Logan Laietta | Syniverse |
|  | William Oliver | Syniverse |
| Y | Ashley Schauff | Syniverse |
|  | Sheena Strickland | Syniverse |
|  | Margie Mersman | TcaTel |
| Y | Paul Nejedlo | TDS |
|  | Rimashree Bera | TechMahindra |
|  | Atul Vashishat | TechMahindra |
|  | Brandon McNabb | Telnyx |
|  | Rick Cousineau | Telus |
|  | Nicole Febles | T-Mobile |
| Y | Shaunna Forshee | T-Mobile |
|  | Rosemary Leist | T-Mobile |
| Y | Niraj Prakesh | T-Mobile |
|  | Karen Riepenkroger | T-Mobile |
|  | Tim Hartig | TNSI |
|  | Barry Metz | TNSI |
|  | Robin Schmidt-Hooper | TNSI |
|  | Cynthia Stegman | TNSI |
|  | Claudia Trinidad | TPX Communications |
|  | Sreetal Brahmadevaiah | Transunion |
|  | Marcel Champagne | Transunion |
| Y | Jaques Rogerio | Transunion |
| Y | Jennifer Marino | Transunion |
|  | Ning Zhang | Transunion |
|  | Darren Krebs | TurningPoint |
| Y | Sherry Zheng | TurningPoint |
| Y | Tanya Golub | US Cellular |
| Y | Jason Lee | Verizon |
|  | Sharon Pistachio | Verizon |
|  | Deborah Tucker (Co-chair) | Verizon |
| Y | Keith Hacker | WTRT |
| Y | David Lindgren | Lumen? |
| Y | Jill Guffey | Lumen? |
| Y | Ben Peinter |  |
| Y | Paul Butler |  |