NPIF Meeting

October 8, 2025, 11:00 AM ET – 1:00 PM ET

- Attendee Introductions & Agenda Review & Announcements – Deb T. (Verizon) welcomed participants and reviewed the agenda

- Antitrust Notice – Deb T.  read the Antitrust Notice

Attendees are reminded that participation in industry fora involves the potential for antitrust concerns or risks. To avoid such concerns/risks, participants should not discuss or exchange information on price, costs, business plans, or any other confidential or commercially sensitive topics.

- Data Center Modernization Update – Steve K. (LNPA) gave the following update:

  - Switchover to new production Data Centers is scheduled for March 15, 2026 for all 7 regions.  On that Sunday, the 7 US production regions will switch to the new primary and alternate data centers. This switchover will happen during the maintenance window on that day.

  - The LNPA is continuing to work with users that have SOAs and LSMSs to complete the networking changes necessary for connecting to the new data centers.

  - Over the next few months, the LNPA will schedule testing to confirm application to application messaging works between each SOA and LSMS system and the new NPAC data center regions.  This application level testing will be performed during the scheduled Sunday maintenance windows and will require that users reconfigure their local systems to send messages to the new production data centers for testing and then reconfigure them to point back to the existing data centers prior to the end of the maintenance window.  More information about this testing and the schedule will be provided to users with mechanized systems.

  - For LTI GUI users, there will be new VPN software that will be used with the new data centers.   Details about this new software will be provided early in 2026.  For now, please continue to use your existing VPN software and tokens to access the LTI.

  - As was announced at the prior NPIF meeting, the testbeds in the new data center are available for ad hoc testing.  The LNPA encourages all mechanized users of the existing testbeds to begin the migration to the new data center testbeds if they have completed both phases of their network changes, as the existing testbeds will be decommissioned at the switchover on March 15th.

- 9/10/2025 Meeting Notes - Meeting minutes were accepted.  CMA to post to website

- Sub Team updates & Industry Groups Liaison Reports

| Sub – Committee | Updates | Next Meeting |
| --- | --- | --- |
| APT | John M. (iconectiv) & Kayla H. (10x People) – co-chairs met to review current status and next steps. - Meetings have been on hold due to the recent Co-Chair departure - The current Co-Chairs (newly approved Kayla Hahn from 10x People and John Malyar iconectiv) met recently and reintroduced themselves and reviewed subcommittee activities/objectives - Co-chairs plan to meet again later this week to plan next team meeting and capture the outstanding work efforts regarding the GUST items and any new action items captured during the past several working meetings - The next APT meeting will be announced within the next two weeks | TBD |
| GUST | Cheryl F. (Sinch) - Since APT is working remaining issues consensus was reached to deactivate the GUST Remove GUST from sub-team updates in NPIF agenda going forward until such time as their expertise is required | TBD |
| ATIS OBF | Deb T. (Verizon) – ATIS OBF has not met since the last NPIF | October 13, 2025 |
| ATIS INC | Michael D. (iconectiv) – ATIS INC has had interim meetings to discuss LRSCC (Large Scale Rate Center Consolidation) but has not met in person met since the last NPIF | October 28-30, 2025 |

# Change Management Activities

- PIMs Tracking Matrix - CMA (Michael D.) reviewed the PIMs Tracking Matrix.  There were no objections to the updates.  CMA to accept changes and post clean copy to the website

| # PIMs Review |  |  |  |
| --- | --- | --- | --- |
| # PIM | # Description | # Discussion | # Status |
| # 136 | # LSMS Performance – 10x People/iconectiv | # No update for this meeting | # Accepted |
| # 155 | # Pooled SV Modification – 10x People | - 07092025-01 – Local System vendors review what was presented by the LNPA at the June NPIF meeting (unintended consequences of making changes proposed in PIM 155) and provide feedback at upcoming NPIF meetings - No additional feedback was provided | # Accepted |
| # 156 | # SPID Migration Count - Transunion | - 09102025-01 – Altice to notify NPIF of the exact date/volume for the 2026 LATA 132 large SPID Migration exception request - Altice was not in attendance, but Transunion did indicate that there is no firm date for the 2026 large SPID Migration - Matt T. (iconectiv) & Jennifer M. (Transunion) reviewed Proposed Final Resolution for PIM 156 - Consensus was reached on the proposed Final Resolution - This PIM is now closed - CMA to accept changes to PIM 156 and post a clean copy to the NPIF website | # Closed |
| # 160 | # Update Language to Clarify Primary SPID TPS Requirements – iconectiv on behalf of the APT | - 009102025-02 - iconectiv to draft a proposed Final Resolution for PIM 160 - Matt T. (iconectiv) reviewed the proposed Final Resolution - Consensus was reached on the proposed Final Resolution - This PIM is now closed - CMA to accept changes to PIM 160 and post a clean copy to the NPIF website | # Closed |

- Change Order Summary – Open COs - CMA (Michael D.) reviewed the Change Order Summary – Open COs.  There were no objections to the updates.  CMA to accept changes and post clean copy to the website

| # Change Order Review |  |  |  |
| --- | --- | --- | --- |
| # CO # | # Description | # Discussion | # Status |
| # 567 | # New Pseudo-LRN NPA-NXX-X SIC-SMURF File – iconectiv | - 09102025-03– NPIF co-chairs to reach out to the NAPM LLC to ask them to request an SOW for CO 567 from the vendor - An SOW was requested | # Requested |
| # 569 | # Sunset SPID Migration Workbook – Doc Only - iconectiv | - Consensus was reached to move this CO to Implemented - CMA to make the change to the status | # Implemented |
| # 570 | # SPID Migration SV Counting - iconectiv | - 09102025-04 – NPIF co-chairs to reach out to the NAPM LLC to ask them to request an SOW for CO 570 from the vendor - An SOW was requested | # Requested |
| # 571 | # Update Language to Clarify Primary SPID TPS Requirements – Doc Only - iconectiv | - Matt T. (iconectiv) reviewed CO 571 - Consensus was reached to move CO 571 to Requested status - CMA will change status and make updates to FRS in track changes mode for review at a future NPIF meeting | # Requested |

| # Best Practice Review |  |  |  |
| --- | --- | --- | --- |
| # BP # | Description | # Discussion | # Status |

| # Action Item Review |  |  |  |
| --- | --- | --- | --- |
| # AI # | # Description | # Discussion | # Status |
| # 10112023-01 | # GUST (chairperson – Cheryl F) to work with SPs and LNPA on recommendations for remaining open issues in GUST recommendations | # APT continues to work remaining open issues so no update for this meeting # This AI remains open | # Open |
| # 07092025-01 | # Local System vendors review what was presented by the LNPA at the June NPIF meeting (unintended consequences of making changes proposed in PIM 155) and provide feedback at upcoming NPIF meetings | # No further updates from local system vendors # Leave this open for one more meeting | # Open |
| # 09102025-01 | # Altice to notify NPIF of the exact date/volume for the 2026 LATA 132 large SPID Migration exception request | # Altice did not attend the meeting, but Transunion indicated that no firm date has been set for the 2026 large SPID Migration # This AI remains open | # Open |
| # 09102025-02 | # iconectiv to draft a proposed Final Resolution for PIM 160 | # Consensus was reached on the proposed Final Resolution for PIM 160 # This AI is now Closed | # Closed |
| # 09102025-03 | # NPIF co-chairs to reach out to the NAPM LLC to ask them to request an SOW for CO 567 from the vendor | - NPIF co-chairs contacted the NAPM LLC co-chairs to request an SOW from the vendor - This AI is now closed | # Closed |
| # 09102025-04 | # NPIF co-chairs to reach out to the NAPM LLC to ask them to request an SOW for CO 570 from the vendor | - NPIF co-chairs contacted the NAPM LLC co-chairs to request an SOW from the vendor - This AI is now closed | # Closed |

- Unfinished/New Business

- NPIF Website references to NANC and NAOWG- CMA

  - Existing Wording:

    - The NPIF works with the Number Administration Oversight Working Group (NAOWG) on any issues that require the involvement of the NANC and continues its mission to manage processes/procedures, and any issues related to Number Portability.

  - Recommended wording:

    - The NPIF works on any issues that require the involvement of the number portability industry experts and continues its mission to manage processes/procedures, and any issues related to Number Portability.

  - Consensus was reached on proposed wording changes to NPIF main page

  - CMA to make changes to website to remove references to NANC and NAOWG

- SPID Migration Calendar update – Michael D. (LNPA) reviewed the 2026 SPID Migration Calendar

  - Annual Disaster Recovery Failover exercise is being targeted for late 3Q or early 4Q 2026 and will fall on the 1st Sunday so it will not have an impact on the SPID Migration Calendar

  - There were no objections to the calendar

  - iconectiv will update Customer Portal with the 2026 SPID Migration Calendar so providers can schedule SPID Migrations

- NPIF Contact List – Michael D. (CMA) to send out latest version after the meeting.  All updates can be sent to the CMA email address

  - Every year we review the NPIF Contact List to keep it up to date

  - CMA will send out the latest version of the NPIF Contact list and participants are asked to review the list for themselves and their company and to send an email to the CMA email with any updates

  - Also if any participants would like other members of their company added to the NPIF email distribution they can request that as well by sending an email to the CMA

- NPIF is seeking a volunteer for the NPIF co-chair position vacated by Teresa Patton

  - Send Deb Tucker an email if you are interested in volunteering

  - Remove Teresa Patton co-chair information from NPIF website main page

- 2025 Meeting Schedule

| Date(s) | Time | Location |
| --- | --- | --- |
| November 5, 2025 | 11-1 ET | Virtual |
| December 3, 2025 | 11-1 ET | Virtual |

- Attendees – 47 Participants

| Attended | Name | Company |
| --- | --- | --- |
| Y | Kayla Hahn | 10x People |
| Y | John Nakamura | 10x People |
| Y | Tonja Pierce | Allstream |
| Y | Carrie Schock | Allstream |
|  | Dell Purdy | Amatechtel |
| Y | Lea Espy | ATLC (Numhub) |
|  | Sara Hutchinson | ATLC (Numhub) |
|  | Allen Nimmo | ATLC (Numhub) |
|  | David Wood | ATLC (Numhub) |
|  | Arnold Monell | Alta Fiber |
|  | Carmelita Arboleda | AT&T |
|  | Devin Crozier | AT&T |
| Y | Brandon East | AT&T |
|  | Scott Hillman | AT&T |
| Y | Shawyna Haynes | AT&T |
|  | Jeffrey Lasuer | AT&T |
| Y | Ashley Vance-King | AT&T |
| Y | Ian Moody | AT&T |
|  | Ross Olsen | AT&T |
|  | Vijay Patel | AT&T |
|  | Adrian Rudd | AT&T |
|  | Robert Sheridan | AT&T |
|  | Larry Turner | AT&T |
|  | Adil Vasania | AT&T |
|  | Xiaofeng Wang | AT&T |
|  | Kristen Wolf-Cook | AT&T |
|  | Taylor Bradshaw | Bandwidth |
|  | Ian Fernandez | Brightspeed |
|  | Holly Smith | Caltel |
| Y | Sheila Seidl | Cellcom |
| Y | Tami Zwicky | Cellcom |
| Y | Matt Nolan | Charter |
| Y | Kathy Troughton | Charter |
|  | Louis A Campos Centeno | Claro |
|  | Windy E Perez Encarnacion | Claro |
|  | Katlyn Antonelli | Comcast |
|  | Judi Bostic | Comcast |
| Y | Rosetta Knudsen | Comcast |
|  | DS Littlefield | Comcast |
| Y | Bryan Medina | Comcast |
| Y | Andrea Smith | Comcast |
|  | David Shuman | Comcast |
| Y | Dan Bowlin | Dish Wireless |
|  | Jarred Engelholm | Dish Wireless |
| Y | Kathy Rogers | Dish Wireless |
|  | Sravani Gopisetti | Dish Wireless |
| Y | Melinda Yost | Dish Wireless |
|  | Elshaday Yacob | Dish Wireless |
|  | Amanda Elrod | ETC |
| Y | Erla Erlingsdottir | Freeconferencecall |
| Y | Sheri Pressler | Frontier |
| Y | Renee Berkowitz | iconectiv |
|  | Maureen Butler | iconectiv |
| Y | Eddie Chen | iconectiv |
|  | Anthony Christiano | iconectiv |
|  | Jayashree Devarajan | iconectiv |
| Y | Michael Doherty (CMA) | iconectiv |
| Y | Cynthia Gipson Lee | iconectiv |
|  | Loretta Graff | iconectiv |
|  | Mike Grimshaw | iconectiv |
|  | Roland Guegel | iconectiv |
| Y | Carolyn Knight | iconectiv |
| Y | Steve Koch | iconectiv |
| Y | John Malyar | iconectiv |
|  | William McGlinn | iconectiv |
| Y | Cathy McMahon | iconectiv |
|  | Crystal Morgan | iconectiv |
|  | Mike Poling | iconectiv |
|  | Chris Spuler | iconectiv |
| Y | Mathew Timmermann | iconectiv |
|  | Himabindu Yarlagadda | iconectiv |
|  | Joel Zamlong | iconectiv |
|  | Lori S. Deal | Interstatetelcom |
|  | Eunice Musyoki | iRISTEL |
| Y | Mathew Bridenbaugh | Lumen |
|  | Doyt Duncan | Lumen |
|  | Phil Linse | Lumen |
|  | John Wharton | Lumen |
| Y | Bridget Alexander White | JSI |
|  | Tammy Withrow | MBO One |
|  | Rick Fotino | NetNumber |
|  | Egavinti Anjaneyulu | NumHub |
| Y | Lea Espy | Numhub |
|  | Sara Hutchinson | Numhub |
|  | Madhu Varigonda | NumHub |
| Y | Deborah Anstead | Optimum |
|  | Jasmin McIntosh-Page | Optimum |
|  | Laurie Haller | Optimum |
|  | Michael Drummond | Rogers |
|  | Alyson Blevins | Sinch |
| Y | Cheryl Fullerton | Sinch |
|  | Riley Fallin | Solarus |
|  | Brian Krubsack | Solarus |
|  | Tara Farquhar | Somos |
|  | Kevin Greene | Somos |
| Y | Florence Weber (NANPA) | Somos |
|  | Ed Arroyo | Syniverse |
|  | David Johnson | Syniverse |
|  | Julia Korunets | Syniverse |
|  | Logan Laietta | Syniverse |
|  | William Oliver | Syniverse |
|  | Ashley Schauff | Syniverse |
|  | Sheena Strickland | Syniverse |
|  | Margie Mersman | TcaTel |
| Y | Paul Nejedlo | TDS |
|  | Rimashree Bera | TechMahindra |
|  | Atul Vashishat | TechMahindra |
|  | Brandon McNabb | Telnyx |
|  | Rick Cousineau | Telus |
|  | Nicole Febles | T-Mobile |
| Y | Shaunna Forshee | T-Mobile |
|  | Rosemary Leist | T-Mobile |
| Y | Niraj Prakesh | T-Mobile |
|  | Karen Riepenkroger | T-Mobile |
|  | Tim Hartig | TNSI |
|  | Barry Metz | TNSI |
|  | Robin Schmidt-Hooper | TNSI |
|  | Cynthia Stegman | TNSI |
|  | Claudia Trinidad | TPX Communications |
|  | Sreetal Brahmadevaiah | Transunion |
|  | Marcel Champagne | Transunion |
| Y | Jaques Rogerio | Transunion |
| Y | Jennifer Marino | Transunion |
|  | Ning Zhang | Transunion |
|  | Darren Krebs | TurningPoint |
| Y | Sherry Zheng | TurningPoint |
| Y | Tanya Golub | US Cellular |
| Y | Jason Lee | Verizon |
|  | Sharon Pistachio | Verizon |
| Y | Deborah Tucker (Co-chair) | Verizon |
| Y | Michael Borden |  |
| Y | Blake Quorn |  |
|  | Keith Hacker | WTRT |
|  | David Lindgren | Lumen? |
|  | Jill Guffey | Lumen? |
|  | Ben Peinter |  |
|  | Paul Butler |  |