NPIF Meeting

# December 3, 2025, 11:00 AM ET – 1:00 PM ET

- Attendee Introductions & Agenda Review – Allyson B.  (Sinch) - welcomed participants and reviewed the agenda

- Antitrust Notice – Allyson B. read the Antitrust Notice

Attendees are reminded that participation in industry fora involves the potential for antitrust concerns or risks. To avoid such concerns/risks, participants should not discuss or exchange information on price, costs, business plans, or any other confidential or commercially sensitive topics.

- Data Center Modernization Update – Steve K. (LNPA)

- 3 ½ months from switchover to the new data centers on March 15, 2026

Phase 2 networking:

- Continuing to work with users that have mechanized systems to complete the Phase 2 networking activities to the new data centers

- It is critical that the remaining users that have yet to complete this work assign the resources necessary to complete the networking changes.

- Phase 2 work needs to be complete to enable the application testing.

Application-level testing:

- An announcement was sent to users that have mechanized systems about the timing of testing and that additional details will follow with individual outreach.

- Testing will require that mechanized users’ staff be available for their scheduled maintenance window to test that their local systems can send application-level messages to the new data center and then revert back to communicating with the existing or legacy data center.

- In December LNPA will share IP address information with SFTP users so they can make any necessary firewall changes.  Hostnames for the servers will be identical for the new data centers, but DNS will be updated on the day of switchover to point to new IP addresses for the new data centers.

- Details regarding the new VPN will be sent next year.  The new VPN can only be used with the new data center, and you must continue to use your existing VPN client to access the current data centers.

- LNPA to reach out to Andrea S. (Comcast) to confirm the contacts from the Comcast side.

- 11/05/2025 Meeting Notes – Meeting minutes were accepted.  CMA to post to website

- Sub Team updates & Industry Groups Liaison Reports

| Sub – Committee | Updates | Next Meeting |
| --- | --- | --- |
| APT | John M. (iconectiv) & Kayla H. (10x People) – John M. - APT met on Monday December 1, 2025. - Meetings will be held on 2nd Monday of the month @ 4:00 ET - Agenda is to continue discussions of the GUST AI’s | TBD |
| ATIS OBF | Deb T. (Verizon) – ATIS OBF (LSO & WSO) have not met since the last NPIF meeting | February 9, 2026 |
| ATIS INC | Michael D. (iconectiv) - ATIS INC held 2 interim meetings to discuss INC comments on Somos Petition and NARUC White Paper | February 24-26, 2026 |

# Change Management Activities

- PIMs Tracking Matrix - CMA (Michael D.) reviewed the PIMs Tracking Matrix.  There were no objections to the updates.  CMA to accept changes and post clean copy to the website

| # PIMs Review |  |  |  |
| --- | --- | --- | --- |
| # PIM | # Description | # Discussion | # Status |
| # 136 | # LSMS Performance – 10x People/iconectiv | # Being worked by APT | # Accepted |
| # 155 | # Pooled SV Modification – 10x People | - 11052025-01 – 10x People and LNPA to get together and develop a status summary for PIM 155 - Matt T. (LNPA) reviewed the attached PowerPoint summary of the status/history of PIM 155 - Discussion on PIM 155 will be picked up in January | # Accepted |
| # 161 | # Porting in Thousands Blocks of new CO Codes (NXXs) – ATIS INC | - 11052025-02 – Michael D. (LNPA) to work with Tara F. to clarify the Problem Issue statement and other wording in PIM 161 to properly clarify issue - No update on this PIM for this meeting. The PIM originator hopes to have updates ready for discussion at the January NPIF meeting | # Accepted |

- Change Order Summary – Open COs – There are no updates to the Change Order Summaries for this meeting

| # Change Order Review |  |  |  |
| --- | --- | --- | --- |
| # CO # | # Description | # Discussion | # Status |
| # 567 | # New Pseudo-LRN NPA-NXX-X SIC-SMURF File – iconectiv |  | # Requested |
| # 570 | # SPID Migration SV Counting - iconectiv |  | # Requested |
| # 571 | # Update Language to Clarify Primary SPID TPS Requirements – Doc Only - iconectiv | - Since consensus was reached on the changes to the Industry Specifications at the last meeting, this Change Order was moved to Implemented status | # Implemented |

| # Best Practice Review |  |  |  |
| --- | --- | --- | --- |
| # BP # | Description | # Discussion | # Status |
| # 073 | Unauthorized Port Flow | # 11052025-03 – Shawyna H. (AT&T) to work with Phil L. (Lumen) and Andrea S. (Comcast) to provide proposed updates to BP 073 # Shawnya reviewed the proposed updates to BP 073 # SPs to take these proposed edits back to their internal teams for discussion # Deb T. (Verizon) co-chair will send out BP 073 with most changes accepted | # Open |

| # Action Item Review |  |  |  |
| --- | --- | --- | --- |
| # AI # | # Description | # Discussion | # Status |
| # 09102025-01 | # Altice to notify NPIF of the exact date/volume for the 2026 LATA 132 large SPID Migration exception request | # Deborah A. (Altice) – The large SPID migration for NE region LATA 132 will include 1.6M records. The migration will be broken into 2 parts. Altice would like to utilize the 2 windows on 3/22/26 & 3/29/26 for these 2 large SPID Migrations # There were no known issues with the previous large scale SPID Migration # There were no objections to utilizing the 2 proposed dates for the LATA 132 SPID Migration # New AI - LNPA to work with Altice to get large scale SPID Migrations scheduled for 3/22/26 & 3/29/26 in the NE region LATA 132 # This AI is now closed | # Closed |
| # 11052025-01 | # 10x People and LNPA to get together and develop a status summary for PIM 155 | # Matt T. (LNPA) reviewed a PowerPoint on this topic earlier in the meeting # See notes under PIM 155 for additional detail # This AI is now closed | # Closed |
| # 11052025-02 | # Michael D. (LNPA) to work with Tara F. to clarify the Problem Issue statement and other wording in PIM 161 to properly clarify issue | # Updates are still being discussed by the PIM Originators # They hope to have updates available for the January NPIF meeting # This AI remains open | # Open |
| # 11052025-03 | # Shawyna H. (AT&T) to work with Phil L. (Lumen) and Andrea S. (Comcast) to provide proposed updates to BP 073 | # Shawnya H. (AT&T) reviewed the proposed updates to BP 073 # See discussion under BP 073 for additional detail # This AI is now closed | # Closed |

- Unfinished/New Business

- Anyone interested in joining the NAPM LLC should reach out to Phil Linse and Deb Tucker.

- 2026 Meeting Schedule

| Date(s) | Time | Location |
| --- | --- | --- |
| January 7, 2026 | 11-1 ET | Virtual |
| February 4, 2026 | 11-1 ET | Virtual |

- Attendees – 40 Participants

| Attended | Name | Company |
| --- | --- | --- |
|  | Kayla Hahn | 10x People |
|  | John Nakamura | 10x People |
|  | Tonja Pierce | Allstream |
| Y | Carrie Schock | Allstream |
|  | Dell Purdy | Amatechtel |
| Y | Lea Espy | ATLC (Numhub) |
|  | Sara Hutchinson | ATLC (Numhub) |
|  | Allen Nimmo | ATLC (Numhub) |
|  | David Wood | ATLC (Numhub) |
| Y | Arnold Monell | Alta Fiber |
|  | Carmelita Arboleda | AT&T |
| Y | Scott Ball | AT&T |
|  | Devin Crozier | AT&T |
|  | Brandon East | AT&T |
|  | Scott Hillman | AT&T |
| Y | Shawyna Haynes | AT&T |
|  | Jeffrey Lasuer | AT&T |
| Y | Ashley Vance-King | AT&T |
| Y | Ian Moody | AT&T |
|  | Ross Olsen | AT&T |
|  | Vijay Patel | AT&T |
|  | Adrian Rudd | AT&T |
| Y | Robert Sheridan | AT&T |
|  | Larry Turner | AT&T |
|  | Adil Vasania | AT&T |
|  | Xiaofeng Wang | AT&T |
|  | Kristen Wolf-Cook | AT&T |
|  | Taylor Bradshaw | Bandwidth |
|  | Ian Fernandez | Brightspeed |
|  | Holly Smith | Caltel |
|  | Sheila Seidl | Cellcom |
| Y | Tami Zwicky | Cellcom |
| Y | Matt Nolan | Charter |
| Y | Kathy Troughton | Charter |
|  | Louis A Campos Centeno | Claro |
|  | Windy E Perez Encarnacion | Claro |
|  | Katlyn Antonelli | Comcast |
|  | Judi Bostic | Comcast |
|  | Rosetta Knudsen | Comcast |
|  | DS Littlefield | Comcast |
|  | Bryan Medina | Comcast |
|  | Andrea Smith | Comcast |
|  | David Shuman | Comcast |
| Y | Paul Belote | Dish Wireless |
| Y | Dan Bowlin | Dish Wireless |
|  | Jarred Engelholm | Dish Wireless |
| Y | Kathy Rogers | Dish Wireless |
|  | Sravani Gopisetti | Dish Wireless |
| Y | Melinda Yost | Dish Wireless |
|  | Elshaday Yacob | Dish Wireless |
|  | Amanda Elrod | ETC |
|  | Erla Erlingsdottir | Freeconferencecall |
|  | Sheri Pressler | Frontier |
| Y | Renee Berkowitz | iconectiv |
|  | Maureen Butler | iconectiv |
| Y | Eddie Chen | iconectiv |
|  | Anthony Christiano | iconectiv |
|  | Jayashree Devarajan | iconectiv |
|  | Michael Doherty (CMA) | iconectiv |
| Y | Cynthia Gipson Lee | iconectiv |
|  | Loretta Graff | iconectiv |
|  | Mike Grimshaw | iconectiv |
| Y | Roland Guegel | iconectiv |
| Y | Carolyn Knight | iconectiv |
| Y | Steve Koch | iconectiv |
| Y | John Malyar | iconectiv |
|  | William McGlinn | iconectiv |
|  | Cathy McMahon | iconectiv |
|  | Crystal Morgan | iconectiv |
|  | Mike Poling | iconectiv |
|  | Chris Spuler | iconectiv |
| Y | Mathew Timmermann | iconectiv |
|  | Himabindu Yarlagadda | iconectiv |
|  | Joel Zamlong | iconectiv |
|  | Lori S. Deal | Interstatetelcom |
|  | Eunice Musyoki | iRISTEL |
| Y | Mathew Bridenbaugh | Lumen |
|  | Doyt Duncan | Lumen |
| Y | Phil Linse | Lumen |
|  | John Wharton | Lumen |
| Y | Bridget Alexander White | JSI |
|  | Tammy Withrow | MBO One |
|  | Rick Fotino | NetNumber |
|  | Egavinti Anjaneyulu | NumHub |
| Y | Lea Espy | Numhub |
|  | Sara Hutchinson | Numhub |
|  | Madhu Varigonda | NumHub |
| Y | Deborah Anstead | Optimum |
|  | Jasmin McIntosh-Page | Optimum |
|  | Laurie Haller | Optimum |
|  | Michael Drummond | Rogers |
| Y | Alyson Blevins | Sinch |
| Y | Cheryl Fullerton | Sinch |
|  | Riley Fallin | Solarus |
|  | Brian Krubsack | Solarus |
| Y | Tara Farquhar | Somos |
|  | Kevin Greene | Somos |
|  | Florence Weber (NANPA) | Somos |
|  | Ed Arroyo | Syniverse |
|  | David Johnson | Syniverse |
| Y | Julia Korunets | Syniverse |
|  | Logan Laietta | Syniverse |
|  | William Oliver | Syniverse |
|  | Ashley Schauff | Syniverse |
|  | Sheena Strickland | Syniverse |
|  | Margie Mersman | TcaTel |
| Y | Paul Nejedlo | TDS |
|  | Rimashree Bera | TechMahindra |
|  | Atul Vashishat | TechMahindra |
|  | Brandon McNabb | Telnyx |
|  | Rick Cousineau | Telus |
|  | Nicole Febles | T-Mobile |
| Y | Shaunna Forshee | T-Mobile |
|  | Rosemary Leist | T-Mobile |
| Y | Niraj Prakesh | T-Mobile |
|  | Karen Riepenkroger | T-Mobile |
|  | Tim Hartig | TNSI |
|  | Barry Metz | TNSI |
|  | Robin Schmidt-Hooper | TNSI |
|  | Cynthia Stegman | TNSI |
|  | Claudia Trinidad | TPX Communications |
| Y | Sreetal Brahmadevaiah | Transunion |
|  | Marcel Champagne | Transunion |
| Y | Jaques Rogerio | Transunion |
|  | Jennifer Marino | Transunion |
|  | Ning Zhang | Transunion |
|  | Darren Krebs | TurningPoint |
| Y | Sherry Zheng | TurningPoint |
|  | Tanya Golub | US Cellular |
| Y | Jason Lee | Verizon |
|  | Sharon Pistachio | Verizon |
| Y | Deborah Tucker (Co-chair) | Verizon |
|  | Michael Borden |  |
|  | Blake Quorn |  |
|  | Keith Hacker | WTRT |
|  | David Lindgren | Lumen? |
|  | Jill Guffey | Lumen? |
|  | Ben Peinter |  |
|  | Paul Butler |  |