NPIF Meeting

January 7, 2026, 11:00 AM ET – 1:00 PM ET

- Attendee Introductions & Agenda Review – Deb T. welcomed participants and reviewed the agenda

- Antitrust Notice - Deb T. read the Antitrust Notice

Attendees are reminded that participation in industry fora involves the potential for antitrust concerns or risks. To avoid such concerns/risks, participants should not discuss or exchange information on price, costs, business plans, or any other confidential or commercially sensitive topics.

- Data Center Modernization Update – Steve K. (LNPA) provided an update on DC Modernization

- A little over 2 months away from the switchover, which is scheduled for March 15.

- Application Connectivity Testing starts this weekend and will be ongoing for the next several weekends.  During the maintenance window, mechanized local systems will be asked to connect to the NPAC regions in the new data center, and once testing is complete, revert to communicating with the legacy data center.  Prior to performing this testing, local system operators are requested to verify network-level connectivity to the production mechanized interface IPs through telnet or curl.

- In December, IP address information for the internet-available and data center restricted SFTP sites were sent via email to users that access the sites.  Users that access the sFTP site and need to make firewall or networking changes to reach the new IP addresses need to make such changes prior to switchover and test connectivity to the new IPs via telnet or sftp.

- Information regarding the new VPN software for existing LTI VPN users will be distributed in a few weeks.  The new VPN solution for the new data center CANNOT be used to access the existing legacy production data center, and similarly, the current VPN solution used with the legacy production data center will not work with the new LNPA data center.

- LNPA will share a presentation of switchover weekend activities at the March NPIF Renee B (LNPA) stated that discussions for specific SP needs such as SPID Migration timing should be taken offline with the LNPA

- 12/03/2025 Meeting Notes– Meeting minutes were accepted.  CMA to post to website

https://workinggroup.numberportability.com/sites/workinggroup/files/2026-01/12-03-25%20NPIF%20Meeting%20Minutes%20-%20Final.docx

- Sub Team updates & Industry Groups Liaison Reports

| Sub – Committee | Updates | Next Meeting |
| --- | --- | --- |
| APT | John M. (iconectiv) & Kayla H. (10x People) – John M. (iconectiv) stated the last meeting was December 1. APT has not met since last NPIF Meeting invite for January 20th APT meeting has been sent | January 20, 2026 |
| ATIS OBF WSO | Deb T. (Verizon) – ATIS OBF WSO has not met since last NPIF meeting | February 9, 2026 |
| ATIS INC | Michael D. (iconectiv) – ATIS INC has held several interim meetings to discuss comments to several filings. The next official face to face meeting is scheduled for February 24-26, 2026. | February 24-26, 2026 |

# Change Management Activities

- PIMs Tracking Matrix - CMA (Michael D.) reviewed the PIMs Tracking Matrix.  There were no objections to the updates.  CMA to accept changes and post clean copy to the website

| # PIMs Review |  |  |  |
| --- | --- | --- | --- |
| # PIM | # Description | # Discussion | # Status |
| # 136 | # LSMS Performance – 10x People/iconectiv | # Continues to be worked by the APT | # Accepted |
| # 155 | # Pooled SV Modification – 10x People | - John N. (10x People) – missed the December NPIF meeting and asked if there were any additional discussion on this PIM? - Matt T. (iconectiv) – There was no further input received at the December NPIF meeting - John N. (10x People) – Since there is no further input on this PIM, 10x People would like to move this PIM forward. - Steve. K (LNPA) – There were 2 options offered on this PIM. Which option would we be moving forward with? - John N. (10x People) would like to move forward in creating a new ‘Create/Activate’ message. Move forward with the original request in the PIM - There was no objection in moving this PIM forward and drafting a new Change Order - New AI – 10x People and LNPA to draft a Change Order for PIM 155 to optionally enable a modify request for a pooled SV to cause the NPAC to create and activate an intra-SP SV - Native numbers within the pool block would not be included in this Change Order - This optional change is for XML only and does not include CMIP | # Accepted |
| # 161 | # Porting in Thousands Blocks of new CO Codes (NXXs) – ATIS INC | - 11052025-02 – Michael D. (LNPA) to work with Tara F. to clarify the Problem Issue statement and other wording in PIM 161 to properly clarify issue - Tara F. (NANPA) reviewed the updates to PIM 161 - New AI – LNPA to update the PowerPoint related to PIM 161 that was reviewed in a previous NPIF in preparation for discussion at the February NPIF meeting - SPs stated that the updates to the PIM helped to clarify the issue | # Accepted |

- Change Order Summary – Open COs - CMA (Michael D.) reviewed the document.  There were no objections to the updates.  CMA to accept changes and post clean copy to the website

- Change Order Summary Post Transition – Implemented COs - CMA (Michael D.) reviewed the document.  There were no objections to the updates.  CMA to accept changes and post clean copy to the website

| # Change Order Review |  |  |  |
| --- | --- | --- | --- |
| # CO # | # Description | # Discussion | # Status |
| # 567 | # New Pseudo-LRN NPA-NXX-X SIC-SMURF File – iconectiv |  | # Requested |
| # 570 | # SPID Migration SV Counting - iconectiv |  | # Requested |

| # Best Practice Review |  |  |  |
| --- | --- | --- | --- |
| # BP # | Description | # Discussion | # Status |
| # 073 | Unauthorized Port Flow | # Continue discussion on proposed wording changes to BP 073 - Andrea S. (Comcast) re-reviewed the updates to BP 073 - An SP asked if proof of tenure is even required - The BP states that the requirement of ‘Proof of tenure’ should be avoided but SPs can still request ‘proof of tenure’ - There were no objections to the proposed wording changes, but SPs asked for additional time to discuss this internally before posting updated BP to the website - Keep on the agenda for the February NPIF meeting - New AI – LNPA to see if ‘Porting in Error’ Contact info for SPs is still available and kept up to date | # Open |

| # Action Item Review |  |  |  |
| --- | --- | --- | --- |
| # AI # | # Description | # Discussion | # Status |
| # 11052025-02 | # Michael D. (LNPA) to work with Tara F. to clarify the Problem Issue statement and other wording in PIM 161 to properly clarify issue | # Updates to PIM 161 were reviewed earlier in the meeting # This AI is now closed | # Closed |
| # 12032025-01 | # LNPA to work with Altice to get large scale SPID Migrations scheduled for 3/22/26 & 3/29/26 in the NE region LATA 132 | # NPAC HelpDesk is aware and has reached out to Altice # This AI remains open | # Open |

- Unfinished/New Business

- Total and Redundant Record update - CMA reviewed the attached PowerPoint of total and redundant record growth data

- 2026 Meeting Schedule

| Date(s) | Time | Location |
| --- | --- | --- |
| February 4, 2026 | 11-1 ET | Virtual |
| March 4, 2026 | 11-1 ET | Virtual |

- Attendees – 51 Participants

| Attended | Name | Company |
| --- | --- | --- |
| Y | Kayla Hahn | 10x People |
| Y | John Nakamura | 10x People |
| Y | Tonja Pierce | Allstream |
| Y | Carrie Schock | Allstream |
|  | Dell Purdy | Amatechtel |
| Y | Arnold Monell | Alta Fiber |
|  | Carmelita Arboleda | AT&T |
|  | Scott Ball | AT&T |
| Y | Devin Crozier | AT&T |
| Y | Brandon East | AT&T |
|  | Scott Hillman | AT&T |
| Y | Shawyna Haynes | AT&T |
|  | Jeffrey Lasuer | AT&T |
| Y | Ashley Vance-King | AT&T |
| Y | Ian Moody | AT&T |
| Y | Sonia Morantes | AT&T |
|  | Ross Olsen | AT&T |
|  | Vijay Patel | AT&T |
|  | Adrian Rudd | AT&T |
|  | Robert Sheridan | AT&T |
|  | Larry Turner | AT&T |
|  | Adil Vasania | AT&T |
|  | Xiaofeng Wang | AT&T |
|  | Kristen Wolf-Cook | AT&T |
| Y | Taylor Bradshaw | Bandwidth |
|  | Hannah Macchioni | Bandwidth |
|  | Ian Fernandez | Brightspeed |
|  | Holly Smith | Caltel |
| Y | Sheila Seidl | Cellcom |
|  | Tami Zwicky | Cellcom |
|  | Matt Nolan | Charter |
| Y | Kathy Troughton | Charter |
|  | Louis A Campos Centeno | Claro |
|  | Windy E Perez Encarnacion | Claro |
|  | Katlyn Antonelli | Comcast |
|  | Judi Bostic | Comcast |
| Y | Rosetta Knudsen | Comcast |
| Y | DS Littlefield | Comcast |
|  | Bryan Medina | Comcast |
| Y | Andrea Smith | Comcast |
|  | David Shuman | Comcast |
| Y | Paul Belote | Dish Wireless |
| Y | Dan Bowlin | Dish Wireless |
|  | Jarred Engelholm | Dish Wireless |
| Y | Kathy Rogers | Dish Wireless |
|  | Sravani Gopisetti | Dish Wireless |
| Y | Melinda Yost | Dish Wireless |
|  | Elshaday Yacob | Dish Wireless |
|  | Amanda Elrod | ETC |
|  | Erla Erlingsdottir | Freeconferencecall |
| Y | Sheri Pressler | Frontier |
| Y | Kristilita Hyacinthe | Granite |
| Y | Renee Berkowitz | iconectiv |
|  | Maureen Butler | iconectiv |
| Y | Eddie Chen | iconectiv |
|  | Anthony Christiano | iconectiv |
|  | Jayashree Devarajan | iconectiv |
| Y | Michael Doherty (CMA) | iconectiv |
|  | Loretta Graff | iconectiv |
|  | Mike Grimshaw | iconectiv |
| Y | Carolyn Knight | iconectiv |
| Y | Steve Koch | iconectiv |
| Y | John Malyar | iconectiv |
|  | William McGlinn | iconectiv |
| Y | Cathy McMahon | iconectiv |
|  | Crystal Morgan | iconectiv |
|  | Mike Poling | iconectiv |
|  | Chris Spuler | iconectiv |
| Y | Matthew Timmermann | iconectiv |
|  | Himabindu Yarlagadda | iconectiv |
|  | Joel Zamlong | iconectiv |
|  | Blake Quorn | Integra |
|  | Lori S. Deal | Interstatetelcom |
|  | Eunice Musyoki | iRISTEL |
| Y | Bridget Alexander White | JSI |
| Y | Mathew Bridenbaugh | Lumen |
|  | Doyt Duncan | Lumen |
| Y | Phil Linse | Lumen |
|  | John Wharton | Lumen |
|  | Tammy Withrow | MBO One |
|  | Rick Fotino | NetNumber |
| Y | Teresa Patton | NetNumber |
|  | Egavinti Anjaneyulu | NumHub |
| Y | Lea Espy | Numhub |
|  | Sara Hutchinson | Numhub |
| Y | Madhu Varigonda | NumHub |
|  | Allen Nimmo | Numhub |
|  | David Wood | Numhub |
|  | Deborah Anstead | Optimum |
|  | Jasmin McIntosh-Page | Optimum |
|  | Laurie Haller | Optimum |
|  | Michael Drummond | Rogers |
| Y | Allyson Blevins | Sinch |
|  | Cheryl Fullerton | Sinch |
|  | Riley Fallin | Solarus |
|  | Brian Krubsack | Solarus |
| Y | Tara Farquhar | Somos |
|  | Kevin Greene | Somos |
|  | Florence Weber (NANPA) | Somos |
|  | Ed Arroyo | Syniverse |
|  | Michael Borden | Syniverse |
| Y | David Johnson | Syniverse |
| Y | Julia Korunets | Syniverse |
|  | Logan Laietta | Syniverse |
|  | William Oliver | Syniverse |
|  | Ashley Schauff | Syniverse |
|  | Sheena Strickland | Syniverse |
|  | Margie Mersman | TCA Consulting |
| Y | Paul Nejedlo | TDS |
|  | Rimashree Bera | TechMahindra |
|  | Atul Vashishat | TechMahindra |
|  | Brandon McNabb | Telnyx |
|  | Rick Cousineau | Telus |
|  | Nicole Febles | T-Mobile |
| Y | Shaunna Forshee | T-Mobile |
| Y | Niraj Prakash | T-Mobile |
| Y | Cynthia Gipson Lee | TNSI |
| Y | Roland Guegel | TNSI |
|  | Tim Hartig | TNSI |
|  | Barry Metz | TNSI |
|  | Robin Schmidt-Hooper | TNSI |
|  | Cynthia Stegman | TNSI |
|  | Claudia Trinidad | TPX Communications |
|  | Sreetal Brahmadevaiah | Transunion |
|  | Marcel Champagne | Transunion |
|  | Jill Guffey | Transunion |
| Y | Jennifer Marino | Transunion |
| Y | Jaques Rogerio | Transunion |
|  | Ning Zhang | Transunion |
|  | Darren Krebs | TurningPoint |
| Y | Sherry Zheng | TurningPoint |
| Y | Tanya Golub | US Cellular |
| Y | Jason Lee | Verizon |
|  | Sharon Pistachio | Verizon |
| Y | Deborah Tucker (Co-chair) | Verizon |
|  | Keith Hacker | WTRT |
|  | David Lindgren |  |
|  | Ben Peinter |  |
|  | Paul Butler |  |