NPIF Meeting

February 4, 2026, 11:00 AM ET – 1:00 PM ET

- Attendee Introductions & Agenda Review – Allyson B. welcomed participants and reviewed the agenda

- Antitrust Notice – Allyson B. read the Antitrust Notice

Attendees are reminded that participation in industry fora involves the potential for antitrust concerns or risks. To avoid such concerns/risks, participants should not discuss or exchange information on price, costs, business plans, or any other confidential or commercially sensitive topics.

- Data Center Modernization Update –Steve K. ( LNPA) gave the following update:

- Switchover date March 15

- The last set of mechanized systems testing application connectivity with the new data center is scheduled to complete this upcoming weekend.  Appreciate everyone’s efforts to get their networking teams to make updates and having their application teams available for testing during the past several weekends and the upcoming weekend.

- Emails were sent to LTI users with info about new SSL VPN that can only be used with the new data center.  Credentials will be provided throughout the month of February

- Reminder that public sFTP IP info was distributed.  Users should make any firewall updates necessary to access.

- Legacy testbeds are going away on March 15.  New testbeds are available now, and we would encourage anyone still using the legacy testbeds to consider transitioning to the new data center testbeds prior to switchover.

- A “day of switchover” presentation will be sent to all users / PTRS users in a few weeks.  We will review that presentation at the March 4 NPIF meeting.  As we did with the data center presentation last year, we will encourage additional attendance at that NPIF meeting via email.

- The March 4, 2026 NPIF meeting will be extended 1 hour to allow additional time to cover this topic

- 1/07/2026 Meeting Notes – Meeting minutes were accepted.  CMA to post to website

https://workinggroup.numberportability.com/sites/workinggroup/files/2026-02/01-07-26%20NPIF%20Meeting%20Minutes%20-%20Final.docx

- Sub Team updates & Industry Groups Liaison Reports

| Sub – Committee | Updates | Next Meeting |
| --- | --- | --- |
| APT | John M. (iconectiv) & Kayla H. (10x People) – Kayla H. (10X People) gave the following update on APT activities: - Apt met January 20, 2026 - APT is working on laying out what is left to address - LNPA re-reviewed what was previously presented on open items and presented data on 2 recent LSMS outages related to the increased TPS volumes on 2 dates - These incidents are often included in email notifications that are sent out - Next meeting is scheduled for February 9, 2026 | February 9, 2026 |
| ATIS OBF | Deb T. (Verizon) – OBF WSO has not met since the last NPIF meeting. The next meeting of OBF-WSO is February 9, 2026 | February 9, 2026 |
| ATIS INC | Michael D. (iconectiv) – ATIS INC held several interim meetings to discuss comments on several items such as IP Interconnection, Caller ID NPRM, NARUC White Paper, and others. Next face to face meeting is February 24-26, 2026 | February 24-26, 2026 |

# Change Management Activities

- PIMs Tracking Matrix - CMA (Michael D.) reviewed the PIMs Tracking Matrix.  There were no objections to the updates.  CMA to accept changes and post clean copy to the website

| # PIMs Review |  |  |  |
| --- | --- | --- | --- |
| # PIM | # Description | # Discussion | # Status |
| # 136 | # LSMS Performance – 10x People/iconectiv | # This PIM continues to be worked by the APT | # Accepted |
| # 155 | # Pooled SV Modification – 10x People | - 01072026-01 – 10x People and LNPA to draft a Change Order for PIM 155 to optionally enable a modify request for a pooled SV to cause the NPAC to create and activate an intra-SP SV - Draft Change Order was discussed. Refer to CO TBD – Pooled SV Modification – 10x People/iconectiv for details on this CO | # Accepted |
| # 161 | # Porting in Thousands Blocks of new CO Codes (NXXs) – ATIS INC | - 01072026-02 – LNPA to update the PowerPoint related to PIM 161 that was reviewed in a previous NPIF in preparation for discussion at the February NPIF meeting - Michael D. (LNPA) – presented the updated PowerPoint on porting in Donated Blocks of new CO Codes | # Accepted |
| # TBD | # Unauthorized LRN Creation in Non-Owned CO Codes - Sinch | - Due to time constraints, discussion of this draft PIM was deferred to a future meeting | # New |

- Change Order Summary – Open COs – There are no updates to this document for this meeting

| # Change Order Review |  |  |  |
| --- | --- | --- | --- |
| # CO # | # Description | # Discussion | # Status |
| # 567 | # New Pseudo-LRN NPA-NXX-X SIC-SMURF File – iconectiv | - No update for this meeting | # Requested |
| # 570 | # SPID Migration SV Counting – iconectiv | - No update for this meeting | # Requested |
| # 572 | # Pooled SV Modification – 10x People/iconectiv | - John N. (10X People) reviewed the reason for the change and Matt T. (LNPA) presented the draft Change Order - An SP asked what happens if a Pool Block is not in the NPAC, would this feature work? - Matt T. (LNPA) – This would work for Pooled SVs that are in the NPAC. In prior meetings we had discussed building a Create/Activate feature regardless of the status of the pool block. Consensus was reached to go forward with only this specific functionality - An SP asked what would happen if this SV is pending and also part of a SPID Migration? - The Modification of this Pooled TN would happen immediately. The SV will not be pending at all. The status would go from Sending to Active immediately - Consensus was reached to accept this CO - It was assigned #572 - CMA to add to CO Summary – Open COs and post to the website - SPs were asked to review this CO in preparation for further discussion at the March NPIF meeting | # Accepted |

| # Best Practice Review |  |  |  |
| --- | --- | --- | --- |
| # BP # | Description | # Discussion | # Status |
| # 073 | Unauthorized Port Flow | - 01072026-03 – LNPA to see if Porting in Error’ Contact info for SPs is still available and kept up to date - Due to time constraints, discussion of this AI was postponed to a future NPIF meeting - There was no objection to the changes suggested in BP 073 - CMA will accept the changes and post a clean copy to the website | # Closed |

| # Action Item Review |  |  |  |
| --- | --- | --- | --- |
| # AI # | # Description | # Discussion | # Status |
| # 12032025-01 | # LNPA to work with Altice to get large scale SPID Migrations scheduled for 3/22/26 & 3/29/26 in the NE region LATA 132 | # NPAC HelpDesk has been in contact with Altice # Deborah A (Altice) indicated that this large-scale SPID Migration for LATA 132 needs to be postponed and has asked to push this to the weekends of 4/12 & 4/19 # There was no objection to utilizing the suggested weekends. # LNPA sees no issues with those dates # This AI remains open | # Open |
| # 01072026-01 | # 10x People and LNPA to draft a Change Order for PIM 155 to optionally enable a modify request for a pooled SV to cause the NPAC to create and activate an intra-SP SV | # Draft Change Order was discussed earlier in the meeting. Refer to CO 572 for detail # This AI is now closed | # Closed |
| # 01072026-02 | # LNPA to update the PowerPoint related to PIM 161 that was reviewed in a previous NPIF in preparation for discussion at the February NPIF meeting | # Michael D. (LNPA) – presented the updated PowerPoint on porting in Donated Blocks of new CO Code # CMA to send PowerPoint to NPIF distribution # NPIF participants asked to review the presentation in preparation for further discussion at future NPIF meetings # New AI – LNPA to present FRS requirements that outline what type of porting is allowed during the windows identified in the PowerPoint on Porting within Donated Blocks of new CO Codes # This AI is now closed | # Closed |
| # 01072026-03 | # LNPA to see if Porting in Error’ Contact info for SPs is still available and kept up to date | # Due to time constraints, discussion of this AI was postponed to a future NPIF meeting # This AI remains open | # Open |

- Unfinished/New Business

- 2026 Meeting Schedule

| Date(s) | Time | Location |
| --- | --- | --- |
| March 4, 2026 | 11-2 ET | Virtual |

- Attendees – 47 Participants

| Attended | Name | Company |
| --- | --- | --- |
| Y | Kayla Hahn | 10x People |
| Y | John Nakamura | 10x People |
| Y | Tonja Pierce | Allstream |
|  | Carrie Schock | Allstream |
|  | Dell Purdy | Amatechtel |
|  | Arnold Monell | Alta Fiber |
|  | Carmelita Arboleda | AT&T |
|  | Scott Ball | AT&T |
| Y | Devin Crozier | AT&T |
|  | Brandon East | AT&T |
|  | Scott Hillman | AT&T |
| Y | Shawyna Haynes | AT&T |
|  | Jeffrey Lasuer | AT&T |
| Y | Ashley Vance-King | AT&T |
| Y | Ian Moody | AT&T |
|  | Sonia Morantes | AT&T |
|  | Ross Olsen | AT&T |
|  | Vijay Patel | AT&T |
|  | Adrian Rudd | AT&T |
| Y | Robert Sheridan | AT&T |
|  | Larry Turner | AT&T |
|  | Adil Vasania | AT&T |
|  | Xiaofeng Wang | AT&T |
|  | Kristen Wolf-Cook | AT&T |
|  | Taylor Bradshaw | Bandwidth |
|  | Hannah Macchioni | Bandwidth |
|  | Ian Fernandez | Brightspeed |
|  | Holly Smith | Caltel |
|  | Sheila Seidl | Cellcom |
| Y | Tami Zwicky | Cellcom |
| Y | Matt Nolan | Charter |
| Y | Kathy Troughton | Charter |
|  | Louis A Campos Centeno | Claro |
|  | Windy E Perez Encarnacion | Claro |
|  | Katlyn Antonelli | Comcast |
|  | Judi Bostic | Comcast |
| Y | Rosetta Knudsen | Comcast |
| Y | DS Littlefield | Comcast |
|  | Bryan Medina | Comcast |
| Y | Andrea Smith | Comcast |
|  | David Shuman | Comcast |
| Y | Paul Belote | Dish Wireless |
| Y | Dan Bowlin | Dish Wireless |
|  | Jarred Engelholm | Dish Wireless |
| Y | Kathy Rogers | Dish Wireless |
|  | Sravani Gopisetti | Dish Wireless |
| Y | Melinda Yost | Dish Wireless |
|  | Elshaday Yacob | Dish Wireless |
|  | Amanda Elrod | ETC |
|  | Erla Erlingsdottir | Freeconferencecall |
| Y | Sheri Pressler | Frontier |
| Y | Kristilita Hyacinthe | Granite |
| Y | Renee Berkowitz | iconectiv |
|  | Maureen Butler | iconectiv |
| Y | Eddie Chen | iconectiv |
|  | Anthony Christiano | iconectiv |
|  | Jayashree Devarajan | iconectiv |
|  | Michael Doherty (CMA) | iconectiv |
|  | Loretta Graff | iconectiv |
|  | Mike Grimshaw | iconectiv |
| Y | Carolyn Knight | iconectiv |
| Y | Steve Koch | iconectiv |
| Y | John Malyar | iconectiv |
|  | William McGlinn | iconectiv |
| Y | Cathy McMahon | iconectiv |
|  | Crystal Morgan | iconectiv |
|  | Mike Poling | iconectiv |
|  | Chris Spuler | iconectiv |
| Y | Matthew Timmermann | iconectiv |
|  | Himabindu Yarlagadda | iconectiv |
|  | Joel Zamlong | iconectiv |
|  | Blake Quorn | Integra |
|  | Lori S. Deal | Interstatetelcom |
|  | Eunice Musyoki | iRISTEL |
| Y | Bridget Alexander White | JSI |
| Y | Mathew Bridenbaugh | Lumen |
|  | Doyt Duncan | Lumen |
| Y | Phil Linse | Lumen |
|  | John Wharton | Lumen |
|  | Tammy Withrow | MBO One |
|  | Rick Fotino | NetNumber |
| Y | Teresa Patton | NetNumber |
|  | Egavinti Anjaneyulu | NumHub |
|  | Lea Espy | Numhub |
|  | Sara Hutchinson | Numhub |
| Y | Madhu Varigonda | NumHub |
|  | Allen Nimmo | Numhub |
|  | David Wood | Numhub |
| Y | Deborah Anstead | Optimum |
|  | Jasmin McIntosh-Page | Optimum |
|  | Laurie Haller | Optimum |
|  | Michael Drummond | Rogers |
| Y | Allyson Blevins (Co-chair) | Sinch |
| Y | Cheryl Fullerton | Sinch |
|  | Riley Fallin | Solarus |
|  | Brian Krubsack | Solarus |
| Y | Tara Farquhar | Somos |
|  | Kevin Greene | Somos |
|  | Florence Weber (NANPA) | Somos |
|  | Ed Arroyo | Syniverse |
| Y | Michael Borden | Syniverse |
|  | David Johnson | Syniverse |
|  | Julia Korunets | Syniverse |
| Y | Logan Laietta | Syniverse |
|  | William Oliver | Syniverse |
|  | Ashley Schauff | Syniverse |
|  | Sheena Strickland | Syniverse |
|  | Margie Mersman | TCA Consulting |
| Y | Paul Nejedlo | TDS |
|  | Rimashree Bera | TechMahindra |
|  | Atul Vashishat | TechMahindra |
|  | Brandon McNabb | Telnyx |
|  | Rick Cousineau | Telus |
|  | Nicole Febles | T-Mobile |
|  | Shaunna Forshee | T-Mobile |
| Y | Niraj Prakash | T-Mobile |
|  | Cynthia Gipson Lee | TNSI |
|  | Roland Guegel | TNSI |
|  | Tim Hartig | TNSI |
|  | Barry Metz | TNSI |
|  | Robin Schmidt-Hooper | TNSI |
|  | Cynthia Stegman | TNSI |
|  | Claudia Trinidad | TPX Communications |
| Y | Sreetal Brahmadevaiah | Transunion |
|  | Marcel Champagne | Transunion |
|  | Jill Guffey | Transunion |
| Y | Jennifer Marino | Transunion |
| Y | Jaques Rogerio | Transunion |
|  | Ning Zhang | Transunion |
|  | Darren Krebs | TurningPoint |
|  | Sherry Zheng | TurningPoint |
|  | Tanya Golub | US Cellular |
| Y | Jason Lee | Verizon |
|  | Sharon Pistachio | Verizon |
| Y | Deborah Tucker (Co-chair) | Verizon |
|  | Keith Hacker | WTRT |
|  | David Lindgren |  |
|  | Ben Peinter |  |
|  | Paul Butler |  |
| Y | Jamie Waddle |  |
| Y | Jason Morgan | Lumen |